3GPP TSG-RAN WG2 #129	R2-2500288

Athens, Greece, Feb. 17th – 21st, 2025

Agenda Item:	8.3.1

Source:	OPPO, MediaTek, Nokia, Interdigital

Title:	Discussion on work plan of AI mobility

Document for:	Discussion, Decision

Introduction

The study item [1] has completed around 50% in RAN2. And there are 4 meetings left in 2025. The evaluation work is still going on. And we need to start to consider spec impact in the coming meetings soon.

Discussion

RAN2 now is still focusing on evaluation based on simulation results. RAN2 concluded discussion on simulation assumptions for all interested use cases and scenarios with high priority. And in Feburary meeting the evaluation will be performed based on simulation result of RRM measurement prediction, measurement event prediction as well as SLS. Figure 1 reflects current situation:

Figure 1: SI status and work plan

Assuming there are roughly two rounds of simulation will be carried out, then in April RAN2 is still busy with generalization study, measurement event prediction and possible also SLS. In the same meeting simulation result of RLF could be expected. In May RAN2 should try to conclude all the evaluation and leave room for the discussion of spec impact, which mainly refers to AI mobility specific LCM procedure.

The discussion on LCM aspect however should be kicked off in April meeting because otherwise it will be very difficult to conclude on this aspect, which is essential part of the normative work in Release 20.

Based on such estimation as illustrated in Figure 1, here is the updated work plan:

| Time slot | Meeting# | RAN2 work plan |
| --- | --- | --- |
| October | RAN2#127bis/ | 1, Further performance evaluation of simulation result of RRM measurement 2, Discussion on measurement event use cases |
| November | RAN2#128/ | 1, Further performance evaluation of simulation result of RRM measurement 2, Start simulation evaluation on measurement event prediction 3, Conclude the discussion on RLF use case |
| Dec. | RAN#106 |  |
| Feb. 2025 | RAN2#129 | 1, Further performance evaluation on RRM measurement prediction 2, Initial performance evaluation of measurement event prediction 3, Initial performance evaluation of generalization on UE speed and frequency. Discussion on generalization on different cell configurations 4, Initial performance evaluation of SLS possiblly |
| March | RAN#107 | Status report |
| April | RAN2#129bis | 1, Futher performance evaluation of measurement event prediction 2, Further performance evaluation of generalization on UE speed,frequency and different cell configurations etc. 3, Further performance evaluatio of SLS 4, Initial performance evaluation of RLF 5 Kick and identify LCM issues and their spec impact initially |
| May | RAN2#130 | 1, Further performance evaluatio of SLS, if needed 2, Further performance evaluation of RLF 3, Discuss identified LCM issues and their spec impact |
| June | RAN#108 | Initial TR for information |
| August | RAN2#131 | 1, Conclude identified LCM issues and their spec impact 2, Discuss conlcusion and recommendation for potential normative work |
| September | RAN#109 | 1,TR for approval |

Table 1

Proposal 1: RAN2 takes the work plan in Figure 1 and Table 1 into account.

Conclusion

Proposal 1: RAN2 takes the work plan in Figure 1 and Table 1 into account.

Reference

RP-242393 Revised Study on Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR