3GPP TSG-RAN WG2 Meeting #131bis	R2-2507032

Prague, Czech Republic, 13th ~17th Oct, 2025

Title:	Work Plan for Solutions for Ambient IoT (Internet of Things) in NR Phase 2

Agenda Item:	9.2.1

Source:	Huawei, T-Mobile USA

Document for:	Information

1	Introduction

The Rel-20 work item Solutions for Ambient IoT (Internet of Things) in NR Phase 2 was approved in RP-251885 in RAN#108, and revised in RP-252894 in RAN#109.

The WG TUs allocated for Core Part of the WI is:

|  | 2025Q4 |  | 2026Q1 | 2026Q2 |  | 2026Q3 | 2026Q4 |  | 2027Q1 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RAN1 | / | / | / | 3.5 | 3.5 | 3.5 | 3.5 | 3.5 | / |
| RAN2 | 0.5 | 0.5 | 1 | 2 | 2 | 2 | 2 | 2 | 2 |
| RAN3 | 0.5 | 0.5 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |
| RAN4 | / | / | / | 0.5/0.5 | 0.5/0.5 | 1/0.5 | 0.75/0.5 | 0.75/0.5 | 0.75/0.5 |

As shown below, the RAN2 relevant sections in the WID have been highlighted.

Objectives - Specify necessary support for active Device(s), taking the Rel-19 specifications as the starting point, in indoor scenarios under the following conditions [RAN1]: - Deployment scenario 1 with topology 1, according to D1T1-C. - Traffic types DO-DTT, DT, DO-A. - For DO-A traffic, WGs begin discussions from Clause 6.10 “DO-A assessment” in TR 38.769. - Representative use cases rUC1 (indoor inventory), rUC2 (indoor sensor), and rUC4 (indoor command). - Assumption that A-IoT BS readers are deployed on the same sites as existing indoor NR micro BSs. - FR1 licensed spectrum in FDD in-band to NR and in standalone bands, with R2D in DL spectrum and D2R in UL spectrum. This objective begins after RAN#111 (March 2026) This objective includes: RAN1-led - … RAN2-led - DO-A specific procedure design. - Paging and random access for active device(s). RAN3-led - … RAN4-led - … NOTE: Strive to minimize evaluation cases in RAN1 and RAN4. - Specify support for Deployment Scenario 2 with Topology 2 with intermediate UE as Reader under the following conditions [RAN2-led]: - According to D2T2-B for Device 1 with carrier-wave transmission for waveform 1 only, per TR 38.769. - No specification support for CW control - According to D2T2-C for active Device(s). - Start after March 2026 - Traffic types DO-DTT and DT, and DO-A (only for active Device(s)). - RAN2 to start on DO-A for D2T2 when sufficient progress has been made on DO-A for D1T1, after a checkpoint in RAN plenary in September 2026 - Representative use cases rUC1 (indoor inventory) and rUC4 (indoor command). - FR1 licensed spectrum in FDD, with R2D in UL spectrum, and D2R and CW in UL spectrum. - Specify RRC-based architecture, in coordination with SA2. - The following are not supported: - Coordination between UEs operating as UE readers - New Uu protocol layer(s) - Simultaneous (time overlapping) operation of Uu and A-IoT at the intermediate UE in the same band This objective begins after RAN#109 (September 2025), and after RAN1#111 (March 2026) for RAN1. The work is subject to the following constraints: RAN1 - … RAN2 - The objective includes specification of necessary Uu procedures to enable the A-IoT operations. - RRC CONNECTED UE reader only, including RLF and handover, without specific enhancement for other temporary out-of-connection scenarios. - A-IoT radio resource of the UE reader is only valid within the serving cell. - Resource allocation to the UE Reader shall be via Uu RRC signaling. RAN3 - … RAN4 - … - Specify device (un)availability via Direction 2 in TR 38.769, [RAN2-led, RAN1]. - This objective is applicable only for active Device(s) - Solutions shall be unified for Topology 1 and Topology 2. - This objective begins after RAN#111 (March 2026) - NOTE: Device for outdoor scenarios may be added here, pending RAN#111 decision. Note: Coexistence between Device 1 and Device 2b/C is not considered in the same deployment in the same band.

The objective #1 for active Device(s) and the objective #3 for device (un)availability via Direction 2 will begin after RAN#111 (March 2026). The objective #2 for Deployment Scenarios 2 with Topology 2 is led by RAN2 and shall start from Oct. meeting. Please note that the support of active Devices in T2 can only begin after March 2026, and the support of DO-A in Topology 2 is subject to a checkpoint in RAN plenary in September 2026. This means that RAN2 should focus on the support of Device 1 in Deployment Scenario 2 with Topology 2 in the 2025Q4 and 2026Q1. After that, the focus will be moved to active Device(s) and device (un)availability.

2	Work Plan

## Oct 2025

- RAN2#131bis (0.5 TU)

- Discuss the following aspects for supporing Device 1 in Deployment Scenario 2 with Topology 2 (D2T2), taking into account of Rel-19 conclusions in study phase:

  - Uu procedure for forwarding A-IoT related information between UE reader and device (only RRC-based architecture is supported);

  - A-IoT radio resource allocation;

  - Identify RAN2 impact to support UE authorization and UE reader selection, if any;

  - How UE reader handles the A-IoT operations upon RLF and HO.

## Nov 2025

- RAN2#132 (0.5 TU)

- Continue to discuss the following aspects for supporing Device 1 in D2T2 and conclude some of them:

  - Uu procedure for forwarding A-IoT related information;

  - A-IoT radio resource allocation;

  - Identify RAN2 impact to support UE authorization and UE reader selection, if any;

  - How UE reader handles the A-IoT operations upon RLF and HO.

## Feb 2026

- RAN2#133 (1 TU)

- Conclude the main issues for supporing Device 1 in D2T2:

  - Uu procedure for forwarding A-IoT related information;

  - A-IoT radio resource allocation;

  - Identify RAN2 impact to support UE authorization and UE reader selection, if any;

  - How UE reader handles the A-IoT operations upon RLF and HO.

## Apr 2026

- RAN2#133bis (2 TU)

- Initial discussion on the support of active Device(s) in Topology 1:

  - DO-A specific procedure design;

  - Paging and random access for active Device(s);

  - Other higher layer signaling/procedure design to acomadate L1 design for active Devices;

- Initial discussion on device (un)availability for active Device(s):

  - Identify the candicate solutions;

## May 2026

- RAN2#134 (2 TU)

- Further discussion on the support of active Device(s) in Topology 1:

  - DO-A specific procedure design;

  - Paging and random access for active Device(s);

  - Other higher layer signaling/procedure design to acomadate L1 design for active Devices;

- Further discussion on device (un)availability for active Device(s):

  - Continue to discuss the candicate solutions;

## Aug 2026

- RAN2#135 (2 TU)

- Further discussion on the support of active Device(s) in Topology 1:

  - Convergence on the main issues for DO-A specific procedure design;

  - Convergence on the main issues for Paging and random access specific impact for active Device(s);

  - Convergence on the higher layer signaling/procedure design to acomadate L1 design for active Devices;

- Further discussion on device (un)availability for active Device(s):

  - Down select the candidate solutions.

- Initial discussion on the support of active Device(s) in D2T2:

  - Identify the active Device(s) specific aspects on top of the design for Device 1, including the support of DO-A traffic;

## Oct 2026

- RAN2#135bis (2 TU)

- Further discussion on the support of active Device(s) in Topology 1:

  - Conclude on the main DO-A specific procedure design;

  - Conclude on the main Paging and random access specific impact for active Device(s);

  - Conclude on the higher layer signaling/procedure design to acomadate L1 design for active Devices;

- [Subject to Sep 2026 RAN] Further discussion on the support of active Device(s) in D2T2:

  - Uu procedure for DO-A related information;

  - A-IoT radio resource allocation specific to active Device(s);

- Further discussion on device (un)availability for active Device(s):

  - Conclude the details.

## Nov 2026

- RAN2#136 (2 TU)

- Further discussion on the support of active Device(s) in Topology 1:

  - Conclude on the remaining issues for DO-A specific procedure design;

  - Conclude on the remaining issues for Paging and random access specific impact for active Device(s);

  - Conclude on the higher layer signaling/procedure design to acomadate L1 design for active Devices;

- [Subject to Sep 2026 RAN] Further discussion on the support of active Device(s) in D2T2:

  - Conclude on Uu procedure for DO-A related information;

  - Conclude on A-IoT radio resource allocation specific to active Device(s);

- Further discussion on device (un)availability for active Device(s):

  - Conclude on the details.

## Feb 2027

- RAN2#137 (2 TU)

- Further discussion on the support of active Device(s) in Topology 1:

  - Finalize the left issues for DO-A specific procedure design;

  - Finalize the left issues for Paging and random access specific impact for active Device(s);

  - Finalize the left issues for the higher layer signaling/procedure design to acomadate L1 design for active Devices;

- [Subject to Sep 2026 RAN] Finalize the discussion on the support of active Device(s) in D2T2:

  - Finalize the left issues for Uu procedure for DO-A related information;

  - Finalize the left issues for A-IoT radio resource allocation specific to active Device(s);

- Further discussion on device (un)availability for active Device(s):

  - Finalize the left issues.

3	Reference

- RP-252894 Revised WI: Solutions for Ambient IoT (Internet of Things) in NR Phase 2, Huawei

- RP-252964 Revised SID: Study on enhancements for solutions for Ambient IoT (Internet of Things) in NR outdoor for active devices, LG Electronics