3GPP TSG-RAN WG2 #90	R2-152303

# Fukuoka, Japan, May 25- 29, 2015

Agenda Item:		5.1

Source: 			LG Electronics Inc. (Rapporteur), Ericsson (Co-rapporteur for UMTS)

Title:  			Work plan for WI on RAN aspects of ACDC

Document for:		Discussion

Introduction

In RAN#67, WI on RAN aspects of ACDC was approved in [1]. In this contribution we propose a work plan for this WI.

Work plan

| RAN2 meetings | Plan | Remark |
| --- | --- | --- |
| RAN2#90 (May 2015) | - Discuss the LS from SA1 in [2] - Agree on system information aspects regarding broadcast of ACDC barring info |  |
| RAN2#91 (August 2015) | - Agree on how AS layer applies ACDC function in the UE side | - CT1 is expected to inform RAN2 about their decision on NAS-AS interaction. |
| RAN2 #91bis (October 2015) | - Discuss remaining issues (if available) - In principle agree on a CR to 36.331/25.331 |  |
| RAN2 #92 (November 2015) | - Approve in-principle agreed CR on 36.331/25.331 |  |

References

- RP-150512, New WI Proposal: RAN aspects of Application specific Congestion control for Data Communication, LG Electronics Inc.

- R2-151029, Reply LS to C1-150887 = R2-150032 on ACDC requirements, SA1