## Slide 1: Way forward on NB-IOT in RAN2
Vodafone,?
R2-163128
3GPP TSG RAN WG2 Meeting #93bis
Dubrovnik, Croatia, 11–15 April 2016

## Slide 2: Time Plan of NB-IOT RAN WG2 Activities
04.2016
17
16
18
CW 15 (Current week):
  36.331 (Preparation: First round of ASN1 and Procedural Text Preparation work): See next page
CW 18 (03-04.05.2016): Add-Hoc Meeting (First round of ASN1 review and closing of all open issues
  Second round of ASN 1 review
  Deadline for this meeting is 28.04.2016
CW 21 (23-27.05.2016): RAN WG2#94 (NB-IOT is finalized after this meeting)
CW 24 (13-16.05.2016): RAN Plenary 72 (WI for NB-IOT is closed)
NB-IOT RAN WG 2 Activities
21
22
19
23
24
05.2016
06.2016
20

## Slide 3: 36.331 RRC activities between now and Ad-Hoc
Email Discussion on RRC ASN 1 & Procedural Text (Lead: Huawei)
  Start: 21.04.2016
  End: 27.04.2016
Expected outcome: As “much as possible” complete list of open issues of ASN1 and Procedural text to be discussed during the ad-hoc meeting in France
During E-Mail Discussion the following companies agreed to provide their feedback to the following chapters (next slide)
29.04.2016: Provision of the last version of 36.331 and open list based on email discussion

## Slide 4: Preparation of Ad-Hoc on the 03-04.2016 in France

## Slide 5: Other NB-IOT Specifications
One week for E-Mail discussion for the following Specification:
  Email discussion on CR for 36.300 (Huawei)
  Email discussion on CR for 36.304 (Nokia)
  Email discussion on CR for 36.321 (Ericsson)
  Email discussion on CR for 36.322 (NTT Docomo)
  Email discussion on CR for 36.323 (Qualcomm)
  Email discussion on CR for 36.302 (Huawei)
  Email discussion on CR for 36.306 (Ericsson)
Outcome: Endorsed specification and possibly open issue List
Start Date: 21.04.2016
Close Date: 1 Week