## Slide 1: Way forward on V2V WI
LG Electronics Inc., Huawei, HiSilicon, CATT
R2-165775
3GPP TSG RAN WG2 Meeting #95
Gothenburg, Sweden 22nd - 26th August 2016
Agenda item 8.2

## Slide 2: Status of objectives (set 1)
  Geo-Location Based Resource Allocation
    completed in RAN2
  Mobility support for mode 2
    Completed in RAN2
  Mode 2 based on sensing
    Completed in RAN2
  GNSS based Synchronization (on V2X dedicated carrier)
    Completed in RAN2
  Inter-carrier synchronization configuration
    Completed in RAN2
  Mode 1 dynamic scheduling
    Completed in RAN2
    The use of random resource selection in exceptional pool needs to be confirmed by RAN1.
  Note that corrections might be needed to solve the issues identified in the session report after V2V work item is closed.

## Slide 3: Status of objectives (set 2)
  Mode 1 Semi-persistent Scheduling
    Uncompleted; RAN1 decided to move to V2X WI.
  Multi-carrier on PC5
    Uncompleted; RAN1 decided to move to V2X WI.
  Synchronization issues (other than GNSS on dedicated V2X carrier)
    Uncompleted; RAN1 decided to move to V2X WI.
  Congestion Control
    RAN1 will have email discussion next week.
  QoS Support for Sidelink V2V
    Uncompleted; suggest to move to V2X WI.
  PC5 and Uu Path Selection for V2V
    To be discussed in V2X WI if any work needs to be done
  Reporting of UE location
    Uncompleted; suggest to move to V2X WI.
  Note: V2V WI was completed from RAN1 perspective.
  Note: Rapporteur will capture in the status report all remaining open issues that will be moved to V2X WI

## Slide 4: Way forward
Proposal 1: RAN2 proposes to include in the CRs for V2V WI the completed set of objectives (i.e. set 1) to target work item completion.
Proposal 2: Email discussion for following CRs for plenary approval V2V WI is needed. Assuming approval of the following CRs, RAN2 considers to move objectives in Set 2 to V2X WI, pending RAN plenary final decision.
  Stage 2 CR (i.e. 36.300) and Stage-3 CRs (i.e. 36.331, 36.323, 36.321, 36.302, 36.304) are subject to email approval.