3GPP TSG-RAN WG3 #113								R3-214102

E-meeting, August 2021

Agenda Item:	30.3

Source:	CMCC,OPPO

Title:	Work planning of R17 Sidelink Relay WI (for information)

Document for:	Discussion, Decision

Introduction

This is for the discussion working planning of R17 Sidelink Relay WI.

The aim of this document is to establish a work plan for Work Item Sidelink relay as agreed in [1]. The following objectives need to be addressed:

Work item objectives on aspects common to both L2 and L3:

- Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4]

  - Re-use LTE relay discovery and (re)selection as baseline

- Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3]

  - Re-use LTE as baseline

Work Item objectives specific to Layer-2 (L2) relaying:

- Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]:

- Specify mechanisms for service continuity

  - Limited to intra-gNB cases [RAN2]

- Specify mechanisms for U2N Adaptation layer design [RAN2]

  - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any

- Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3]

Work Planning

Table 1 introduces a Work Plan for Sidelink relay WI.

| Quarter | Meeting # | TU | Work Plan |
| --- | --- | --- | --- |
| Q3, 2021 | RAN2#115 | 2 | NOTE: Continue work on the following bullets. - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: Start the following bullets - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2] NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
| Q4, 2021 | RAN2#116 | 2 | NOTE: Continue work on the following bullets. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN3#114 | 0.5 | NOTE: Work on the following objective - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] NOTE: Based on RAN2 progress, work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] |
| Q1, 2022 | RAN2#116bis | 2 | NOTE: Continue work on the following bullets.. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN2#117 | 2 | NOTE: Finish work on the following bullets.. - Specify mechanisms for E2E, i.e. PC5 and Uu, QoS management [RAN2]: - Specify mechanisms for service continuity - Limited to intra-gNB cases [RAN2] - Specify mechanisms for U2N Adaptation layer design [RAN2] - For bearer mapping and Remote UE identification, incl. RAN related security aspects if any - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] NOTE: solve left stage-3 issues if any for the following bullet. - Specify mechanisms for U2N relay discovery and (re)selection for L3 and L2 relaying [RAN2, RAN4] |
|  | RAN3#114bis | 0.5 | NOTE: Continue work on the following objective - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] NOTE: Based on RAN2 progress, continue work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] |
|  | RAN3#115 | 0.5 | NOTE: Finish work on the following objective - Specify mechanisms for Relay and Remote UE authorization for L3 and L2 relaying [RAN3] NOTE: Based on RAN2 progress, finish work on RAN3 aspects if any for the following objectives - Specify Control Plane procedures for U2N, including RRC connection management, system information delivery, paging mechanism and access control for Remote UE [RAN2, RAN3] |

Reference

- 3GPP RP-RP-211050 " WID on NR sidelink relay".