3GPP TSG-RAN4#101-e		   	 					 			R4-2120339

Electronic meeting, 1st – 12th, November, 2021

Source: 			ZTE Corporation, Sanechips

Title: 	Workplan for SDT RRM requirements

Agenda item:	8.25.1

Document for: Discussion and Decision

# Introduction

The SDT WID has been progressed as planned and now it is time to enter its RAN4 stage with the following objective [1]:

  - Specify RRM core requirements for small data transmission in RRC_INACTIVE, if needed [RAN4]

In this contribution, we propose a workplan for specifying RRM core requirements for SDT in RRC_INACTIVE.

# Timeline and Work plan for SDT RRM requirements

Fig. 1 shows an overall timeline for SDT.

Fig. 1 Timeline for SDT

According to the overall timeline, RAN4 will discuss and decide the workplan for specifying RRM core requirements for SDT in RRC_INACTIVE. We propose the following workplan:

- RAN4#101-e

  - Discuss and agree on the workplan

  - Initiate discussion on RRM core requirements for SDT and agree on the framework based on the agreements from RAN1/RAN2

  - Tentative agreements on the draft CR worksplit:

| Draft CR | Responsible Company |
| --- | --- |
| UE synchronization | [Ericsson] |
| TA validation | [Nokia] |
| UE transmit timing | [Huawei] |
| Big CR | [ZTE] |

- RAN4#101b-e

  - Continue discussion and agree on the RRM core requirements for SDT

  - Initial draft CR(s)

  - Note: if additional TA validation criterion is introduced in other WGs, the workplan may be revisited

- RAN4#102-e

  - Finalize the RRM core requirements for SDT and

  - Agree on formal CR(s)

Proposal 1: RAN4 to approve the above workplan for specifying RRM core requirements for SDT.

# Conclusion and proposals

In this contribution, we have the following proposal on the workplan for RRM core requirements for SDT:

Proposal 1: RAN4 to approve the above workplan for specifying RRM core requirements for SDT.

# References

[1] RP‑212594, Revised WID on NR small data transmissions in INACTIVE state, ZTE, Sanechips.