3GPP RAN WG4 Meeting #104e		R4-2214952

Electronic meeting, 15 – 26th August 2022

Agenda item:	10.20.1

Source:	Apple Inc.

Title:	Work plan for enhancing operation in unlicensed bands for NR

WI/SI:	NR_unlic_enh-Core

Release:	Rel-17

Document for:	Decision

# 1	Introduction

3GPP Rel-16 NR-U WI [1] specified how the NR technology can be used on the unlicensed spectrum thus offering more resources in frequency bands, such as 5GHz and 6GHz. 5GHz is a well-known band for the unlicensed operation but 6GHz is a new band for which several countries are still in the progress of defining regulatory requirements. While the 6GHz band has been recently introduced to NR in previous work items [1] [4], current 3GPP specifications do not support it for countries which have finalised their work on regulatory requirements for VLP only recently, such as Australia, Canada, UK, Brazil (refer to the latest regulatory status updated in  [2]). Thus, RAN#92 meeting approved a new WI aim of which is to enable support of the 6GHz unlicensed band for those countries and regions that have finalised recently the corresponding regulatory requirements [5].

In this discussion paper we present a work plan for this WI.

# 2	Work plan

#### 2.1 General Timeline

Referring to the agreed WI, there are four RAN WG4 meetings before the target deadline of March 2022. Based on that the following work plan is proposed.

-	RAN4#104:

-	analyse regulatory requirements for the countries, which are in the scope of the WI, to conclude which existing NS values can be re-used and how many new NS values might be needed;

-	discuss PC3 requirements for support in NR-U and find agreement;

-	discuss channel raster points for n96 and n102 to include first 20MHz chunk;

-	start discussion on 100MHz channel bandwidth and A-MPR evaluation;

-	start working on the required A-MPR values for VLP.

-	RAN4#104-bis:

-	continue technical work on the requirements and NS values;

-	start working on PC3 MPR and find agreement;

-	continue work on A-MPR for PC5 and PC3;

- 	agree on channel raster points for n96 and n102;

-	introduce running CRs for required NS values and associated A-MPR requirements.

-	RAN4#105:

-	agree on preliminary MPR/A-MPR values and continue work on remaining A-MPR topics;

-	update running CRs for required NS values and associated A-MPR requirements.

-	RAN4#106:

-	finalise remaining A-MPR topics;

-	agree the final CRs implemented all necessary NS values and A-MPR requirements.

#### 2.2 Work Split

The goal of the work split is to provide an outline over the various tasks for PC3, new channel bandwidth, channel raster update and A-MPR simulations. The idea is to capture company interest for certain areas. The table shall provide overview over items which are covered and those which might be lacking. The tables shall by no means prevent companies to contribute to any topic.

Table 2.2-1: Work split for packages

| Package | Technical contributor |
| --- | --- |
| PC3 (n46 and n96) | Charter |
| PC3 MPR | Skyworks (including A-MPR), Apple |
| 100MHz channel | Skyworks |
| A-MPR evaluation | See Table 2.2-2 |
| Channel Raster Update for first 20MHz | Apple Inc. |

Table 2.2-2: Work split for the A-MPR simulations

| Country | PC5 |  |  | PC3 |  |
| --- | --- | --- | --- | --- | --- |
|  | SP | LPI | VLP | SP | LPI |
| Region 1 |  |  |  |  |  |
| EU/CEPT |  | Y | Apple |  | [ Company ] |
| Region 2 |  |  |  |  |  |
| US | Y | Y |  | Charter | Charter |
| Canada | Y | Y | Apple | [ Company ] | [ Company ] |
| Brazil |  | Y | Apple |  | [ Company ] |
| Peru |  | Y |  |  | [ Company ] |
| Chile |  | Y |  |  | [ Company ] |
| Costa Rica |  | Y |  |  | [ Company ] |
| Columbia |  | Y |  |  | [ Company ] |
| Region 3 |  |  |  |  |  |
| South Korea |  | Y | Y |  | LGE |

# 3	Conclusions

In this contribution we have proposed the work plan for the WI that aims at enabling support of the 6GHz unlicensed band in the full range of 5925-7125MHz.

Proposal:	Agree the proposed work plan for this WI.

# 4	References

- RP-1912926, "WID on NR-based Access to Unlicensed Spectrum ", Qualcomm Inc.

- 3GPP TR 37.890, "Feasibility Study on 6 GHz for LTE and NR in Licensed and Unlicensed Operations", v0.16.0

- 3GPP TR 38.849, “Introduction of 6GHz NR unlicensed operation”, v17.1.0

- RP-211602, "New WID for Introduction of operation in full unlicensed band 5925-7125MHz", Apple Inc.

- RP-221813, "New WID: Introduction of evolved shared spectrum bands ", Apple Inc.