3GPP TSG-RAN WG4 Meeting #105                           	R4-2219973

Toulouse, France, November 14 – November 18, 2022

Source: 	Huawei, HiSilicon

Title: 	Work-plan for the TS 36.181 specification for SAN RF conformance testing

Agenda Item:	9.5.1

Document for:	Discussion

# Introduction

Referring to the NTN IoT WID in [1], TS 36.181 was considered as one of the new specifications to be introduced:

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TS | 36.102 | Evolved Universal Terrestrial Radio Access (E-UTRA); User Equipment (UE) radio transmission and reception for satellite access | RAN#98 | RAN#98 | Led by RAN4. Rapporteur: Daniel Hsieh, Daniel.hsieh@mediatek.com Core part |
| TS | 36.108 | Evolved Universal Terrestrial Radio Access (E-UTRA); Satellite Access Node radio transmission and reception | RAN#98 | RAN#98 | Led by RAN4. Rapporteur: Fei Xue, xue.fei25@zte.com.cn Core part |
| TS | 36.181 | Evolved Universal Terrestrial Radio Access (E-UTRA); Satellite Access Node conformance testing | RAN#100 | RAN#100 | Led by RAN4. Rapporteur: Michal Szydelko, michal.szydelko@huawei.com Performance part |

According to the work-plan in [2], the Performance part of the WI will start at RAN4#106 (02/2023) meeting. Furthermore, the work-plan for the TS36.181 was initially planned to be elaborated during the previous RAN4#104bis-e meeting:

## 2.3 RF/Demod performance requirements part The RF & Demod Performance requirements workplan will be elaborated at RAN4#104bis-e. This includes the following aspects: - UE and SAN Demodulation performance requirements (for TS36.102 and TS36.108) - SAN Conformance Testing requirements (for TS36.181)

In order to reassure fruitful progress of TS 36.181 work, as rapporteur of that specification we provide initial considerations for the TS 36.181 specification work.

# Discussion

# TS 36.181 work-plan

With the goal to complete the TS 36.181 by RAN#100 meeting (06/2023), the following work-plan is proposed, subject to further adjustments.

It shall be highlighted, that the timeline for the Performance part of this WI is tight and companies are contributing encouraged to aim for constructive discussion.

- 3GPP RAN4 #106 meeting (27.02-03.03.2023, f2f meeting, Athens, GR)

  - Formally approve the TS 36.181 skeleton.

  - Trigger discussion on the Measurement Uncertainties and related Test Tolerances for conducted and OTA requirements (Rx/Tx).

  - Initiate the discussion on the OTA testability aspects for SAN RF.

    - NOTE: Consider progress in NR NTN WI on the radiated SAN testing aspects.

  - Agree on the work split for TPs to the TS 36.181.

- 3GPP RAN4 #106-bis-e meeting (17–26.04.2023, e-meeting)

  - Aim to conclude discussion on the Measurement Uncertainties and related Test Tolerances for conducted and OTA requirements (Rx/Tx), if possible.

  - Aim to conclude discussion on the OTA testability aspects for SAN RF, if possible.

  - Provide TPs as per the work-split, and approve the aggregable content.

- 3GPP RAN4 #107 meeting (22-26.05.2023, f2f meeting, Korea)

  - Conclude on all remaining open issues.

  - Approve final TP(s) to TS 36.181.

# Conclusions

Based on the above discussion, the following proposals were formulated:

Proposal 1: Approve the above work-plan for the TS 36.181 drafting.

# References

[1]	RP-221556	WID on NB-IoT/eMTC core & performance requirements for Non-Terrestrial Networks, WID, RAN#96

[2]	R4-2215117	Work Plan for NB-IoT/eMTC for NTN requirements, RAN4#104-e