3GPP TSG-RAN WG4 Meeting # 106	R4-2300947

# Athens, Greece, February 27 – March 3, 2023

Source:	LG Electronics, OPPO

Title:	Work plan for RRM part on Rel-18 NR Sidelink Evolution

Agenda item:	9.29.3

Document for:	Approval

Introduction

Based on WID [1], RAN4 works on NR Sidelink Evolution start at RAN4#106. The objectives of this WI are

- Specify mechanism to support NR sidelink CA operation based on LTE sidelink CA operation [RAN2, RAN1, RAN4] (This part of the work is put on hold until further checking in RAN#99) - Support only LTE sidelink CA features for NR (i.e., SL carrier (re-)selection, synchronization of aggregated carriers, handling the limited capability, power control for simultaneous sidelink TX, packet duplication) - The work is limited to FR1 licensed spectrum and ITS band in FR1. - No specific enhancements of Rel-17 sidelink features with sidelink CA support. - This feature is backwards compatible in the following regards - A Rel-16/Rel-17 UE can receive Rel-18 sidelink broadcast/groupcast transmissions with CA for the carrier on which it receives PSCCH/PSSCH and transmits the corresponding sidelink HARQ feedback (when SL-HARQ is enabled in SCI) - Study and specify support of sidelink on unlicensed spectrum for both mode 1 and mode 2 where Uu operation for mode 1 is limited to licensed spectrum only [RAN1, RAN2, RAN4] - Channel access mechanisms from NR-U shall be reused for sidelink unlicensed operation - Assess the applicability of sidelink resource reservation from Rel-16/Rel-17 to sidelink unlicensed operation within the boundaries of unlicensed channel access mechanism and operation - No specific enhancements for Rel-17 resource allocation mechanisms - If the existing NR-U channel access framework does not support the required SL-U functionality, WGs will make appropriate recommendations for RAN approval. - Physical channel design framework: Required changes to NR sidelink physical channel structures and procedures to operate on unlicensed spectrum - The existing NR sidelink and NR-U channel structure shall be reused as the baseline. - No specific enhancements for existing NR SL feature - Focus on FR1 unlicensed bands (n46 and n96/n102). - Note: In sidelink unlicensed operation, the gNB does not perform Type 1 channel access to initiate and share a channel occupancy, neither Type 2 channel access to share an initiated channel occupancy, nor semi-static channel access procedures to access an unlicensed channel. - Study enhanced sidelink operation on FR2 licensed spectrum [RAN1, RAN2] - Focus only on updating the evaluation methodology for commercial deployment scenario in 4Q 2022. [RAN1] - Study is limited to the support of sidelink beam management (including initial beam-pairing, beam maintenance, and beam failure recovery, etc) by reusing existing sidelink CSI framework and reusing Uu beam management concepts wherever possible. [RAN1, RAN2] - Beam management in FR2 licensed spectrum considers sidelink unicast communication only. - Study and specify, if necessary, mechanism(s) for co-channel coexistence for LTE sidelink and NR sidelink including performance, necessity, feasibility, and potential specification impact if any [RAN1, RAN2, RAN4] - Reuse the in-device coexistence framework defined in Rel-16 as much as possible - Note, RAN1 continues the work on dynamic resource pool sharing based on existing agreements and WID with high priority for Type A devices and operating combination A - UE Tx and Rx RF requirement for supporting new features introduced in this WI, sidelink frequency bands for single-carrier operation and frequency band combinations for carrier aggregation operation [RAN4] - The exact frequency bands for both licensed and ITS-dedicated spectrum in FR1 and FR2 are to be determined based on company input during the WI. - The exact frequency band combinations for both FR1 licensed and ITS-dedicated spectrum are to be determined based on company input during the WI. - Frequency bands for the unlicensed spectrum in FR1 are [n46 and n96/n102] (i.e., 5GHz and 6GHz) in accordance with corresponding national regulatory requirements. - Support of new sidelink frequency bands and band combinations should ensure coexistence between sidelink and Uu interface in the same and adjacent channels in licensed spectrum. - UE RRM core requirement for the new features introduced in this WI [RAN4]

The scopes for RAN4 RRM of above the listed objectives are mainly the second and fourth objectives, and depending on RAN plenary decision, the additional scope of the first objective could be considered. Based on the TU allocation, the work plan for NR SL Evolution is proposed in this contribution.

Work Plan on Rel-18 NR Sidelink Evolution for RRM part

| Meeting | Works |
| --- | --- |
| RAN4#106 | Core part - Discussion and approvement on work plan - Discussion and identification of impact on the existing RRM requirements due to sidelink unlicensed spectrum and co-channel coexistence for LTE sidelink and NR sidelink |
| RAN4#106-bis-e | Core part - Sidelink on unlicensed spectrum - Additional discussion on RRM impact due to sidelink unlicensed spectrum - Initial discussion on identified issues - Co-channel coexistence for LTE sidelink and NR sidelink - Discussion and agreement on whether there are RRM issues on co-channel coexistence for LTE sidelink and NR sidelink |
| RAN4#107 | Core part - Sidelink on unlicensed spectrum - Discussion on identified issues - Agreement on technical aspects of identified issues if needed - Co-channel coexistence for LTE sidelink and NR sidelink - Discussion on identified issues if RRM issues are identified |
| RAN4#108 | Core part - Discussion and finalization CR work split - Sidelink on unlicensed spectrum - Discussion on identified issues - Agreement on technical aspects of identified issues - Co-channel coexistence for LTE sidelink and NR sidelink - Continue discussion if RRM issues are identified |
| RAN4#108-bis | Core part - Initial draft CR submission - Sidelink on unlicensed spectrum - Discussion on remaining issues - Agreement on technical aspects of remaining issues - Co-channel coexistence for LTE sidelink and NR sidelink - Continue discussion if RRM issues are identified - Agreement on technical aspects of identified issues if needed Performance part - Initial discussion on the list of test cases |
| RAN4#109 | Core part - Sidelink on unlicensed spectrum - Discussion and conclusion on remaining issues - Agreement on final CRs - Finalization of the core part - Co-channel coexistence for LTE sidelink and NR sidelink - Discussion and conclusion on remaining issues if RRM issues are identified - Agreement on final CRs if needed - Finalization of the core part Performance part - Discussion and finalization on the list of test cases |
| RAN4#110 | Performance part - Discussion and finalization of CR work split - Discussion on test cases based on the finalized list |
| RAN4#110-bis | Performance part - Initial draft CR submission - Discussion on remaining issues |
| RAN4#111 | Performance part - Discussion and conclusion on remaining issues - Agreement on final CRs - Finalization of the performance part |

Conclusion

In this contribution, we provide the work plan on Rel-18 NR sidelink evolution for RRM part, and we propose

- Proposal 1: Approve the work plan on Rel-18 NR sidelink evolution for RRM part

Reference

[1] RP-222806, “WID revision: NR sidelink evolution,” OPPO.