3GPP TSG-RAN WG4 Meeting # 106	   R4-2303570

Athens, Greece, February 27th – March 3rd, 2023

Title: 	WF on UE RF for expanded and improved NR positioning

Agenda Item:	9.21.4

Source: 	Intel Corporation

Document for:	Approval

# General aspects and work plan

## Work plan

Agreement:

- Revised work plan: R4-2303569

| RAN4 Meeting | Tentative Work Plan |
| --- | --- |
| RAN4#106 February 2023 RF TUs: 0.5 | General - Agree on the workplan for RAN4 RF - Assess scope of RF work |
| RAN4#106Bis-e April 2023 RF TUs: 0.5 | RF - PRS/SRS bandwidth aggregation - Consider conclusions in TR 38.859 and further discuss potential RF requirement impact and impairment modelling, if needed - Handle any incoming LS from RAN1 - Carrier phase positioning - Discuss findings of the RAN1 study on carrier phase positioning and identify potential impact to RF requirements, if any - If needed, send LS to RAN1 - RedCap UE positioning - Discuss RF considerations for frequency hopping based DL PRS reception and SRS for positioning transmissions for RedCap positioning, including handling any incoming LS from RAN1 |
| RAN4#107 May 2023 RF TUs: 0.5 | RF - PRS/SRS bandwidth aggregation - Discuss any identified RF requirement impact and impairment modelling aspects, if needed - Carrier phase positioning - Assess identified RF requirement impact (if any) for NR carrier phase measurements once RAN1 has defined new measurements - RedCap UE positioning - Continue discussion on RF requirement impact, if identified, for frequency hopping based DL PRS reception and SRS for positioning transmissions for RedCap positioning |
| RAN4#108 August 2023 RF TUs: 0.5 | RF - PRS/SRS bandwidth aggregation - Finalize assessment of RF requirement impact and impairment modelling discussions - Carrier phase positioning - Finalize scope of NR carrier phase measurements study and RF requirement impact (pending discussion progress and RAN1 input) - RedCap UE positioning - Finalize the RF requirement impact for frequency hopping based DL PRS reception and SRS for positioning transmissions for RedCap positioning - Send LS to RAN1 with conclusions |
| RAN4#108Bis October 2023 RF TUs: 0.5 | RF - Prepare relevant CR content on NR carrier phase positioning or send LS to RAN1 (if needed) - Address any open issues, including any incoming LS |
| RAN4#109 November 2023 RF TUs: 0.5 | RF - Handle remaining issues, if needed |

# UE RF requirements

## PRS/SRS bandwidth aggregation

Way Forward:

- Consider conclusions in TR 38.859 and further discuss RF impairment modelling, if needed

- Identify and discuss potential RF requirement impact

## Carrier phase positioning

Way Forward:

- Consider conclusions of RAN1’s study (TR 38.859) and further discuss RF impairment modelling, if needed

- Identify and discuss RF requirement impact (if any)

## RedCap UE positioning

Way Forward:

- Further discuss RF impact of frequency hopping based on details provided by RAN1

## LPHAP use-case 6

Agreement:

- No RF impact is expected to enable LPHAP

# References

- R4-2302832, “Topic summary for [106][139] FS_NR_pos_UERF,” Moderator (Intel Corporation), RAN4 #106, March 2023