3GPP TSG-RAN WG4 Meeting # 108bis		R4-2316188

# Xiamen, China, October 9 – October 13, 2023

Agenda item:	5.30.4

Source:	OPPO, LG Electronics

Title:	Work plan for RRM performance requirements of R18 SL

Document for:	Discussion

- Introduction

In last meeting, RAN4 has agreed on the draft CR split for core RRM requirements of SL-U and SL-CA, as attached [1][2]. According to the timeline of this R18 SL evolution WI, the performance part discussion shall be started from this RAN4#108bis meeting. The TU budget for performance part is provided in RP-213678, and the target completion due is RAN#105 [3]. We have 5 meetings for RRM performance requirements, including RAN4#108bis, 109, 110, 110bis and 111.

In this contribution, we discuss the work plan for test case design and work splitting.

- Time plan for test case design

The following work plan for test case design [4] was agreed in RAN4#106bis meeting.

| RAN4#108-bis | Performance part - Initial discussion on the list of test cases |
| --- | --- |
| RAN4#109 | Performance part - Discussion and finalization on the list of test cases |
| RAN4#110 | Performance part - Discussion and finalization of CR work split - Discussion on test cases based on the finalized list |
| RAN4#110-bis | Performance part - Initial draft CR submission - Discussion on remaining issues |
| RAN4#111 | Performance part - Discussion and conclusion on remaining issues - Agreement on final CRs - Finalization of the performance part |

We propose to update some more details of work plan for test case design, including SL-U and SL-CA. In this meeting, we aim to agree on updated work plan and work splitting for test case design.

- 3GPP RAN4 #108-bis meeting (Oct, 2023)

    - Discuss to achieve consensus on the updated work plan [RAN4]

    - Initial discussion on the work splitting for test case design [RAN4]

- 3GPP RAN4 #109 meeting (Nov, 2023)

    - Discuss and agree on the work splitting for test case design [RAN4]

    - Initial discussion on configurations/parameters for test cases [RAN4]

- 3GPP RAN4 #110 meeting (Feb, 2024)

    - Continue the discussion on the configurations/parameters for test cases [RAN4]

    - Continue the discussion on draft test cases [RAN4]

  - Draft CR for test cases for SL-CA and SL-U are expected

- 3GPP RAN4 #110bis meeting (Apr, 2024)

    - Finalize the configurations/parameters for test cases [RAN4]

    - Discuss and endorse/agree on the CRs of test cases [RAN4]

- 3GPP RAN4 #111 meeting (May, 2024)

    - Discuss and finalize the remaining issue of test cases [RAN4]

    - Endorse/agree on all CRs of test cases [RAN4]

Proposal 1: Agree on the work plan of test case design for R18 SL RRM performance part.

- Work splitting for test case design

Draft CR split for core RRM requirements for SL-U and SL CA operation are approved in last meeting, as below.

| Core RRM Requirements for SL-U | Clause | Company for draft CR |
| --- | --- | --- |
| UE Transmit timing | 12.2A | LGE |
| Initiation/Cease of SLSS transmission | 12.3A | Ericsson |
| Selection/Reselection of V2X synchronization Reference source | 12.4A | Nokia |
| L1 SL-RSRP measurement | TBD | N/A |
| Congestion control measurement | TBD | N/A |
| Interruption | TBD | N/A |

| Core RRM Requirements for SL-CA | Clause | Company for draft CR |
| --- | --- | --- |
| Interruptions to WAN due to Sidelink Carrier Aggregation | 12.7.x | Xiaomi |
| Component Carrier Addition and Release Delay for Sidelink Carrier Aggregation | 12.y | Huawei |
| Selection / Reselection of Synchronization Reference Source for Sidelink Carrier Aggregation | 12.z | Nokia |

In this meeting, we can have some initial discussion on the work splitting for test case design based on the work splitting of core requirements. In our view, the test case list can be introduced for corresponding core requirements. Whether to define test case for each requirement can be discussed case by case. Here it is our suggestion on test case list for reference. Companies are encouraged to volunteer for drafting CR of test cases.

| Core RRM Requirements | Test case | Need or not | Company for draft CR |
| --- | --- | --- | --- |
| SL-U | UE Transmit timing | [YES] |  |
|  | Initiation/Cease of SLSS transmission | [YES] |  |
|  | Selection/Reselection of V2X synchronization Reference source | [YES] |  |
|  | L1 SL-RSRP measurement | FFS |  |
|  | Congestion control measurement | FFS |  |
|  | Interruption | FFS |  |
| SL CA | Interruptions to WAN due to Sidelink Carrier Aggregation | [YES] |  |
|  | Component Carrier Addition and Release Delay for Sidelink Carrier Aggregation | NO |  |
|  | Selection / Reselection of Synchronization Reference Source for Sidelink Carrier Aggregation | [YES] |  |

Proposal 2: Discuss and agree on the test case list and work splitting of R18 SL RRM performance requirements.

- Conclusion

In this contribution, we discuss the work plan for test case design of R18 SL RRM requirements.

Proposal 1: Agree on the work plan of test case design for R18 SL RRM performance part.

- 3GPP RAN4 #108-bis meeting (Oct, 2023)

    - Discuss to achieve consensus on the updated work plan [RAN4]

    - Initial discussion on the work splitting for test case design [RAN4]

- 3GPP RAN4 #109 meeting (Nov, 2023)

    - Discuss and agree on the work splitting for test case design [RAN4]

    - Initial discussion on configurations/parameters for test cases [RAN4]

- 3GPP RAN4 #110 meeting (Feb, 2024)

    - Continue the discussion on the configurations/parameters for test cases [RAN4]

    - Continue the discussion on draft test cases [RAN4]

  - Draft CR for test cases for SL-CA and SL-U are expected

- 3GPP RAN4 #110bis meeting (Apr, 2024)

    - Finalize the configurations/parameters for test cases [RAN4]

    - Discuss and endorse/agree on the CRs of test cases [RAN4]

- 3GPP RAN4 #111 meeting (May, 2024)

    - Discuss and finalize the remaining issue of test cases [RAN4]

    - Endorse/agree on all CRs of test cases [RAN4]

Proposal 2: Discuss and agree on the test case list and work splitting of R18 SL RRM performance requirements.

| Core RRM Requirements | Test case | Need or not | Company for draft CR |
| --- | --- | --- | --- |
| SL-U | UE Transmit timing | [YES] |  |
|  | Initiation/Cease of SLSS transmission | [YES] |  |
|  | Selection/Reselection of V2X synchronization Reference source | [YES] |  |
|  | L1 SL-RSRP measurement | FFS |  |
|  | Congestion control measurement | FFS |  |
|  | Interruption | FFS |  |
| SL CA | Interruptions to WAN due to Sidelink Carrier Aggregation | [YES] |  |
|  | Component Carrier Addition and Release Delay for Sidelink Carrier Aggregation | NO |  |
|  | Selection / Reselection of Synchronization Reference Source for Sidelink Carrier Aggregation | [YES] |  |

References

[1] R4-2314349, WF on R18 NR SL RRM requirements (part 1), LGE, RAN4 #108

[2] R4-2314350, WF on R18 NR SL RRM requirements (part 2), OPPO, RAN4 #108

[3] RP-213678, WID: NR sidelink evolution, OPPO

[4] R4-230470, Revised Work Plan for RRM part on Rel-18 NR Sidelink Evolution, LGE, OPPO