# 3GPP TSG-RAN WG4 Meeting #110bis	R4-2404368

# Changsha, China, 15 April – 19 April, 2024

Agenda item:	9.6.1

Source:	Apple, CATT

Title:		Work plan for R19 RRM Phase 5 WI

Document for:	Approval

# Introduction

In last RAN plenary #103 meeting, the new WI of NR Radio Resource Management (RRM) Phase 5 [1] has been approved. The scope of this WI is:

- FR2-1 SSB based L3 measurement delay reduction for connected mode - For UE supporting multiple-Rx simultaneous reception on single carrier: - Study suitable scenarios and conditions and, if feasible, introduce methods to reduce FR2-1 L3 measurement delay by optimizing: - Rx beam sweeping factor - For UE not in multiple-Rx simultaneous reception mode: - Study suitable scenarios and conditions and, if feasible, introduce methods to reduce FR2-1 L3 measurement delay by optimizing: - CSSF outside gap in CA/DC scenarios - Baseline assumption on number of searchers is 2 - Fast SCell activation for UE supporting Rel-18 EMR - Study and, if feasible, to reduce the SCell activation delay with valid EMR reporting - Apply fast scell activation in FR1 and FR2-1 - Note: RAN4 to start this work from Q3’2024 and aim for completion in Dec’2024. Workplan for this bullet can be discussed in May’2024

Based on the time budget in RP-240830, the work plan is proposed in this paper.

|  |  | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN | R4RF | R4RD | RAN |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WI code | target | 103 March 24 | 110bis | 110bis | 111 | 111 | 104 June 24 | 112 | 112 | 105 Sep. 24 | 112bis | 112bis | 113 | 113 | 106 Dec. 24 | 114 | 114 | 107 March 25 | 114bis | 114bis | 115 | 115 | 108 June 25 | 116 | 116 | 109 Sep. 25 REL-19 freeze |
| NR_RRM_Ph5-Core | Sep. 2025 |  |  | 0.25 |  | 0.5 |  |  | 1.5 |  |  | 1.5 |  | 1.5 |  |  | 1.5 |  |  | 1 |  | 1 |  |  | 1 |  |
| NR_RRM_Ph5-Perf | Mar. 2026 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 0.5 |  | 0.5 |  |  | 0.5 |  |

# Work plan for R19 NR Radio Resource Management (RRM) Phase 5 WI

  - 3GPP RAN4 #110bis meeting (April, 2024, 0.25TU, Core part)

    - Discuss to achieve consensus on the work plan

    - FR2-1 SSB based L3 measurement delay reduction for connected mode

  - For UE supporting multiple-Rx simultaneous reception on single carrier

    - Initialize discussion on suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing Rx beam sweeping factor

  - For UE not in multiple-Rx simultaneous reception mode

    - Initialize discussion on suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing CSSF outside gap in CA/DC scenarios

  - 3GPP RAN4 #111 meeting (May, 2024, 0.5TU, Core part)

    - FR2-1 SSB based L3 measurement delay reduction for connected mode

  - For UE supporting multiple-Rx simultaneous reception on single carrier

    - Continue discussion on suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing Rx beam sweeping factor

  - For UE not in multiple-Rx simultaneous reception mode

    - Continue discussion on suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing CSSF outside gap in CA/DC scenarios

  - 3GPP RAN4 #112 meeting (Aug, 2024, 1.5TU, Core part)

    - FR2-1 SSB based L3 measurement delay reduction for connected mode

  - For UE supporting multiple-Rx simultaneous reception on single carrier

    - Continue discussion to narrow down the suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing Rx beam sweeping factor

    - Initialize discussion on the possible solutions according to the above suitable scenarios and conditions

  - For UE not in multiple-Rx simultaneous reception mode

    - Continue discussion to narrow down the suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing CSSF outside gap in CA/DC scenarios

    - Initialize discussion on the possible solutions according to the above suitable scenarios and conditions

    - Fast SCell activation for UE supporting Rel-18 EMR for both FR1 and FR2-1

  - Initialize discussion on the possible solutions of reducing the SCell activation delay with valid EMR reporting

  - 3GPP RAN4 #112bis meeting (Oct, 2024, 1.5TU, Core part)

    - FR2-1 SSB based L3 measurement delay reduction for connected mode

  - For UE supporting multiple-Rx simultaneous reception on single carrier

    - Conclude the suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing Rx beam sweeping factor

    - Continue discussion on the solutions according to the above concluded scenarios and conditions

  - For UE not in multiple-Rx simultaneous reception mode

    - Conclude the suitable scenarios and conditions in which FR2-1 L3 measurement delay can be reduced by optimizing CSSF outside gap in CA/DC scenarios

    - Continue discussion on the solutions according to the above concluded scenarios and conditions

    - Fast SCell activation for UE supporting Rel-18 EMR for both FR1 and FR2-1

  - Continue discussion to narrow down the solutions of reducing the SCell activation delay with valid EMR reporting

  - 3GPP RAN4 #113 meeting (Nov, 2024, 1.5TU, Core part)

    - FR2-1 SSB based L3 measurement delay reduction for connected mode

  - For UE supporting multiple-Rx simultaneous reception on single carrier

    - Continue discussion on the solutions for optimizing Rx beam sweeping factor

  - For UE not in multiple-Rx simultaneous reception mode

    - Continue discussion on the solutions for optimizing CSSF outside gap in CA/DC scenarios

  - Initial CR on TS38.133 is expected

    - Fast SCell activation for UE supporting Rel-18 EMR for both FR1 and FR2-1

  - Conclude on the solutions of reducing the SCell activation delay with valid EMR reporting

  - Draft CR on TS38.133 is expected

  - 3GPP RAN4 #114 meeting (Feb, 2025, 1.5TU, Core part)

    - FR2-1 SSB based L3 measurement delay reduction for connected mode

  - For UE supporting multiple-Rx simultaneous reception on single carrier

    - Conclude the solutions for optimizing Rx beam sweeping factor

  - For UE not in multiple-Rx simultaneous reception mode

    - Conclude the solutions for optimizing CSSF outside gap in CA/DC scenarios

  - Draft CR on TS38.133 is expected

    - Fast SCell activation for UE supporting Rel-18 EMR for both FR1 and FR2-1

  - Address the leftover issues for maintenance purpose if needed.

  - Core part after RAN4 #114 and Performance part would be planned in the future.

# References

[1] RP-240830, New WID: WI resulting from discussion on RRM enhancements, vivo (Moderator), RANP #103