3GPP TSG-RAN4 Meeting # 114		R4-2500089

Athens, Greece, 17th Feb 2025 – 21st Feb 2025

Agenda item:	7.8.1

Source:	AT&T

Title:	Work plan for low NR band carrier aggregation via switching

Release:	Rel-19

Document for:	Approval

# 1	Introduction

During the RAN #106 meeting the work item on low NR band carrier aggregation via switching was approved in [1] with the following objectives:

Core part: Introduce physical layer procedures and requirements to enable low band carrier aggregation via switching according to the following objectives: - Specify UE requirements, including at least switching gap (if needed), and corresponding physical layer procedures to allow switching between {case 1, case 2} [RAN4, RAN1] - Case 1: Tx/Rx on FDD carrier 1 and no Rx on SDL carrier 2 - Case 2: Rx on SDL carrier 2 and no Tx/Rx on FDD carrier 1 - RAN1 to specify only a semi-static switching pattern based on RRC configuration, liaising with RAN2 and RAN4 as necessary - Specify the switching delay and time mask for carrier switching [RAN4] - Specify necessary RRM requirements [RAN4] - Define the corresponding UE capabilities [RAN4, RAN2, RAN1] - Consider the following deployment constraints: - The carrier frequency for all cases is <1 GHz - Co-located and synchronized network deployment for both carriers - Both carriers are in a single TAG - SCS 15KHz on both carriers Note 1: Specify requirements for the feature with the following example band combination: CA_n5A-n29A in this WI, with additional band combinations to be handled via the basket work item approach Note 2: Strive to minimize the RAN1 impact Performance part: - Specify RRM test cases

This contribution provides the Rapporteur’s work plan.

# 2	Work Plan

The following work plan is proposed:

| Meeting | Tasks |
| --- | --- |
| RAN4 #114 | RF: (1) discuss switching delay and time mask for carrier switching (2) send LS to RAN1 with the decision on switching delay |
|  | RRM: preliminary analysis on (1) interruption requirement for carrier switching, (2) impacts on the RRM requirements due to new LB CA scenario |
|  | General: (1) approve skeleton TR |
| RAN4 #114bis | RF: (1) discuss time mask for carrier switching and how to capture in the spec |
|  | RRM: continue discussion on: (1) interruption requirement for carrier switching, (2) impacts on the RRM requirements due to new LB CA scenario, and agree on the identified impacts |
|  | General: (1) introduce scenarios to the TR |
| RAN1 #120bis | Based on RAN4 LS, discuss semi-static switching pattern based on RRC configuration |
| RAN4 #115 | RF: (1) agree time mask and endorse draft CR (2) discuss capabilities |
|  | RRM: continue discussion and try to conclude on: (1) interruption requirement for carrier switching, and draft CR can be discussed if available (2) updating or specifying new RRM requirements for new LB CA scenario, and draft CR can be discussed if available |
|  | General: (1) prepare TR to present to RAN#108 for information |
| RAN1 #121 | (1) reach preliminary agreements on semi-static switching pattern (2) send LS to RAN4, RAN2 (3) include an overall description of the feature for eventual 38.300 content |
| RAN4 #116 | RF: Agree capabilities and send LS to RAN2 (must be on day 1 of meeting) |
|  | RRM: Agree CRs for: (1) interruption requirement for carrier switching (2) other RRM requirements for new LB CA scenario |
|  | General: (1) prepare TR to present to RAN#109 for approval |
| RAN1 #122 | Finalize agreements, capture procedures in CRs |
| RAN2 #131 | Discuss RAN1 LS, capture RRC procedure in CRs Discuss RAN4 LS, capture UE capabilities Discuss and agree CR to 38.300 with overall description of the feature |

It should be highlighted that given the very limited number of RAN1 time units and meetings allocated to this work item and a compressed timeline overall, there are two critical deliverables from RAN4 to RAN1:  a liaison from RAN4 with the agreement on the switching delay upon the conclusion of the RAN4 #114 (this meeting) and a liaison from RAN4 to RAN2 with agreements on relevant UE capabilities on the first day of the RAN4 #116 meeting. Earlier input for RRC at RAN2#129bis is also highly encouraged to give RAN2 early visibility into what is coming even if there are no final decisions by that time.

Proposal 1:	It is proposed to approve the work plan for the work item on low NR band carrier aggregation via switching.

# 4	References

RP-243317, “New WID on low band carrier aggregation via switching,” Apple, TELUS, Bell Mobility, BT plc, Skyworks Solutions Inc., Anterix, Southern Linc, AT&T, Boost Mobile Network, Murata, Ericsson, Samsung, Qorvo, Nokia, Huawei, HiSilicon, vivo, OPPO, Qualcomm, Google, Sony, ZTE, Intel Corporation, MediaTek, LGE, 3GPP RAN #106, December 2024