3GPP TSG-RAN WG4 Meeting #114	R4-2500695

Athens, Greece, 17 – 21 Feb 2025

Source:	China Telecom, T-Mobile USA

Title:	Work plan on 7MHz Channel Bandwidth for n26 and n5

Agenda Item:	7.9.1

Document for:	Approval

- Introduction

In RAN#106, the new WID on 7 MHz Channel Bandwidth for n26 and n5 has been approved [1]. This contribution will provide a work plan and procedure as an instruction for this WI.

- Work plan

The Objectives of the WID on 7 MHz Channel Bandwidth for n26 and n5 are listed below for information.

- Specify the generic core requirements to support 7 MHz NR FR1 channel bandwidth [RAN4]

  - Introduce the channel bandwidth 7MHz

    - Only include 15 kHz SCS

  - Specify the spectrum utilization

  - Specify UE RF requirements for UL and DL

  - Specify BS RF requirements for UL and DL

- Specify the band specific core requirements to introduce 7 MHz for NR band n5, n26. [RAN4]

  - BS and UE Channel bandwidth per operating band

  - UE reference sensitivity

  - When needed:

    - MPR (relative bandwidth criteria)

    - Additional Maximum Power Reduction (A-MPR)

- Enable, if feasible, optional UE support of 7 MHz channel bandwidth from Rel-15 onwards in a release independent manner. [RAN2, RAN4]

  - No impact to 38.307 is expected.

- Once RAN4 has introduced the new channel bandwidth, RAN2 will introduce the necessary signalling for this channel bandwidth. [RAN2]
Note:	This should be similar to the signalling for 35 and 45 MHz channel bandwidths. This signalling should take into account that also additional bands (not considered by this WI) may consider this new channel bandwidth in the future. RAN2 will be informed by RAN4 via LS. No additional RAN2 TUs will be requested for this objective.

- Once RAN4 has introduced the new channel bandwidth, RAN3 will introduce the necessary signalling for this channel bandwidth [RAN3]

Note:	This should be similar to the signalling for 35 and 45 MHz channel bandwidths. This signalling should take into account that also additional bands (not considered by this WI) may consider this new channel bandwidth in the future. RAN3 will be informed by RAN4 via LS. No additional RAN3 TUs will be requested for this objective.

NOTE: Once this WI is completed, the 7 MHz bandwidth can be introduced also for other bands (not addressed in this WI) via the appropriate basket WI.

The objective of the work item is to specify the core requirements to support 7MHz NR channel bandwidths.

On RF aspect, the work can be divided into 2 parts and the expected changes are listed below:

- Generic requirements

- Spectrum utilization

- UE RF general requirements for TX and RX

- BS RF general requirements for TX and RX

- Band specific requirements

- BS and UE Channel bandwidth per operating band

- UE reference sensitivity

- When needed:

  - MPR (relative bandwidth criteria)

  - Additional Maximum Power Reduction (A-MPR)

RAN4 will have about 4 meetings for this WI, and the planned completion date is Sep. 2025 according to time budget approved as attached in the WI. Below is a plan for the WI:

- 3GPP RAN4#114 (Feb. 2025)

  - To reach agreement on spectrum utilization

  - To reach agreement on which release to support the new channel bandwidths

  - Initial discussion on BS/UE general requirements

  - Initial discussion on the band specific requirements

- 3GPP RAN4#114bis (Apr. 2025)

  - Draft CRs for BS and UE specifications for generic requirements

  - To reach agreement on UE reference sensitivity

  - MPR/A-MPR simulation when needed

- 3GPP RAN4#115 (May. 2025)

  - To reach agreement on MPR/A-MPR limits

  - Agree on the final CRs

- 3GPP RAN4#116 (Aug. 2025)

  - Resolve remaining issues if any and close the WI.

# References

RP-243323, New WID on 7 MHz Channel Bandwidth for n26 and n5, China Telecom, T-Mobile USA, RAN#106, Dec 2024