3GPP TSG RAN WG4 Meeting #114	R4-2500875

Athens, Greece, February 17th – 21st, 2025

Agenda Item:	7.24.1

Source:	CMCC, Huawei, T-Mobile USA

Title:	Ambient IoT Work Item work plan

Document for:	Information

Introduction

The rapporteurs present their workplan across RAN1, 2, 3, and 4 for the “Solutions for Ambient IoT”, based on the WID scope and timing.

Workplan

February 2025

RAN1#120 (3.5 TU)

- Physical channel design – modulation aspects

- Discuss M values and associated minimum PRB, starting from the table in the TR 38.769. Aim to conclude on the maximum M value.

- Discuss and make initial agreements on CP handling method, including whether or not the CP handling method keeps the subcarrier orthogonality. Starting from decisions made in TR 38.769, identify all potential detailed designs of CP handling method, for making further down-selection.

- Physical channel design – line coding, FEC, CRC, repetition aspects

- Discuss and make initial agreements on either Manchester line code or no line code and the associated small frequency shift mechanism for D2R transmission, D2R repetition types, convolutional code designs, cases to use which length of CRC or no CRC.

  - Note that generator polynomials of convolutional code and CRC is starting from TS 38.212. Identify all potential candidates of other polynomials of FEC and CRC if any, starting from decisions made in TR 38.769.

- Timing acquisition and synchronization

- Discuss and aim to conclude on the presence of R2D postamble. Discuss the necessity of D2R midamble and/or postamble.

- Discuss and make initial agreements on R2D time acquisition signal. Starting from decisions made in TR 38.769, identify all potential detailed designs of R2D time acquisition signal, for making further down-selection.

- Start to discuss the D2R amble sequence from decisions made in TR 38.769.

- Other aspects incl. multiplexing/multiple access, scheduling information, and timing relationships

- Discuss and make initial agreements on resource allocation and timing relationships for multiplexing/multiple access, focusing on the functionalities.

- Start to discuss L1 R2D/D2R control information and signaling, if any, from decisions made in TR 38.769.

RAN2#129 (2.5 TU)

- A-IoT paging

- Discuss the message contents and format of A-IoT paging message, including identifier of A-IoT device(s), indication of initial/subsequent A-IoT paging.

- A-IoT random access

- Discuss contention-based and contention-free random access procedures, related messages and re-access for failure handling.

  - Note that for the contention-based random access, only Solution 1 (3-step only) is included (unless RAN2 decides to use Solution 3 (unified solution) by RAN2#129).

- A-IoT data transmission and other general aspects

- Discuss necessary MAC layer functions, signallings and procedures for A-IoT data transmission, e.g. segmentation for at least D2R data, data (re-)transmission for failure handling.

RAN3#127 (1.5 TU)

- Inventory and command operations

- Discuss the necessary architectural aspects, and signaling and procedures between A-IoT RAN and A-IoT CN to support the Inventory and command operations.

- Device location reporting

- Discuss the necessary signaling and procedures between A-IoT RAN and A-IoT CN to support the device location reporting at reader ID granularity.

RAN4#114 (1.5RF TU)

- RF requirements for Ambient-IoT BS, device 1, and CW

- Discuss RF requirements for Type 1-C Ambient-IoT BS

- Discuss RF requirements for device 1

- Discuss RF requirements for CW

- OTA test methodology for A-IoT device 1

- Discuss the test methods.

  - Consider test methods specified in TR 38.870 as starting point. Take test system reuse, test system complexity and test time into account, when developing test methods suitable for Ambient IoT.

  - Develop the preliminary Measurement Uncertainty (MU) assessment for the test system

April 2025

RAN1#120-bis (3.5 TU)

- Physical channel design – modulation aspects

- Aim to conclude on M values and associated minimum PRB.

- Continue to discuss and decide down-selection from identified options of CP handling method.

- Physical channel design – line coding, FEC, CRC, repetition aspects

- Continue to discuss either Manchester line code or no line code and the associated small frequency shift mechanism for D2R transmission, D2R repetition types, convolutional code designs, cases to use which length of CRC or no CRC, and to make further down-selection from identified options.

  - Conclude on whether other generator polynomials of FEC and CRC from TS 38.212 is used.

- Timing acquisition and synchronization

- Aim to conclude on the presence of D2R amble(s).

- Continue to discuss and decide down-selection from identified detailed designs for R2D time acquisition signal.

- Continue to discuss the D2R amble sequence.

- Other aspects incl. multiplexing/multiple access, scheduling information, and timing relationships

- Continue to discuss resource allocation and timing relationships for multiplexing/multiple access, and to make further down-selection from options.

- Continue to discuss L1 R2D/D2R control information and signaling, if any.

RAN2#129-bis (2.5 TU)

- A-IoT paging

- Continue to discuss the message contents and format of A-IoT paging message, including identifier of A-IoT device(s), indication of initial/subsequent A-IoT paging.

- A-IoT random access

- Continue to discuss contention-based and contention-free random access procedures, related messages and re-access for failure handling.

- A-IoT data transmission and other general aspects

- Continue to discuss necessary MAC layer functions, signallings and procedures for A-IoT data transmission, e.g. segmentation for at least D2R data, data (re-)transmission for failure handling.

RAN3#127-bis (1.5 TU)

- Inventory and command operations

- Continue to discuss the signaling and procedures between A-IoT RAN and A-IoT CN to support the Inventory and command operations.

- Aim to conclude on necessary architectural aspects for inventory and command operations.

- Device location reporting

- Continue to discuss the necessary signaling and procedures between A-IoT RAN and A-IoT CN to support the device location reporting at reader ID granularity.

RAN4#114-bis (1.5RF TU + 0.5RD TU)

- RF requirements for Ambient-IoT BS, device 1, and CW

- Discuss and strive to agree on RF requirements for Type 1-C Ambient-IoT BS

- Discuss and strive to agree on RF requirements for device 1 that need to be specified

- Discuss and strive to agree on RF requirements for CW

- RRM core requirements for device 1

- Discuss the potential RRM core requirements that need to be specified.

- OTA test methodology for A-IoT device 1

- Discuss and strive to agree on the test methods, including test configuration and assumptions.

- Discuss the MU assessment for the test system

May 2025

RAN1#121 (3.5 TU)

- Physical channel design – modulation aspects

- Finalization of remaining details on modulation aspects of physical channel design.

- Physical channel design – line coding, FEC, CRC, repetition aspects

- Finalization of remaining details on either Manchester line code or no line code and the associated small frequency shift mechanism for D2R transmission, FEC, CRC, repetition aspects of physical channel design.

- Timing acquisition and synchronization

- Finalization of remaining details on R2D time acquisition signal and D2R amble(s).

- Other aspects incl. multiplexing/multiple access, scheduling information, and timing relationships

- Finalization of remaining details on multiplexing/multiple access, scheduling information, and timing relationships.

- Prepare the list of RAN1 agreements and send LS to RAN2/RAN3.

RAN2#130 (2.5 TU)

- A-IoT paging

- Continue to discuss the message contents and format of A-IoT paging message, including identifier of A-IoT device(s), indication of initial/subsequent A-IoT paging.

- A-IoT random access

- Continue to discuss contention-based and contention-free random access procedures, related messages and re-access for failure handling.

- A-IoT data transmission and other general aspects

- Continue to discuss necessary MAC layer functions, signallings and procedures for A-IoT data transmission, e.g. segmentation for at least D2R data, data (re-)transmission for failure handling.

RAN3#128 (1.5 TU)

- Inventory and command operations

- Continue to discuss the signaling between A-IoT RAN and A-IoT CN to support the Inventory and command operations.

- Aim to conclude on procedures between A-IoT RAN and A-IoT CN to support the Inventory and command operations.

- Device location reporting

- Continue to discuss the signaling between A-IoT RAN and A-IoT CN to support the device location reporting at reader ID granularity.

- Aim to conclude on procedures between A-IoT RAN and A-IoT CN to support the device location reporting at reader ID granularity.

RAN4#115 (1.5RF TU + 0.5RD TU)

- RF requirements for Ambient-IoT BS, device 1, and CW

- Agree on RF requirements for Type 1-C Ambient-IoT BS and provide initial CRs

- Agree on RF requirements for device 1 that need to be specified and provide initial CRs

- Agree on RF requirements for CW and provide initial CRs

- RRM core requirements for device 1

- Agree on the RRM core requirements for device 1 if identified, and provide initial CRs if necessary

- OTA test methodology for A-IoT device 1

- Agree on the test methods and provide initial CRs

- Agree MU assessment for the test system and provide initial CRs

August 2025

RAN2#131 (2.5 TU)

- A-IoT paging

- Finalization of remaining details on the message contents and format of A-IoT paging message, including identifier of A-IoT device(s), indication of initial/subsequent A-IoT paging.

- A-IoT random access

- Finalization of remaining details on contention-based and contention-free random access procedures, related messages and re-access for failure handling.

- A-IoT data transmission and other general aspects

- Finalization of remaining details on necessary MAC layer functions, signallings and procedures for A-IoT data transmission, e.g. segmentation for at least D2R data, data (re-)transmission for failure handling.

RAN3#129 (1.5 TU)

- Inventory and command operations

- Finalization of remaining details on signaling between A-IoT RAN and A-IoT CN to support the Inventory and command operations.

- Device location reporting

- Finalization of remaining details on signaling between A-IoT RAN and A-IoT CN to support the device location reporting at reader ID granularity.

RAN4#116

Core part (1RF TU + 0.25RD TU)

- RF requirements for Ambient-IoT BS, device 1, and CW

- Finalization of remaining issues on RF requirements for Type 1-C Ambient-IoT BS and agree on CRs

- Finalization of remaining issues on RF requirements for device 1 that need to be specified and agree on CRs

- Finalization of remaining issues on RF requirements for CW and agree on CRs

- RRM core requirements for device 1

- Finalization of remaining issues on RRM core requirements for device 1 and agree on CRs if any

- OTA test methodology for A-IoT device 1

- Finalization of remaining issues and agree on CRs

Performance part (0.5RF TU+0.25RD TU)

- Discuss the conformance testing for Type 1-C Ambient-IoT BS

- Discuss the RRM performance requirements and test case if any for device 1

- Discuss the demodulation performance requirements for device 1 and Ambient-IoT BS

October 2025~February 2-26

RAN4#116-bis

Performance part (1.5RF TU+0.5RD TU)

- Discuss and strive to agree on the conformance testing requirements for Type 1-C Ambient-IoT BS

- Discuss and agree on the required simulation parameters for RRM performance requirements and test case if any for device 1

- Discuss and agree on required simulation parameters for demodulation performance requirements for device 1 and Ambient-IoT BS

RAN4#117

Performance part (1.5RF TU+0.5RD TU)

- Discuss and agree on the conformance testing requirements for Type 1-C Ambient-IoT BS, provide initial CRs

- Discuss and agree on the RRM performance requirements and test case if any for device 1, provide initial CRs

- Discuss and agree on the demodulation performance requirements for device 1 and Ambient-IoT BS, provide initial CRs

RAN4#118

Performance part (1.5RF TU+0.5RD TU)

- Finalization of the remaining issues and agree on CRs.

- References

RP-243326, “New Work Item: Solutions for Ambient IoT (Internet of Things) in NR”, RAN1 Vice-chair (Huawei), 3GPP TSG RAN Meeting #106, Dec. 2024.

- Annex: Timeline

| WG | Tasks | 1Q'2025 | 2Q'2025 |  | 3Q'2025 |
| --- | --- | --- | --- | --- | --- |
|  |  | 16-Feb | 7-Apr | 19-May | 25-Aug |
| RAN1 | Physical layer aspects | 3.5 | 3.5 | 3.5 |  |
| RAN2 | Higher layer aspects design and procedure | 2.5 | 2.5 | 2.5 | 2.5 |
| RAN3 | RAN architecture | 1.5 | 1.5 | 1.5 | 1.5 |
| RAN4 | RAN4 | 1.5 | 1.5RF 0.5RD | 1.5RF 0.5RD | 1RF 0.25RD |