3GPP TSG-RAN WG4 Meeting #114bis                                                    R4-2503829
Wuhan, Hubei, China, 07th – 11th April, 2025

Agenda item:	 7.14.3.1

Source:	 vivo

Title:	Updated working procedure for Rel-19 TRP TRS performance part

Document for:	Approval

- Introduction

This contribution provides the updated working procedure based on agreements in WF[1][2][3], to provide a stable guidance to organize the Rel-19 performance part work including 2Tx lab alignment activity, UE performance measurement campaign and how to specify requirements.

Yellow highlighted part should be discussed and decided.

- Working procedure for Rel-19 AC 2Tx Lab Alignment Campaign (for approval)

Working procedure for Rel-19 AC 2Tx Lab Alignment Campaign

- The purpose of 2Tx (non-coherent UL-MIMO) Lab Alignment Campaign is to ensure there is no unexpected lab deviation and establish full trust and confidence on the results of UE with 2Tx configuration.

- Test labs are invited to participate to the lab alignment and test campaign, the following conditions should be fulfilled:

  - Participating lab should be accredited under ISO 17025 (ISO 17025 accredited labs) and have any of 3GPP TS 37.544, CCSA YD/T 1484.6, and CTIA OTA Test Plan listed on its accreditation scope.

  - Participating lab should have anechoic chamber(s) ready to support 1Tx and 2Tx TRP TRS testing based on 3GPP TR 38.870.

  - Participating lab should have sufficient test resource to provide the on-time measurement results without delay.

- Test methodology:

  - Test plan: 3GPP TR 38.870 v18.2.0;

- Test cases for Lab Alignment Campaign:

  - Test bands: n41 and n78. For new labs only join 2Tx lab alignment, the additional lab alignment work of 1Tx is not needed

  - Number of test cases per band: TRP and TRS; BHHL and BHHR at low/mid/high channel;

  - Use scenario: Head and Hand phantom (Talk mode)

  - Hand Phantom: Wide Grip hand

  - Operation mode: NR Standalone (SA)

  - Number of Tx chain: UE with 2Tx (non-coherent UL MIMO)

- Lab Alignment Device (LAD): in total 2 devices

  - 1 or 2 New devices (LAD 5 and LAD 6) for band n41 and n78 non-coherent UL-MIMO;

  - UE information will be further added:

    - Smartphone DUT size: width >72mm and ≤92mm (Size 1)

    - DUT capability: support for all the prioritized bands listed in the WID is preferred, but devices supporting only a subset of the above bands can equally be used in the lab alignment campaign (also pending further prioritization of the bands in the WID)

  - Power Class: PC2 (n41 and n78)

  - Only focusing on UEs supporting non-coherent UL-MIMO in Rel-19. Coherent UL-MIMO supporting smartphones and XR devices are FFS. TxD is not part of scope.

- Test results submitting:

  - Using the same worksheet template in R4-2418214 to submit the measurement results

  - The measurement results of LADs should be submitted to RAN4 by anonymous approach (the UE model should not be disclosed)

  - Results shall not be shared between labs before submitting to RAN4 meetings or sharing in the RAN4 reflector. Comparison and lab alignment analysis should only be done in RAN4 meetings/discussions

  - Sharing of the measurements results of a specific device from test labs is permitted only towards the 3GPP member that provided such device (i.e., device’s owner) before submitting to RAN4

- Lab alignment criteria:

  - The pass/fail criteria are defined as the maximum deviation between the measurement result and the reference value

  - Confirm the reference value derived based on the per-band per-PC averaging approach (linear average with dBm) of lab alignment data pool from ≥3 labs submitted before end of [RAN4#116] as baseline.

  - Apparent outliers will not be considered in averaging process. The value deviates over 1.5*MU from all the other lab’s results should be identified as apparent outlier.

  - Pass/fail limit for lab alignment should be defined as 0.75*MU as baseline. MU value is the expanded MU for 2Tx condition (need confirmation whether same as 1Tx).

  - The summation form for TRP and TRS lab alignment should keep consistent during the calculation process of TRP TRS lab alignment from each company i.e. sin weights approach. Only traditional approach (15-degrees TRP and 30-degrees TRS) should be used during lab alignment activity to reduce unnecessary uncertainty.

  - The timeline of 2Tx AC alignment activity is in [R4-2416590]. How to treat late submission results and confirm the alignment: TBD

- Test lab procedures:

  - LAD delivery scheme

    - Decide LAD delivery scheme after all the test lab and LAD information being confirmed (after the confirmation of volunteered labs and LADs).

  - LAD measurement time in each test lab: finalize LAD measurement within [5] workdays, and deliver to next lab ASAP with LAD delivery In/Out information shared in reflector.

  - Encourage test labs to share resulting combined MU based on their own systems.

- Current Volunteer labs for 2Tx lab alignment activity.

| Rel-19 Volunteer lab for 2Tx lab alignment activity |  |  |  |
| --- | --- | --- | --- |
| Volunteer lab | Location | Contact | Note |
| vivo | Dongguan | Ruixin. Wang, ruixin.wang@vivo.com |  |
| CAICT | Beijing | Siting Zhu, zhusiting@caict.ac.cn Xuan Yi, yixuan@caict.ac.cn |  |
| OPPO | Dongguan | Qifei Liu, liuqifei@oppo.com Rui Zhou, zhourui2@OPPO.COM |  |
| Sporton USA | Milpitas, CA | Will Ni (WillNi@sporton-usa.com) Alex Ho (Alexander@sporton.com.tw) |  |
| Element Materials Technologies | Columbia, MD | Edward Ortiz (edward.ortiz@element.com) |  |
| SGS Wireless | Shenzhen | Panta Sun (Panta.Sun@sgs.com) Kenny Lai (Kenny.Lai@sgs.com) |  |
| Huawei | Dongguan | Li Jinxing, lijinxing3@huawei.com, Hai Zhou, hai.zhou1@huawei.com |  |
| SRTC | Beijing | Gong Jian, gongjian1@srtc.org.cn |  |
| Samsung | Suwon, KR | Bozhi Li, bozhi.li@samsung.com Jeongheum Lee, jh0413.lee @samsung.com |  |

- Current status of Rel-19 2Tx Lab Alignment Devices (LADs).

| Rel-19 2Tx Lab Alignment Devices (LADs) for non-coherent UL MIMO |  |  |  |  |
| --- | --- | --- | --- | --- |
| DUT | UL-MIMO Configuration | Provider/Owner | Contact | issue |
| LAD5 (new device for Rel-19 2Tx) | TPMI index 2 | vivo | Ruixin Wang ruixin. wang@vivo.com | Only support n41. |
| LAD6 (new device for Rel-19 2Tx) | TPMI index 2 | Xiaomi |  | For n78 testing. Not avialable |

- Working procedure for Rel-19 Measurement Campaign to define requirements (for approval)

Working procedure for TRP TRS Performance Test Campaign to define requirements

- The purpose of Test Campaign is to collect devices results for the permitted labs after lab-alignment activity for the definition of the FR1 TRP TRS requirements.

- Test cases for TRP TRS Performance Test Campaign:

  - Test bands: [4 bands for 1Tx from n3, n5, n7, n8, and n20; 2Tx at bands n41 and n78;]

  - Use scenarios:

    - For 1Tx, consider both Browsing mode (Hand phantom only), i.e., Hand Left and Hand Right; and Talk mode (head and hand phantom), i.e., BHHL and BHHR;

    - For 2Tx, only consider Browsing mode (Hand phantom only) requirements in Rel-19;

  - Hand Phantom: Wide Grip Hand as first priority, PDA hand is not precluded if sufficient devices are available

  - Operation mode: SA with 1Tx  as phase 1. SA with 2Tx (non-coherent UL-MIMO) as phase 2 after 2Tx lab alignment activity.

- Commercial Device (Smartphone) selection criteria for TRP TRS Performance Test Campaign:

  - DUT size: Size 1(width >72mm and ≤92mm)

  - DUT capability: support for Bands those listed in the latest WID is preferred, but devices supporting only a subset of the above bands can equally be used in the measurement campaign for such supported bands

  - The following selection criteria can also be considered:

- Year of production: [2022-2025]

- Brand variety

- Price range (to capture different price segment, including High/Mid/Low-end products)

- Popularity

- Number of bands supported

  - Power Class: PC2 and PC3. For bands support both PC2 and PC3, focus on PC2 measurements, but both PC2 and PC3 requirements are needed. For PC3 bands, only PC3 requirements.

- Devices provisioning:

  - Any 3GPP member can work with test labs to provide devices to the aligned test labs (each test lab shall provide a single measurement result set for repeated UE model into RAN4 measurement campaign data pool)

    - FFS for the same UE model with supporting different set of bands

  - Logistical aspects for devices provisioning to the labs are TBD

- Test results submitting:

  - UE information disclosure: the following rules should be considered

    - UE model information based on template [Rel-18 R4-2408104 as starting point, update is needed] can be shared to MCC. RAN4 Secretary will cover the role of the trusted and neutral third party for the whole procedure.

    - laboratories use the same template to submit the device information. The UE information should NOT BE CORRELATED with the order in the measurement data submitted by the same lab for the respective list of devices in c, i.e., the UE mode order in the list should be randomly disrupted.

      - Information of the devices that are going to be measured shall be shared with the RAN4 Secretary as soon as available (i.e., before the measurement activity on such devices starts)

      - The RAN4 Secretary updates the summary of statistical information  and publishes it to 3GPP RAN4 (i.e., living document) in order to monitor the achievement of the thresholds in a timely manner and take the proper actions if these are not met

    - Statistics of UE information can be shared to RAN4 reflector after TBD meeting by RAN4 secretary after post-processing

    - Consider following aspects as thresholds related to the devices pool for Rel-19

      - Minimum number of devices for each band, each device size, each power class: TBD

      - Minimum number of device models: TBD

      - Minimum number of devices' vendors: TBD

      - Percentage of devices from second-half 2022 to 2025: TBD

      - Percentage of the devices that are certified by PTCRB/GCF/NAL-CTA/CE/FCC: TBD

  - Laboratories use the same worksheet template in [Rel-18 R4-2315844 as starting point, update is needed] to submit the measurement results for Rel-19 3GPP TRP TRS performance data pool.

  - The measurement results should be submitted to RAN4 by anonymous approach (the UE model should not be disclosed)

  - The allowed maximum number of submitted devices from each lab is [15] (depends on how many test labs will join the activity) with a minimum of 3 devices.

  - Only the results from aligned labs will be considered for specifying requirements

  - The progress in each lab are encouraged to share on the RAN4 reflector (for example - how many devices have been measured and on which bands)

  - TRP and TIS Quantities based on Clenshaw-Curtis quadrature and traditional sin(theta) weighting are both allowed during Performance campaign test. This information should be provided from each test lab when submitting measurement results.

- Specify TRP TRS requirements:

  - Minimum number of devices for defining requirements for each band, each device size, each power class (requirement will not be specified if measurement results is less than): [30]

  - Performance part of the work will proceed in a contribution-driven manner. Start with one type of device width requirement which is most efficient to collect enough results in Rel-19.

  - Method of limits derivation: per-band Data driven approach, working procedure in Rel-18 on how to specify the requirement is baseline.

  - The value at [80%] percentile of the CDF curve could be selected as the starting point for minimum requirement discussion

  - For a band supporting both PC2 and PC3, specify PC3 requirement based on finalized PC2 requirements, for TDD bands 3dB offset, for FDD bands TBD.

  - How to specify PDA hand related TRP/TRS requirements (Size2) in legacy band of Rel-18: use same requirements as Size 1.

- Test lab procedures for 1Tx

  - Tx Antenna switching: for 1Tx configuration, test lab should make sure the testing follows the TAS OFF procedure, i.e., lock the UE antenna to primary antenna yielding best TRP. Assistants from OEM may be needed.

  - Time-averaging algorithm (TAA): if supported by UE, test lab should make sure TAA should be disabled. Assistants from OEM or chipset vendor may be needed. TAA OFF can be based on UE declaration.

  - For UE support PC2 at one band, PC3 testing is not needed.

  - Newly defined Coarser measurement grid in TR 38.870 can be used for TRP TRS measurement

  - For new labs of 1Tx requirements work, those not declared aligned in Rel-17 and Rel-18 also need to complete 1Tx lab alignment on at least n78 (high band) and n28 (low band).

  - Only legacy grid, i.e., 15degree TRP and 30 degree TRS, is used for this measurements campaign

- Test lab procedures for 2Tx

  - FFS

- Rel-19 Volunteer test labs for measuremet campaign

Collect volunteer test labs for Rel-19 measurement campaign to specify 1Tx requirements:

| Rel-19 Volunteer lab for 1Tx measurement campaign |  |  |  |
| --- | --- | --- | --- |
| Volunteer lab | Location | Contact | Note |
| TBA |  |  |  |

Proposal: Approve the working procedure for Rel-19 TRP TRS performance part in Section 2 and Section 3 of this contribution.

- Conclusion

In this contribution, we propose the working procedure for Rel-19 TRP TRS performance part work:

Proposal: Approve the working procedure for Rel-19 TRP TRS performance part in Section 2 and Section 3 of this contribution.

# References

- R4-2416590, Way Forward for [112bis][323] TRP_TRS_Ph3, vivo, RAN4 #112bis

- R4-2419808, WF for [113][325] TRP_TRS_Ph3, vivo, RAN4 #113

- R4-2502370, Way Forward for [114][327] TRP_TRS_Ph3, vivo, RAN4 #114