3GPP TSG-RAN WG4 Meeting #114bis	R4-2503924

Wuhan, China, Apr 7th – Apr 11th, 2025

Source:	Nokia

Title:	Discussion on general topics for 8Rx UE with MMSE-IRC

Agenda item:	7.18.1

Document for:	Discussion

Introduction

In the following contribution we will provide an overview of the changes required in TS38.101-4 related to the agreements made throughout the previous meetings on the WI. In addition, we provide our view on how to ensure the WI can finish in RAN4#116 as planned.

Discussion

To prepare for the worksplit for UE Demod which needs to be agreed in RAN4#114bis, we have provided the following overview of which sections that requires changes/additions to incorporate the agreed testcases. The purpose of providing the table now is for companies to have a chance to consider before RAN4#114bis if additional changes than already indicated will be needed.

Note that Moderator will ask for volunteers during RAN4#114bis after the list has been considered by all companies to be fcomplete, hence this contribution shall NOT be seen as a request for volunteers.

Table 1: List of expected sections to be updated/added in TS38.101-4

| Clause # | Clause text | Update/New section | Comments. |
| --- | --- | --- | --- |
| 5 | Demodulation performance requirements (Conducted requirements) |  |  |
| 5.1 | General |  |  |
| 5.1.1 | Applicability of requirements | To be updated |  |
| 5.2.4 | 8Rx requirements |  |  |
| 5.2.4.1 | FDD |  |  |
| 5.2.4.1.X1 | Minimum requirements for PDSCH with inter-cell interference | New section | Rank 2 (MCS17): new Rank 4 (MCS13): R.PDSCH.1-2.4 FDD |
| 5.2.4.1.X2 | Minimum requirements for PDSCH with intra-cell inter-user interference | New section | Rank 2+2 (MCS17): R.PDSCH.5-1.4 FDD [Rank 4+4 (MCS13): new] |
| 5.2.4.2 | TDD |  |  |
| 5.2.4.2.Y1 | Minimum requirements for PDSCH with inter-cell interference | New section | Rank 2 (MCS17): new Rank 4 (MCS13): R.PDSCH.2-2.4 TDD |
| 5.2.4.2.Y2 | Minimum requirements for PDSCH with intra-cell inter-user interference | New section | Rank 2+2 (MCS17): R.PDSCH.5-1.4 FDD [Rank 4+4 (MCS13): new] |
| 6 | CSI reporting requirements (Conducted requirements) |  |  |
| 6.1 | General |  |  |
| 6.1.1 | Applicability of requirements |  |  |
| 6.2 | Reporting of Channel Quality Indicator (CQI) |  |  |
| 6.2.4 | 8RX requirements |  |  |
| 6.2.4.1 | FDD |  |  |
| 6.2.4.1.X1 | Minimum requirement for wideband CQI reporting with inter-cell interference | New section | FRC: Depending on rank selected (TBS.2-1 / TBS.2-2) |
| 6.2.4.2 | TDD |  |  |
| 6.2.4.2.Y1 | Minimum requirement for wideband CQI reporting with inter-cell interference | New section | FRC: Depending on rank selected (TBS.2-1 / TBS.2-2) |
| A.3.2 | Reference measurement channels for PDSCH performance requirements |  |  |
| A.3.2.1 | FDD |  |  |
| A.3.2.1.1 | Reference measurement channels for SCS 15 kHz FR1 | New FRC for FDD Rank 2 & MCS17 |  |
| A.3.2.1.5 | Reference measurement channels for Intra-cell Inter-UE interference scenario | New FRC for FDD in case rank 4+4 is also selected |  |
| A.3.2.2 | TDD |  |  |
| A.3.2.2.2 | Reference measurement channels for SCS 30 kHz FR1 | New FRC for TDD Rank 2 & MCS17 |  |
| A.3.2.2.7 | Reference measurement channels for Intra-cell Inter-UE interference scenario | New FRC for TDD in case rank 4+4 is also selected |  |

The following timeschedule is expected:

- RAN4#115: Companies will provide draftCRs for endorsement.

  - Test values can be kept TBD.

  - TBD: if draftBigCR will be created.

- RAN4#116: Companies will provide updated draftCRs for endorsement.

  - Test values can be included in []. It is however expected based on MCC guidance to not have [] in the specification, hence final test values without [] shall be added to new draftCR revisions during RAN4#116.

  - BigCR will be contributed after the meeting as per usual procedure.

Work split will need to be finalized during RAN4#114bis to ensure companies can provide draftCR for RAN4#115.

Moderator to ask for volunteers during RAN4#114bis.

Update/additions shall cover at least the following sections in TS38.101-4:

| Topic | Section |
| --- | --- |
| PDSCH with inter-cell interference | 5.1.1 Applicability of requirements |
|  | 5.2.4.1.X1 Minimum requirements for PDSCH with inter-cell interference [FDD] |
|  | 5.2.4.2.Y1 Minimum requirements for PDSCH with inter-cell interference [TDD] |
|  | A.3.2.1.1 Reference measurement channels for SCS 15 kHz FR1 |
|  | A.3.2.2.2 Reference measurement channels for SCS 30 kHz FR1 |
| CQI with inter-cell interference | 6.1.1 Applicability of requirements |
|  | 6.2.4.1.X1 Minimum requirement for wideband CQI reporting with inter-cell interference [FDD] |
|  | 6.2.4.2.Y1 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD] |
| PDSCH with intra-cell inter-user interference | 5.1.1 Applicability of requirements |
|  | 5.2.4.1.X2 Minimum requirements for PDSCH with intra-cell inter-user interference [FDD] |
|  | 5.2.4.2.Y2 Minimum requirements for PDSCH with intra-cell inter-user interference [TDD] |
|  | TBD: A.3.2.1.5 Reference measurement channels for Intra-cell Inter-UE interference scenario [FDD] |
|  | TBD: A.3.2.2.7 Reference measurement channels for Intra-cell Inter-UE interference scenario [TDD] |

Further discuss the need for providing a draftBigCR after RAN4#115.

Timeschedule for draftCR work:
RAN4#115: 
- Companies will provide draftCRs for endorsement. 
- Test values can be kept TBD or in [ ]. 
- TBD if draftBigCR are to be created.
RAN4#116: 
- Companies will provide updated draftCRs for endorsement.
- Test values can be included in [ ]. It is however expected based on MCC guidance to not have [ ] in the specification, hence final test values without [ ] shall be added to new draftCR revisions during RAN4#116 if needed.
- BigCR will be contributed after the meeting as per usual procedure.

Conclusion

In this paper we have provided our view on which sections in TS38.101 are impacted by the added requirements as well as the expected timeschedule for the draftCR work.

The following Observations and Proposals were made:

- Work split will need to be finalized during RAN4#114bis to ensure companies can provide draftCR for RAN4#115.

Moderator to ask for volunteers during RAN4#114bis.

- Update/additions shall cover at least the following sections in TS38.101-4:

| Topic | Section |
| --- | --- |
| PDSCH with inter-cell interference | 5.1.1 Applicability of requirements |
|  | 5.2.4.1.X1 Minimum requirements for PDSCH with inter-cell interference [FDD] |
|  | 5.2.4.2.Y1 Minimum requirements for PDSCH with inter-cell interference [TDD] |
|  | A.3.2.1.1 Reference measurement channels for SCS 15 kHz FR1 |
|  | A.3.2.2.2 Reference measurement channels for SCS 30 kHz FR1 |
| CQI with inter-cell interference | 6.1.1 Applicability of requirements |
|  | 6.2.4.1.X1 Minimum requirement for wideband CQI reporting with inter-cell interference [FDD] |
|  | 6.2.4.2.Y1 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD] |
| PDSCH with intra-cell inter-user interference | 5.1.1 Applicability of requirements |
|  | 5.2.4.1.X2 Minimum requirements for PDSCH with intra-cell inter-user interference [FDD] |
|  | 5.2.4.2.Y2 Minimum requirements for PDSCH with intra-cell inter-user interference [TDD] |
|  | TBD: A.3.2.1.5 Reference measurement channels for Intra-cell Inter-UE interference scenario [FDD] |
|  | TBD: A.3.2.2.7 Reference measurement channels for Intra-cell Inter-UE interference scenario [TDD] |

Further discuss the need for providing a draftBigCR after RAN4#115.

Timeschedule for draftCR work:
RAN4#115: 
- Companies will provide draftCRs for endorsement. 
- Test values can be kept TBD or in [ ]. 
- TBD if draftBigCR are to be created.
RAN4#116: 
- Companies will provide updated draftCRs for endorsement.
- Test values can be included in [ ]. It is however expected based on MCC guidance to not have [ ] in the specification, hence final test values without [ ] shall be added to new draftCR revisions during RAN4#116 if needed.
- BigCR will be contributed after the meeting as per usual procedure.

- References

- R4-2416555 - WF for [112bis][320] NR_demod_Ph5_Part2_UE, Nokia

- R4-2419784 - WF for [113][322] NR_demod_Ph5_Part2_UE, Nokia

- R4-2502275 - WF for [114][324] NR_demod_Ph5_Part2_UE