3GPP TSG-RAN WG4 Meeting #114bis	R4-2503161

Wuhan, China, April 7th – April 11th, 2025

Source:	Nokia

Title:	Discussion on General Aspects on SCM SI

Agenda item:	7.16.1

Document for:	Discussion

Introduction

During RAN#104 the study item on Spatial Channel Model was agreed, whereby the SI started during RAN4#112, within this contribution we present some views on the work plan of the Study Item as well as details of what Nokia believes should be included in TR 38.753.

Furthermore, during RAN#107 the study item was extended, such that the revised completion plenary was RAN#109, indicated in the new SID [4].

Discussion

Work Plan

To provide a reminder the following table is the previous work plan agreed during RAN4#112 and captured in the way forward from there [2].

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 24) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 24) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | March 25 | Develop Test Methodology (Phase 3): Further Simulation Alignment Document Conclusions (Phase 4): Draft conclusions Draft TPs |
| RAN4#115 | May 25 | Document Conclusions (Phase 4): big pCR |
| RAN #108 (June 25) |  |  |

In accordance with the revised SID the Study Item is due for completion by RAN#109, therefore the work plan which was agreed during RAN4#112 requires slight modification.

During RAN4 meetings so far significant efforts have been made to drive forward both the SU-MIMO scenarios (with some aspects left open) and to continue discussion on MU-MIMO scenarios, however several SCM candidates are still on the table, and discussion on FR1 and FR2 is still open.

Therefore, it is proposed that effort is spent on increasing the focus of the SI such that a sufficient set of down selection occurs prior to RAN#108. The focus should be to gain alignment on FR1 and SU-MIMO, with MU-MIMO cases finalised (but not aligned).

RAN4 focus on completion of SU-MIMO aspects, for FR1 initially.

RAN4 shall attempt to finalise the MU-MIMO cases during RAN4#114-bis.

To this extend a new work plan is proposed below, with the meetings that have already been completed highlighted in grey.

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 24) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 24) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | March 25 | Develop/Refine Test Methodology (Phase 3): Further Simulation Alignment, focus on SU-MIMO, in FR1 Down select to reduced set of AAVs for CDL Model Agree Table for CDL Model Assess potential other SCM candidates Document Conclusions (Phase 4): Draft TPs |
| RAN4#115 | May 25 | Develop Test Methodology (Phase 3): Final Simulations Alignment Decision of what Document Conclusions (Phase 4): Draft TPs |
| RAN #108 (June 25) |  |  |
| RAN4#116 | Aug 25 | Document Conclusions (Phase 4): big CR |
| RAN #109 (Sep 25) |  |  |

RAN4 shall agree the revised work plan as outlined above.

Technical Report

During RAN4#112-bis the skeleton of TR 38.753 was agreed in [3], for which RAN4 is making progress on; however due to an inability to share a draft at RAN#107 the study item needed to be extended therefore it is important that the TR is progressed sufficiently to submit a stable draft of the TR to RAN#108.

To this end, a big pCR will be reserved for RAN4#114-bis and companies pCRs will be collated before editing of a big pCR either during the meeting itself, or if appropriate as post-meeting approval.

RAN4 shall aim to create a stable draft of the TR 38.753 through a big pCR during RAN4#114-bis.

Conclusion

The paper discusses general items relating to the topic of Spatial Channel Modelling into RAN4 and presents some of the Nokia views on this topic for discussion during RAN4#114-bis.

The following Observations and Proposals were made:

Proposal 1: RAN4 focus on completion of SU-MIMO aspects, for FR1 initially.

Proposal 2: RAN4 shall attempt to finalise the MU-MIMO cases during RAN4#114-bis.

Proposal 3: RAN4 shall agree the revised work plan as outlined above.

| Meeting No. | Date | Details |
| --- | --- | --- |
| RAN4#112 | August 24 | Identify Existing Limitations (Phase 1): Scenario Discussed and early Alignment Initial Scenario Configuration Alignment Explore Modelling Approaches (Phase 2): Potential approaches to channel modelling discussed |
| RAN #105 (September 24) |  |  |
| RAN4#112-bis | October 24 | Identify Existing Limitations (Phase 1): Scenarios agreed Explore Modelling Approaches (Phase 2): Initial simulation parameter alignment Considered channel model alignment |
| RAN4#113 | November 24 | Explore Modelling Approaches (Phase 2): Simulation parameters agreed Develop Test Methodology (Phase 3): Testability Discussions Initial simulations Document Conclusions (Phase 4): Draft TR structure agreed Work split agreed |
| RAN #106 (December 24) |  |  |
| RAN4#114 | Feb 25 | Develop Test Methodology (Phase 3): Simulation Alignment Document Conclusions (Phase 4): Initial discussion on potential conclusions Draft TPs |
| RAN #107 (March 25) |  |  |
| RAN4#114-bis | March 25 | Develop/Refine Test Methodology (Phase 3): Further Simulation Alignment, focus on SU-MIMO, in FR1 Down select to reduced set of AAVs for CDL Model Agree Table for CDL Model Assess potential other SCM candidates Document Conclusions (Phase 4): Draft TPs |
| RAN4#115 | May 25 | Develop Test Methodology (Phase 3): Final Simulations Alignment Decision of what Document Conclusions (Phase 4): Draft TPs |
| RAN #108 (June 25) |  |  |
| RAN4#116 | Aug 25 | Document Conclusions (Phase 4): big CR |
| RAN #109 (Sep 25) |  |  |

Proposal 4: RAN4 shall aim to create a stable draft of the TR 38.753 through a big pCR during RAN4#114-bis.

- References

- RP-241610; “Study on spatial channel model for demodulation performance requirements”, Nokia, BT Plc et al, RAN#104, Shanghai, June 2024.

- R4-2413606, “Way Forward for [112][327] FS_NR_demod_SCM”, Moderator (Nokia), RAN4#112, Maastricht, August 2024

- R4-2416549, “TR 38.753 Skeleton”, Nokia, Ericsson, Qualcomm, RAN4#112-bis, Hefei, October 2024

- RP-241610, “Study on spatial channel model for demodulation performance requirements for NR”, Nokia, BT Plc, RAN#107, Incheon, Korea, March 2025.