# 3GPP TSG-RAN WG4 Meeting #114bis	R4-2503530

# Wuhan, China, 7th – 11th April, 2025

Agenda item:	7.17.1

Source:	Apple, CATT

Title:		Test case (performance part) plan for R19 RRM Phase 5 WI

Document for:	Approval

# Introduction

The paper [1] for time budget after RAN #107 plenary meeting is being circulated on the RAN reflector, and the TU plan is copied/pasted as following:

| leading WG | WI code | Title | latest WID/SID | rapporteur | target | 114bis | 115 | 108 Jun.25 | 116 | 109 Sep.25 REL-19 freeze | 116bis | 117 | 110 Dec.25 | 118 | 111 Mar.26 REL-19 Perf |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R4 | NR_RRM_Ph5-Core | Core part: NR Radio Resource Management (RRM) Phase 5 | RP-242380 | Apple, CATT | Sep.25 | 1 | 1 |  | 1 |  |  |  |  |  |  |
| R4 | NR_RRM_Ph5-Perf | Perf. part: NR Radio Resource Management (RRM) Phase 5 | RP-242380 | Apple, CATT | Mar.26 | 0.5 | 0.5 |  | 0.5 |  | 1 | 1 |  | 1 |  |

Based on the TU budgets above, the work plan of test case (performance part) is proposed in this paper.

# Work plan for test case (performance part) in R19 NR Radio Resource Management (RRM) Phase 5 WI

The following plan only focuses on the performance part (i.e., test case for this WI).

  - 3GPP RAN4 #114bis meeting (April, 2025, 0.5TU, Performance part)

- Discuss and agree on this work plan

- Initially discuss the test cases for followings aspects if brought in by companies:

  - FR2-1 L3 measurement delay reduction by optimizing Rx beam sweeping factor

  - FR2-1 L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC

  - Fast SCell activation for UE supporting Rel-18 EMR

  - 3GPP RAN4 #115 meeting (May, 2025, 0.5TU, Performance part)

- Discuss and agree on the test case list

  - Subject to the discussion, the list may have a work splitting among companies

- Continue discussion on the test cases for the following aspects:

  - FR2-1 L3 measurement delay reduction by optimizing Rx beam sweeping factor

  - FR2-1 L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC

  - Fast SCell activation for UE supporting Rel-18 EMR

  - 3GPP RAN4 #116 meeting (Aug, 2025, 0.5TU, Performance part)

- Maintenance on the test case list if needed, and the test case list is expected to be finalized by the end of this meeting

  - Work splitting among companies is expected to be finalized by the end of this meeting

- Continue discussion on the test cases for the following aspects:

  - FR2-1 L3 measurement delay reduction by optimizing Rx beam sweeping factor

  - FR2-1 L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC

  - Fast SCell activation for UE supporting Rel-18 EMR

  - 3GPP RAN4 #116bis meeting (Oct, 2025, 1TU, Performance part)

- Continue discussion on the test cases for the following aspects:

  - FR2-1 L3 measurement delay reduction by optimizing Rx beam sweeping factor

  - FR2-1 L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC

  - Fast SCell activation for UE supporting Rel-18 EMR

- Based on the work splitting and test case list agreed in last meeting, responsible companies bring in the draft CRs for discussion

  - Endorse draft CR(s) if consensus can be achieved on the contents

  - 3GPP RAN4 #117 meeting (Nov, 2025, 1TU, Performance part)

- Continue discussion on draft CR(s) for the following aspects:

  - Test cases for FR2-1 L3 measurement delay reduction by optimizing Rx beam sweeping factor

  - Test cases for FR2-1 L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC

  - Test cases for Fast SCell activation for UE supporting Rel-18 EMR

- Attempt to endorse draft CR(s) for the above aspects

  - Rapportuer(s) consolidates endorsed draft CRs into big CR(s) for formal agreement

  - 3GPP RAN4 #118 meeting (Feb, 2026, 1TU, Performance part)

- Finalize test cases for the following aspects:

  - Test cases for FR2-1 L3 measurement delay reduction by optimizing Rx beam sweeping factor

  - Test cases for FR2-1 L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC

  - Test cases for Fast SCell activation for UE supporting Rel-18 EMR

- Rapportuer(s) consolidates endorsed draft CRs into big CR(s) for formal agreement if necessary

- Claim performance part of this WI is completed

# Reference

[1] RP-250821, TU budget after RP107, RAN#107