3GPP TSG-RAN WG4 Meeting # 114bis					R4-2504125

Wuhan, China, Apr. 7th ‒ Apr. 11th, 2025

Source:	Nokia

Title:	Progress update and next steps for the ETSI MCC band combination database

Agenda item:	9

Document for:	Discussion

Introduction

At RAN#102 it was highlighted that there is a need for a new tool/methodology for handling the specification of CA combinations in RAN4. It is widely recognised that tens of thousands of band combinations cannot be specified efficiently using tables in MS Word documents, and the number of combinations continues to grow exponentially – a situation that is expected to continue in the 6G timeframe.

RAN#102 commissioned an activity to identify a new methodology with a small working party with a small number of expert delegates from RAN4 in conjunction with ETSI MCC. A solution was identified together with ETSI MCC and work on enabling this is now ongoing.

Status updates on the work have previously been presented with the latest in [1]. This document presents the current state of progress of this activity.

Background information

For reference, some of the previously shared information about the project and the ambitions has been included in this section. If already known, the reader can skip this section.

The initial objective was to enable ETSI MCC to provide a better way of storing and querying the band combination information.

ETSI MCC already has a database tool based on a GIT repository which is used in some other WGs in TSGs SA and CT. This can be applied in a relatively straightforward manner to the 38.101 CA combinations, roughly as shown in Figure 1.

Figure 1: Schematic representation of use of GIT repository to store CA combination information

An initial simple proof-of-concept demonstration was quickly set up using a basic subset of the CA combination data, enabling searching and tabular export. This was shown to work when demonstrated to the small group of experts, mainly from RAN4, and work has continued to improve the database structure and tooling to be able to store and query band combination information.

With the possibility to store and query band combinations with a database as an alternative to the now Word-based specification (i.e. TS 38.101) the objective of this work is to replace the CA configuration tables at least in TS 38.101.

The current objective of this work is to replace at least the CA configuration tables in TS 38.101.

This does not preclude that the scope of the work can be expanded at a later stage.

The first phase of the work focused on exporting supported band combinations from the now Word-based specification to JSON files. The generated JSON files are stored in an ETSI MCC provided database. A first batch of JSON files was exported based on version 18.5.x of TS 38.101-1/2/3. This is now used for testing. The intention is that when the file structure and database structure have been tested and verified, the content of the ETSI MCC database shall be updated to the latest version of the specification.

A first test version of the ETSI MCC band combination database has been developed.

Based on the initial version of the database, ETSI MCC are developing a webapp interface to the database. A version of the webapp, now used for testing and proof of concept, can be found here:

https://tnm.etsi.org/ca/

It is possible to go to the webapp and try out how the database will work for NR CA configurations. Note that not all aspects have yet been implemented as work is ongoing.

A first version of the ETSI MCC web interface to the database has been made available.

Companies involved in the work have kindly helped provide scripts to import all band combination specifications from 38.101-1/2/3 tables to JSON files and also to validate the input. ETSI MCC have provided a GIT repository to share both the JSON files and also some of the scripts provided, such that all interested companies can start working with the database.

ETSI MCC are providing a GIT repository to share scripts and JSON files

The GIT repository can be accessed via:

https://forge.3gpp.org/rep/ran4/carrieraggregation

Please note that the repository names can still be changed, upon decision from RAN4, and they are not yet publicly used (i.e. this is still in the prototype phase of the work).

Progress Update

Since the last status update at RAN4#114, the work has focused on how to capture all aspects of the CA configurations, i.e. band combinations, now captured in 38.101-1/2/3. This was discussed at RAN4#114 among experts from multiple interested companies and the discussion resulted in an agreed WF [2] (details given in Annex A).

Currently the focus of the work has been on NR CA/DC combinations. So even TS 38.101-3 are listed in the GIT repository only NR CA combinations have been included. The intention is at a later stage in the development of the database for band combinations to also add EN-DC combinations from TS 38.101-3.

Currently only NR CA/DC combinations is considered and included to the band combination database. The intention is to add also EN-DC combinations at a later stage.

Handling of Notes

The additional information per band combination used to express all attributes of the different band combinations are to a large extent now captured via notes and table references in the Word-based specification. The work on including this into the JSON files has until now been problematic to script/automate. There are now scripts developed which includes information from notes. However, validation of the porting of the information to the JSON files still has to be performed manually.

Handling of notes are now scripted but validation of band combination specific information, now included in notes, to a large extent needs to be performed manually.

As discussed among RAN4 experts after a review of 38.101-1 notes, there are different categories of notes, which should be handled in different ways:

| 1 | Notes that are generally applicable to all band combinations in all tables (e.g. how to interpret references to bandwidths defined for a band). | These notes should not be imported into the JSON representation of the BCs but rather go into general text of the specification. This can in an HTML- or PDF view be part of the visual representation, similar to how it is represented now in the specification. |
| --- | --- | --- |
| 2 | Notes associated to a specific bandwidth of a band in a band combination, e.g., that a certain bandwidth is optional or applicable for DL or UL only. | This information is relevant individual for the band combination but already available from the bandwidth-per-band table in “Table 5.3.5-1”. To avoid inconsistencies between the tables (which exist today), it is advisable not to import those notes into the individual JSON representation of the Band Combinations. This information should be part of the general bandwidth-per-band table and if one wants to display the information in a HTML- or PDF view, this can be loaded dynamically from the JSON representation of “Table 5.3.5-1”. |
| 3 | Notes that indicate which power class is applicable/allowed for an UL combination configured together with a given DL configuration | For these it is needed to list the UL supported power classes (PCs) explicitly with each “UL config” entry in JSON. This to align to the current practice of enabling other than PC3 per UL configuration in each DL configuration. Dependent on progress on how to capture and specify HPUE support in ongoing WIs this may be updated at a later stage. |
| 4 | Notes that are applicable to an entire band combination: specific restrictions, etc. | These restrictions or additional information should be imported and added to the JSON representation of the band combinations. |

Currently there are different types of notes related to the individual band combinations which need to be handled in different ways.

It is understood that some notes now related to different band combinations are under discussion. The intention is not to have these discussions related to this work but focus only on enabling what is in the current specification to be represented with the ETSI hosted database.

There is no intention to discuss relevance and/or wording of existing notes in relation to this work. This work only focuses on representing the current specification via non-Word table-based form.

There have been proposals to align the different notes in the band combination related tables such that wording etc. are aligned between tables. Since the “tables” as such are to be replaced by the database entries some of the issues now existing may disappear nevertheless it can be considered for RAN4 to consider a list of applicable notes which can be applied across band combination types/classes. This is seen as something which can be considered at a later stage of the work or handled under another topic.

Nevertheless, it is recommended that RAN4 spent time under relevant work-items to consider whether notes can be simplified, merged or even removed completely form the technical specifications. This to both ease the implementation of a database structure but also assist the reader of the specification in understanding what is applicable.

RAN4 shall in parallel with the work on the band combination database consider simplification and reduction of the number of notes used in the specifications

Handling of channel bandwidth information

Currently RAN4 has introduced bandwidth classes (BCS) to contain information on different supported channel bandwidths per BCS. This means that there are a high number of permutations of both single bands and CA configurations with these.

The current use of bandwidth classes (BCS) leads to a high number of permutations of both single bands and CA configurations.

Some reduction in the fragmentation of CA configurations is seen with the use of BCS 4 and 5 which instead refer to the minimum and maximum supported channel bandwidth and therefore means when used that all current and future channel bandwidth for a given band is supported also when used in a CA configuration.

The introduction of BCS 4 and 5 have helped on the fragmentation of CA configurations.

As of now the ETSI MCC database supports all the specified BCSs and permutations of single band and CA configurations. But at some point RAN4 has to start to input new bands and CA configurations directly to the ETSI MCC database. At this stage it is suggested that RAN4 agrees only to continue forward with BCS 4 and 5 to simplify the input process.

RAN4 shall consider only to implement support for addition of new band combinations following BCS 4 and 5 principle (i.e. supported channel bandwidths is inherited to the CA configuration from the single band list) to the ETSI MCC database.

Updated version of the WebApp.

MCC have been working on updating the WebApp based on the agreements at RAN4#114. The most significant changes are shown with the two figures below showing before and after the update.

Before:

After:

As can be noted from the two before and after figures the WebApp now display channel bandwidth support very similar to what is in the current specification. This change is not directly affecting the underlying data but it indicates the complications with the multiple BSCs and how these should be handled.

The WebApp can now show supported channel bandwidths in a similar manner as used in the current specifications.

Note the version shown in the “after” figure above has not been made available online yet. But it can be made available when endorsed by RAN4.

RAN4 shall endorse the updated version of the WebApp such that it can be made available online.

Next steps

Over the coming months, it is planned to further develop the database in collaboration with ETSI MCC. The progress and details of the work is discussed in the RAN4 meetings and together with relevant experts.

As agreed by RAN4 the database will be operated in parallel with the existing MS Word specifications for some time, at least until the end of Release 19. For Release 21 at the latest, it is planned that the database will obviate the need for MS Word tables altogether.

The database is intended to be operated in parallel with the existing MS Word specifications at least until the end of Release 19. At the latest for Release 21, it is planned that the database will obviate the need for MS Word tables altogether.

With the database being established, planning on how to propose and introduce new combinations or corrections to existing combinations to the database without porting them from the Word-based specification needs to commence.

Therefore, RAN4 is now discussing how to integrate the band combination database into the RAN4 workflow. In general, there are at least the following questions which need to be answered by RAN4.

- How shall requests for new band combinations and listing of WI included band combinations be handled when the database is implemented?

- How should companies submit technical contributions (i.e. TPs/draftCRs) for completion of new band combinations?

- What should be the process to update the band combination database with new agreed combinations?

- How can errors and/or modifications of band combinations already in the band combination database be addressed by RAN4?

Multiple aspects of how RAN4 shall integrate the band combination database into the RAN4 workflow needs to be discussed by RAN4.

For 1. above the current way of working for RAN4 is to use an Excel sheet to request new combinations. These new requests are then when approved/endorsed added to a similar Excel sheet attached to the WID of the corresponding band combination type. It can be envisioned that RAN4 also would remove the need for the Excel sheets to track band combinations being worked on and add this as a part of the band combination database. This is of course separate from the list of supported band combinations.

For 2. there are two cases: either combinations needing technical analysis which are currently introduced via TPs to a corresponding TR, or addition of combinations not needing any additional requirements to be added to the specification, which are now added via draftCRs. Both cases in the end need to result in either a new JSON file for a DL configuration or an update to an existing JSON file. To generate JSON files there are already templates provided in the GIT repository hosted by ETSI MCC. The simplest approach would be that companies who today would prepare a TP would still prepare the TP but then when submitting would attach a corresponding JSON file for the new or modified band combination. For draftCRs this would be a “coverpage” in a ZIP file containing all the newly proposed JSON files. In both cases companies would have the option to either manually or by a script check the JSON files. This would allow for a similar approach as the “flagging” process now used for the band combination baskets. If companies are not to generate the JSON files themselves then ETSI MCC would need to provide a “platform”/tool” to do this.

Currently, not all “per band combination” requirements are part of the JSON files (e.g. “delta values” or MSD), and RAN4 should agree whether and if so, how this information should be represented in the band combination database.

RAN4 shall agree whether “per band combination” requirements (e.g. “delta values” or MSD), shall be included to the database or delay this at current stage

For 3. and 4. there needs to be a checking/verification of the technical content of new or modified band combinations performed by the experts in RAN4 to at least the same level as now before any new band combination can enter the standards. It is understood that there is a potential for automation, but initially it may be sufficient to consider an approach where JSON files submitted by proponents are collected by Rapporteurs of the different band combination WIDs and when approved/endorsed by RAN4 they are pushed to the database in a similar manner as a “code commit”.

There is a potential for automation of multiple steps needed to introduce a band combination to the specification. However, before this can be considered in full the band combination database needs to be established. Thus, it is recommended to focus on automation at a later stage.

Any agreed process for updating and/or adding to the band combination database needs to be aligned and agreed with ETSI MCC since they are hosting it and are responsible for its version control etc.

Any process for updating and/or adding to the band combination database needs to be aligned and agreed with ETSI MCC since they are hosting it and are responsible for its version control.

Stage 1 implementation of the ETSI MCC band combination database

As discussed in the previous there are multiple steps in the process of introducing new band combinations and all of these can to some extent be part of the ETSI MCC band combination database. There needs to be a balance between how much is implemented and when RAN4 can start to use it. There will be a learning curve for all who have to use the new ETSI MCC band combination database hence it is suggested to take this in stages.

There will be a learning curve for all who have to use the new ETSI MCC band combination database

The suggestion is that for the first stage it is simplified to a stage where only working with the JSON files are the new thing for the general delegate.

1st stage of use of the ETSI MCC band combination database can be simplified. This such that the only new thing for the general RAN4 delegate is working with the JSON files.

This means the following:

- Request for new band combinations, tracking and WID listing is continued with no change. This means Word is still used for WIDs and SRs and Excel is used for listing band combinations and their status. There may be changes to the needed information included in the Excel sheets but otherwise no major changes.

- When a company wants to submit a new or modify an existing band combination, they prepare a discussion paper (TP) which outlines the intended change and provided the needed technical justification/analysis. This is done in Word with a Tdoc just like current procedure. The new step is that a JSON file shall be provided and included into the Tdoc Zip file which includes either the new or modified JSON container for the CA configuration or single band channel bandwidth support.

- During a RAN4 meeting the submitted Tdocs can be handled in similar was as now using the basket procedure with flagging and block approval. Any issues identified during flagging or the meeting can be corrected with a revision, just like now, where the new thing is that also a revision to the JSON file has to be provided.

- After the RAN4 meeting the Rapporteur will collect all the agreed JSON files and together with a potential BigCR, if needed, submit this for post-meeting approval. When the batch of JSON files are approved these are either directly by the Rapporteur or via MCC committed to the ETSI Forge (GIT repository).

- The newly committed JSON file batch (i.e. commit number/identifier) will then be added to the “CR pack” for RAN meeting by MCC.

- When RAN approves the JSON file batch, just like previously with CR packs, these becomes the new version of supported band combinations attached to a new version of the specifications.

- The WebApp will display what ever is the latest approved batch of JSON files.

The process described above is on our view the simplest which can be adopted by RAN4 to efficiently start utilizing the ETSI MCC band combination database. It is understood that that multiple optimizations like inclusions of automated checks etc. are already mentioned/proposed by some companies but it is still suggested that these are implemented at a later stage.

RAN4 shall agree the “Stage 1 process” as a starting point for the further adoption of the ETSI MCC band combination database.

Conclusion

In this contribution we present the status of the band combination database and what steps are planned next. The following observations have been made:

Observation 1: The initial objective was to enable ETSI MCC to provide a better way of storing and querying the band combination information.

Observation 2: The current objective of this work is to replace at least the CA configuration tables in TS 38.101.

Observation 3: A first test version of the ETSI MCC band combination database has been developed.

Observation 4: A first version of the ETSI MCC web interface to the database has been made available.

Observation 5: ETSI MCC are providing a GIT repository to share scripts and JSON files

Observation 6: Currently only NR CA/DC combinations is considered and included to the band combination database. The intention is to add also EN-DC combinations at a later stage.

Observation 7: Handling of notes are now scripted but validation of band combination specific information, now included in notes, to a large extent needs to be performed manually.

Observation 8: Currently there are different types of notes related to the individual band combinations which need to be handled in different ways.

Observation 9: There is no intention to discuss relevance and/or wording of existing notes in relation to this work. This work only focuses on representing the current specification via non-Word table-based form.

Proposal 1: RAN4 shall in parallel with the work on the band combination database consider simplification and reduction of the number of notes used in the specifications

Observation 10: The current use of bandwidth classes (BCS) leads to a high number of permutations of both single bands and CA configurations.

Observation 11: The introduction of BCS 4 and 5 have helped on the fragmentation of CA configurations.

Proposal 2: RAN4 shall consider only to implement support for addition of new band combinations following BCS 4 and 5 principle (i.e. supported channel bandwidths is inherited to the CA configuration from the single band list) to the ETSI MCC database.

Observation 12: The WebApp can now show supported channel bandwidths in a similar manner as used in the current specifications.

Proposal 3: RAN4 shall endorse the updated version of the WebApp such that it can be made available online.

Observation 13: The database is intended to be operated in parallel with the existing MS Word specifications at least until the end of Release 19. At the latest for Release 21, it is planned that the database will obviate the need for MS Word tables altogether.

Observation 14: Multiple aspects of how RAN4 shall integrate the band combination database into the RAN4 workflow needs to be discussed by RAN4.

Proposal 4: RAN4 shall agree whether “per band combination” requirements (e.g. “delta values” or MSD), shall be included to the database or delay this at current stage

Observation 15: There is a potential for automation of multiple steps needed to introduce a band combination to the specification. However, before this can be considered in full the band combination database needs to be established. Thus, it is recommended to focus on automation at a later stage.

Observation 16: Any process for updating and/or adding to the band combination database needs to be aligned and agreed with ETSI MCC since they are hosting it and are responsible for its version control.

Observation 17: There will be a learning curve for all who have to use the new ETSI MCC band combination database

Observation 18: 1st stage of use of the ETSI MCC band combination database can be simplified. This such that the only new thing for the general RAN4 delegate is working with the JSON files.

Proposal 5: RAN4 shall agree the “Stage 1 process” as a starting point for the further adoption of the ETSI MCC band combination database.

- References

- RP-250109, “Progress update and next steps for the CA database”, Nokia

- R4-2502976,  “WF on next step for CA framework database”, Nokia

- Annex A – WF on next step for CA framework database

The following is the content on the agreed WF on next step for CA framework database [8].

- A1 Attributes of the band combination database

<Agreement>:

-	RAN4 agree that general notes from e.g. the table headers can be included to the general text of the specification and are not needed included to the per DL configuration JSON files.

<Agreement>:

-	RAN4 agree that supported bandwidths of a band and whether they are optional shall be captured only in the bandwidth-per-band table in the corresponding specification (e.g. Table 5.3.5-1 in 38.101-1)

<Agreement>:

-	RAN4 agree that JSON representations of individual band combinations shall include information on supported UL power classes per UL configuration

<Agreement>:

-	RAN4 agree that JSON representations of individual band combinations shall include needed additional information and restrictions, if any

<Agreement>:

-	RAN4 agree to use the new set of JSON files (New JSON format for Bands and schemas for Band and BandCombination) provided by Ericsson as baseline for further development of the band combination database

< Agreement >:

-	The understanding in RAN4 is that the band combination database is to reflect what is in the current specification. If changes are made to this and how band combinations are reflected this needs to be updated/aligned with the database. This until a transition are made to rely only on the database.

<Way forward>:

-	RAN4 shall consider whether the Excel sheets now used for requests and WIDs can be abolished by using the band combination database.

- A2 Timeline for the introduction of a band combination database

<Agreement>:

-	RAN4 will plan for a transition from MS Word table representation of band combinations to the ETSI MCC provided database either by the end of Rel-19 or during Rel-20

<Way forward>:

-	RAN4 shall discuss whether companies are to provide JSON files for inclusion to the band combination database directly or RAN4 would like to request ETSI MCC to develop a tool to generate these

-	This discussion shall include aspects on the process for updating and/or adding to the band combination database.

<Way forward>:

-	RAN4 shall consider whether or not additional “per band combination” requirements as “delta values” or MSD are not a part of the JSON files

Note that the “ETSI MCC database” currently covers two aspects. One is a repository with all the contents of the specification (i.e. JSON files) and another is the SQL-database used by the web-app to generate the web-view.