# 3GPP TSG-RAN WG4 Meeting #115  		R4-2505669

Malta, 19 May – 23 May, 2025

Source: 	vivo

Title: 	Work plan for performance part for LP-WUSWUR

Agenda Item:	7.28.6

Document for:	Discussion

Introduction

In [1], the time budget for LP-WUR performance part is included and the TU plan is copied below for reference.

Work plan

The following work plan is proposed for performance part of LP-WUR

  - 3GPP RAN4 #115 meeting (May, 2025, 0.25TU, Performance part)

- Discuss and agree on this work plan

- Initially discuss the test design

  - 3GPP RAN4 #116 meeting (Aug, 2025, 0.25TU, Performance part)

- Discussion on test design on the following aspects:

  - MR RRM offloading

  - MR RRM relaxation

  - LP-WUS monitoring

- Discussion on test case list

  - 3GPP RAN4 #116bis meeting (Oct, 2025, 0.5TU, Performance part)

- Further discussion on test design on the following aspects:

  - MR RRM offloading

  - MR RRM relaxation

  - LP-WUS monitoring

- Finalize the test case list

  - 3GPP RAN4 #117 meeting (Nov, 2025, 0.5TU, Performance part)

- Remaining test design issues on the following aspects:

  - MR RRM offloading

  - MR RRM relaxation

  - LP-WUS monitoring

- Test case draft CRs

  - 3GPP RAN4 #118 meeting (Feb, 2026, 0.5TU, Performance part)

- Finalize test case CRs

- Claim completion on the performance part of this WI

- References

[1] RP-250821, TU budget after RP107, RAN#107