# 3GPP TSG RAN WG4 Meeting#115	R4-2506169

# St. Julians, Malta, May 19 – May 23, 2025

Source: 	Qualcomm Incorporated

Title: 	Discussions on work plan for demodulation performance requirements of LP-WUS/WUR for NR

Agenda item:	7.28.7

Document for:	Approval

# 1. Introduction

According to the TU allocation, RAN4 will start to discuss the demodulation performance part of the LP-WUS/WUR for NR from RAN4#115. In this paper, we propose the following work plan for the completion of the demodulation requirements for this WI [1].

2. Work plan

The recommended work plan is shown in Table 1.

Table 1: Work plan for performance requirements of LP-WUS/WUR for NR

| Meeting | Target |
| --- | --- |
| RAN4 115 (May 2025) | Discuss work scope and feasibility of test cases |
| RAN4 116 (Aug 2025) | Further discuss general test cases and simulation assumptions for each test case. Agree the test cases to be defined. |
| RAN4 116-bis (Oct 2025) | Companies provide initial simulation results. Work on simulation alignment and discuss on CR split. |
| RAN4 117 (Nov 2025) | Companies provide further simulation results and draft CRs. |
| RAN4 118 (Feb 2026) | CR review and agree on the formal CR |

3. References

[1] RP-241824, “Revised WID: Low-power wake-up signal and receiver for NR (LP-WUS/WUR),” 3GPP TSG RAN WG Meeting #105, Melbourne, Australia, Sept 9 – 12, 2025.