3GPP TSG-RAN WG4 Meeting #115                                                               R4-2507487

Malta, MT, 19th – 23rd May, 2025

Source:	Samsung, Huawei

Title:	Workplan for Evolution of NR Duplex Operation (RAN4 Performance Part)

Agenda item:			7.25.2

Document for:	Approval

# 1. Introduction

Rel-19 work item is approved on evolution of NR duplex operation: Sub-band full duplex (SBFD). According to latest WID in [1], RAN4 is tasked to for the following objectives for performance part:

### 4.2 Objective of Performance part WI NOTE: Leave empty if the WI proposal does not contain a RAN performance part. The objectives are as follows [RAN4]: - Specify BS RF conformance requirements to support SBFD operation at gNB - Specify necessary RRM performance requirements to support SBFD operation - Specify necessary BS and/or UE demodulation performance requirements to support SBFD operation

Accordingly, the work plan for RAN4 performance part is provided in the following section.

# 2. Work Plan – RAN4 Performance Part

The RAN4 work plan for performance part is provided in Table 1.

Table 1: WI plan for Evolution of NR duplex operation (RAN4 Performance Part)

| Schedule and TU | Work plan |
| --- | --- |
| May, 2025 (0.5 RF + 0.25 RD TU for Perf. part) | RAN4 (performance) - Begin discussion on - BS RF conformance requirements to support SBFD operation at gNB - Discussion on RF conformance requirement scope. - RRM performance requirements to support SBFD operation - Discussion on RRM performance requirement scope. - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation - Discussion on demodulation performance requirement scope. |
| August, 2025 RAN4#116 (0.5 RF + 0.25 RD TU for Perf. part) | RAN4 (performance) - Continue discussion on - BS RF conformance requirements to support SBFD operation at gNB - Confirm the scope for BS RF conformance requirements. - Identify and resolve key test issues for BS RF conformance testing. - CR drafting work-splitting confirmed for the conformance testing general requirements and test cases for SBFD-capable BS - RRM performance requirements to support SBFD operation - Confirm the scope for RRM performance requirements considering the UE-to-UE CLI handling and impacted RRM core requirements. - Identify and resolve key issues for RRM performance testing. - CR drafting work-splitting on RRM performance testing general requirements and test cases - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation. - Identify and resolve key issues for demodulation performance testing. - CR drafting work-splitting on demodulation performance testing general requirements and test cases |
| October, 2025 RAN4#116bis (0.5 RF + 1 RD TU for Perf. part) | RAN4 (performance) - Continue discussion and prepare draft CR(s) on - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| November, 2025 RAN4#117 (0.5 RF + 1 RD TU for Perf. part) | RAN4 (performance) - Finalize discussion and endorse draft CR(s) for - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| February, 2026 RAN4#118 (0.5 RF + 1 RD TU for Perf. part) | RAN4 (performance) - Resolve remaining issues and CR updates on introduced performance requirements |

# 3. Reference

[1] RP-241614, “Revised WID: Evolution of NR duplex operation: Sub-band full duplex (SBFD)”, Huawei, RAN#104.

[2] R1-2400111, “Workplan for Evolution of NR Duplex Operation”, Rapporteur (Huawei, Samsung), RAN1#116.

[3] R4-2406107, “Way Forward for [110bis][313] NR_duplex_evo”, Samsung, RAN4#110bis.

# 4. Appendix-1: Overall Work Plan across WGs

The overall work plan in the Appendix for information purpose, which is the same content as [2].

Table 1: WI plan for Evolution of NR duplex operation

| Schedule and TU | Work plan |
| --- | --- |
| February, 2024 RAN1#116 (2 TU) | RAN1 - Start discussion on indication of time and frequency location of SBFD subbands - Start discussion on SBFD operation to support random access in SBFD symbols including the study for UEs in RRC_IDLE/INACTIVE mode - Discuss the potential benefits, issues and evaluations of supporting random access in SBFD symbols for UEs in RRC_IDLE/INACTIVE mode - Start discussion on down-selection of gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) - Identify the candidate schemes and the corresponding specification impacts - Discuss and agree on the high-level principles of further down-selection |
| April, 2024 RAN1#116bis (2 TU) RAN4#110bis (0.25 TU) | RAN1 - Continue discussion on indication of time and frequency location of SBFD subbands - Start discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Focus on transmission and reception behaviours on SBFD subbands configured in DL and/or flexible symbol indicated by TDD-UL-DL-ConfigCommon - Continue discussion on SBFD operation to support random access in SBFD symbols including the study for UEs in RRC_IDLE/INACTIVE mode - Continue discussion on down-selection of gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) RAN4 - Start discussion on BS RF requirements for SBFD operation at gNB - Discuss on SBFD operation impact on existing BS RF requirements - Discuss on the necessity of introducing new requirements for SBFD operation, identified in study item |
| May, 2024 RAN1#117 (2 TU) RAN4#111 (0.25 TU) | RAN1 - Agree on the detailed design of indication of time and frequency location of SBFD subbands - Continue discussion on SBFD operation to support random access in SBFD symbols and finalize the study for UEs in RRC_IDLE/INACTIVE mode - Continue discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Finalize discussion on transmission and reception behaviours on SBFD subbands configured in DL and/or flexible symbol indicated by TDD-UL-DL-ConfigCommon - Start discussion on enhancement on resource allocation in frequency domain in SBFD symbols - Start discussion on enhancements on physical channels/signals and procedure across SBFD symbols and non-SBFD symbols in different slots - Finalize the down-selection of gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) - Send LS to RAN3 to inform the RAN1 agreements on down-selection of gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) RAN4 - Continue discussion on BS RF requirements for SBFD operation at gNB - Continue discussion on SBFD operation impact on existing BS RF requirements - Continue discussion on the necessity of introducing new requirements for SBFD operation, identified in study item |
| August, 2024 RAN1#118 (2 TU) RAN2#127 (0.5 TU) RAN4#112 (1.5 + 0.5 TU) | RAN1 - Finalizing any remaining issues on indication of time and frequency location of SBFD subbands - Continue discussion on SBFD operation to support random access in SBFD symbols for UEs in RRC_CONNECTED mode and for UEs in RRC_IDLE/INACTIVE mode if agreed - Continue discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Continue discussion on enhancement on resource allocation in frequency domain in SBFD symbols - Continue discussion on enhancements on physical channels/signals and procedure across SBFD symbols and non-SBFD symbols in different slots - Start discussion on configurations for SRS, PUCCH and PUSCH on SBFD symbols and non-SBFD symbols - Start discussion on collision handling between DL reception in DL subband(s) and UL transmission in UL subband in a SBFD symbol - Start discussion on gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) RAN2 - Start discussion on indication of time and frequency location of SBFD subbands and assessment of RAN2 impacts of potential solutions - Start discussion on SBFD operation to support random access in SBFD symbols and assessment of RAN2 impacts of potential solutions RAN4 - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Progress achieved on the necessity for some of new requirements for SBFD operation, identified in study item - Start discussion on RRM core requirements for CLI handling mechanism(s) - Discuss the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Start discussion on other RRM core requirements impact identified for SBFD operation |
| October,2024 RAN1#118bis (2 TU) RAN2#127bis (0.5 TU) RAN3#125bis (0.25 TU) RAN4#112bis (1.5 + 0.5 TU) | RAN1 - Continue discussion on SBFD operation to support random access in SBFD symbols for UEs in RRC_CONNECTED mode and for UEs in RRC_IDLE/INACTIVE mode if agreed - Continue discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Continue discussion on enhancement on resource allocation in frequency domain in SBFD symbols - Continue discussion on enhancements on physical channels/signals and procedure across SBFD symbols and non-SBFD symbols in different slots - Continue discussion on configurations for SRS, PUCCH and PUSCH on SBFD symbols and non-SBFD symbols - Continue discussion on collision handling between DL reception in DL subband(s) and UL transmission in UL subband in a SBFD symbol - Continue discussion on gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s). RAN2 - Continue discussion on indication of time and frequency location of SBFD subbands and RAN2 impacts of the potential solutions - Continue discussion on SBFD operation to support random access in SBFD symbols and RAN2 impacts of the potential solutions - Start discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UEs and assessment of RAN2 impacts of potential solutions - Start discussion on gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) and assessment of RAN2 impacts of potential solutions RAN3 - Start discussion on RAN3 impact of gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) RAN4 - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Progress achieved on the necessity for some of new requirements for SBFD operation, identified in study item - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Further discuss the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| November, 2024 RAN1#119 (2 TU) RAN2#128 (0.5 TU) RAN3#126 (0.25 TU) RAN4#113 (1.5 + 0.5 TU) | RAN1 - Continue discussion on SBFD operation to support random access in SBFD symbols for UEs in RRC_CONNECTED mode and for UEs in RRC_IDLE/INACTIVE mode if agreed - Continue discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Finalize discussion on enhancement on resource allocation in frequency domain in SBFD symbols - Finalize discussion on enhancements on physical channels/signals and procedure across SBFD symbols and non-SBFD symbols in different slots - Continue discussion on configurations for SRS, PUCCH and PUSCH on SBFD symbols and non-SBFD symbols - Continue discussion on collision handling between DL reception in DL subband(s) and UL transmission in UL subband in a SBFD symbol - Continue discussion on gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s). RAN2 - Continue discussion and conclude stage-2 details of the solutions and RAN2 impacts RAN3 - Continue discussion on RAN3 impact of gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) - Start drafting and endorse BLCRs RAN4 - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Agree on whether new requirements for SBFD operation identified in study item are introduced - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Progress achieved on the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| February, 2025 RAN1#120 (2 TU) RAN2#129 (0.5 TU) RAN3#127 (0.5 TU) RAN4#114 (1.5 + 0.5 TU) | RAN1 - Continue discussion on SBFD operation to support random access in SBFD symbols for UEs in RRC_CONNECTED mode and for UEs in RRC_IDLE/INACTIVE mode if agreed - Continue discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Finalize discussion on configurations for SRS, PUCCH and PUSCH on SBFD symbols and non-SBFD symbols - Finalize discussion on collision handling between DL reception in DL subband(s) and UL transmission in UL subband in a SBFD symbol - Continue discussion on gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s). RAN2 - Continue the discussion on the stage-2 and stage-3 details of the solutions and RAN2 impacts - Start drafting and endorsing stage-2 skeleton CRs RAN3 - Continue the discussion on the stage-2 and stage-3 details of the solutions and RAN3 impacts - Further work and endorse BLCRs RAN4 - Continue discussion on BS RF requirements for SBFD operation at gNB: - Agree on SBFD operation impact on all existing BS RF requirements - Agree on new requirements identified to be introduced for SBFD operation. - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Progress achieved on the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| April, 2025 RAN1#120bis (2 TU) RAN2#129bis (0.75 TU) RAN3#127bis (0.5 TU) RAN4#114bis (1.5 + 0.5 TU) | RAN1 - Finalize discussion on SBFD operation to support random access in SBFD symbols for UEs in RRC_CONNECTED mode and for UEs in RRC_IDLE/INACTIVE mode if agreed - Finalize discussion on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Finalize discussion on gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s). RAN2 - Finalize the details of the solutions and RAN2 impacts - Update and endorse running stage-2 CRs - Start drafting stage-3 running CRs RAN3 - Continue the discussion on the stage-2 and stage-3 details of the solutions and RAN3 impacts - Further work and endorse BLCRs RAN4 - Continue discussion on BS RF requirements for SBFD operation at gNB - Draft CR(s) on existing BS RF requirements’ impact for SBFD operation are provided for discussion - Draft CR(s) on new BS RF requirements for SBFD operation, if necessity identified, are provided for discussion - Continue discussion on RRM core requirements for CLI handling mechanism(s) and other identified impact(s) - Draft CR(s) on measurement requirement(s) for CLI handling scheme(s), if necessity identified - Draft CR(s) on RRM core requirements impact identified for SBFD operation |
| May, 2025 RAN1#121 (2 TU) RAN2#130 (0.75 TU) RAN3#128 (0.5 TU) RAN4#115 (1.5 + 0.5 TU) | RAN1 - Resolve remaining issues on SBFD operation to support random access in SBFD symbols for UEs in RRC_CONNECTED mode and for UEs in RRC_IDLE/INACTIVE mode if agreed - Resolve remaining issues on UE transmission, reception and measurement behavior and procedures in SBFD symbols and/or non-SBFD symbols for SBFD aware UE - Resolve remaining issues on gNB-to-gNB CLI handling scheme(s) and UE-to-UE CLI handling scheme(s) RAN2 - Resolve remaining issues, and update running CRs RAN3 - Resolve remaining issues, and endorse the BLCRs RAN4 (core) - Finalize discussion and endorse draft CR(s) on BS RF requirements and RRM requirements for SBFD operation at gNB RAN4 (performance) - Begin discussion on - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| August, 2025 RAN2#131 (0.75 TU) RAN3#129 (0.5 TU) RAN4#116 (1.5 + 0.5 TU) | RAN2 - Resolve remaining issues, if any, and approve stage-2 and stage-3 CRs RAN3 - Resolve remaining issues, if any, and approve the BLCRs RAN4 (core) - Resolve remaining issues on BS RF requirements and RRM requirements for SBFD operation at gNB, and CR updates RAN4 (performance) - Continue discussion on - test issues identified for BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| October, 2025 RAN4#116bis (0.5 + 1 TU) | RAN4 (performance) - Continue discussion and prepare draft CR(s) on - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| November, 2025 RAN4#117 (0.5 + 1 TU) | RAN4 (performance) - Finalize discussion and endorse draft CR(s) for - BS RF conformance requirements to support SBFD operation at gNB - RRM performance requirements to support SBFD operation - SBFD-capable BS and/or SBFD-aware UE demodulation performance requirements to support SBFD operation |
| February, 2026 RAN4#118 (0.5 + 1 TU) | RAN4 (performance) - Resolve remaining issues and CR updates on introduced performance requirements |

# 5. Appendix-2: Work Plan – RAN4 Core Part

The following approved RAN4 work plan (core part) is provided in RAN4#110bis [3].

- Agreement :

  - Approve the work plan with the note as follows:

    - Note: During certain particular BS RF requirement is specified, FFS if the additional coexistence simulation to Rel-18 RAN4 co-existence study is required.

Table 1: WI plan for Evolution of NR duplex operation (RAN4 Part)

| Schedule and TU | Work plan |
| --- | --- |
| April, 2024 RAN4#110bis (0.25 TU) | RAN4 (core) - Start discussion on BS RF requirements for SBFD operation at gNB - Discuss on SBFD operation impact on existing BS RF requirements - Discuss on the necessity of introducing new requirements for SBFD operation, identified in study item |
| May, 2024 RAN4#111 (0.25 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Continue discussion on SBFD operation impact on existing BS RF requirements - Continue discussion on the necessity of introducing new requirements for SBFD operation, identified in study item |
| August, 2024 RAN4#112 (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Progress achieved on the necessity for some of new requirements for SBFD operation, identified in study item - Start discussion on RRM core requirements for CLI handling mechanism(s) - Discuss the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Start discussion on other RRM core requirements impact identified for SBFD operation |
| October,2024 RAN4#112bis (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Progress achieved on the necessity for some of new requirements for SBFD operation, identified in study item - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Further discuss the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| November, 2024 RAN4#113 (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Progress achieved on SBFD operation impact on some of existing BS RF requirements - Agree on whether new requirements for SBFD operation identified in study item are introduced - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Progress achieved on the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| February, 2025 RAN4#114 (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB: - Agree on SBFD operation impact on all existing BS RF requirements - Agree on new requirements identified to be introduced for SBFD operation. - Continue discussion on RRM core requirements for CLI handling mechanism(s) - Progress achieved on the necessity of measurement requirement(s) for CLI handling scheme(s), including gNB-to-gNB and/or UE-to-UE scheme(s) down-selected - Continue discussion on other RRM core requirements impact identified for SBFD operation |
| April, 2025 RAN4#114bis (1.5 + 0.5 TU) | RAN4 (core) - Continue discussion on BS RF requirements for SBFD operation at gNB - Draft CR(s) on existing BS RF requirements’ impact for SBFD operation are provided for discussion - Draft CR(s) on new BS RF requirements for SBFD operation, if necessity identified, are provided for discussion - Continue discussion on RRM core requirements for CLI handling mechanism(s) and other identified impact(s) - Draft CR(s) on measurement requirement(s) for CLI handling scheme(s), if necessity identified - Draft CR(s) on RRM core requirements impact identified for SBFD operation |
| May, 2025 RAN4#115 (1.5 + 0.5 TU) | RAN4 (core) - Finalize discussion and endorse draft CR(s) on BS RF requirements and RRM requirements for SBFD operation at gNB |
| August, 2025 RAN4#116 (1.5 + 0.5 TU) | RAN4 (core) - Resolve remaining issues on BS RF requirements and RRM requirements for SBFD operation at gNB, and CR updates |