3GPP TSG-RAN WG4 Meeting #116                                                               R4-2509231

Bengaluru, India, August 25th – 29th, 2025

Source:	EBU

Title:	Work plan for LTE-based 5G Broadcast Phase 2 (RAN4 Performance Part)

Agenda item:			7.30

Document for:	Approval

# 1. Introduction

The current RAN4#116 meeting will kickstart discussions on Performance Part for the Rel-19 “LTE-based 5G Broadcast” work item [1]. In particular, [1] introduces time-interleaving and frequency-interleaving for LTE-based 5G Broadcast. This contribution presents a work plan aiming to find an appropriate contributing timeline for each work task.

According to latest WID in [1], RAN4 is tasked to for the following objectives for performance part:

### 4.2 Objective of Performance part WI NOTE: Leave empty if the WI proposal does not contain a RAN performance part. The objectives are as follows [RAN4]: - Specify UE demodulation requirements related to following core part objectives: - Specify time-frequency interleavers

Therefore, the work plan for RAN4 performance part is provided in the following section.

# 2. Work Plan – RAN4 Performance Part

The RAN4 work plan for performance part is provided in Table 1.

Table 1: WI plan for LTE-based 5G Broadcast Phase 2 (RAN4 Performance Part)

| Schedule and TU | Work plan |
| --- | --- |
| August, 2025 RAN4#116 (0.5 TU) | RAN4 (performance) - Begin discussion and agree on - Evaluation assumptions & reference channel |
| October, 2025 RAN4#116bis (0.5 TU) | RAN4 (performance) - Initial discussion on evaluation results |
| November, 2025 RAN4#117 (0.5 TU) | RAN4 (performance) - Finalize requirements |

# 3. Reference

[1] RP-250794 ‘Revised WI on LTE-based 5G Broadcast Phase 2’ RAN#107

# 4. Appendix-1: Overall Work Plan across WGs

The overall work plan for information purpose.

Table 2: WI plan for LTE-based 5G Broadcast Phase 2

| Schedule and TU | Work plan |
| --- | --- |
| February, 2025 RAN1#120 (0.5 TU) | RAN1 - Start discussion on Time-frequency interleaver design for MBMS dedicated cells. - Capture set of options for all the items. - Start agreeing on solution(s). |
| April, 2025 RAN1#120bis (0.5 TU) | RAN1 - Continue the discussion on Time-frequency interleaver design for MBMS dedicated cells. - Finalize details on scaling of TBS, values for N - Finalize the number of row (& columns) in the interleaver. - Finalize the unit over which elements are written. - Further discuss how to capture the TBS / soft buffer size limitation, how to schedule the TBs, and how to perform permutation of rows / elements in a row, and the equation for 𝑘0 - Starting discussion on RRC configuration parameters, UE capabilities. |
| May, 2025 RAN1#121 (0.5 TU) RAN2#130 (0.25 TU) RAN3#128 (0.25 TU) | RAN1 - Finalize details of TFI on remaining open issues [R1-2503143], including: - Finalize details of the permutation of rows / elements in a row. - Finalize details on how to schedule the TBs. - Finalize details for 𝑘0 - Consolidate list of RRC parameters from RAN1 perspective. - Continue discussion on UE capabilities. RAN2 - Start the discussion on signalling impacts to support the feature, based on the agreements made in RAN1 - Initial discussion and draft CRs to capture the new features in TS 36.321 (MSI) and 36.331 NOTE: Changes to MSI may be needed based on RAN1 decision on how to schedule the TBs. RAN3 - Present the work plan for the WI. - Start discussion on RAN3 related objectives on LTE based 5G Broadcast. - Designate responsible companies for Stage-2 & 3 BL CRs. |
| August, 2025 RAN2#131 (0.25 TU) RAN3#129 (0.25 TU) RAN4#116 (0.5 TU) | RAN2 - Finalize impact on for TS 36.321 and 36.331. RAN3 - Finalise Stage 2 & 3 CRs - Agree Stage 2 & 3 CRs RAN4 - Begin discussion and agree on - Evaluation assumptions & reference channel |
| October, 2025 RAN4#116bis (0.5 TU) | RAN4 - Initial discussion on evaluation results |
| November, 2025 RAN4#117 (0.5 TU) | RAN4 - Finalize requirements |