3GPP TSG-RAN WG4 Meeting #116	R4-2509960

Bengaluru, India, August 25th – 29th, 2025

Source:	Nokia, Qualcomm (Rapporteurs)

Title:	Workplan for XR ph3 RRM performance requirements

Agenda item:	7.26.4

Document for:	Approval

Introduction

The WID for XR enhancements phase 3 include RAN4 RRM impact both for core and performance requirements [1]. In the initial workplan approved in [2], only aspects related to core requirements are listed, therefore it is needed to update the workplan to include performance requirements.

The TU allocation for the performance work is shown below, and it includes TUs from RAN4 #116 to RAN4 #118 for RRM performance requirements.

|  |  |  | RAN | R4RD | RAN | R4RD | R4RD | RAN | R4RD |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WI code | WI or SI | Target | 108 Jun.25 | 116 | 109 Sep.25 REL-19 freeze | 116bis | 117 | 110 Dec.25 | 118 |
| NR_XR_Ph3-Core | WI | Sep.25 |  | 0,25 |  |  |  |  |  |
| NR_XR_Ph3-Perf | WI | Mar.26 |  | 0,25 |  | 0,5 | 0,5 |  | 0,5 |

Workplan

| RAN4 meeting | Tasks |
| --- | --- |
| RAN4 #116 - August 2025 | - Approval of workplan - Initial discussion on the list of test cases |
| RAN4 #116-bis - October 2025 | - Conclusions on the list of test cases - Discussion on test parameters - Agreement of CR work split |
| RAN4 #117 - November 2025 | - Discussion on test parameters - First Draft CRs for RRM performance requirements. - Draft CRs to 38.133 expected - First Big Draft CR endorsed |
| RAN4 #118 - February 2026 | - Discussion on remaining open issues for RRM perf. - Revision of CRs for RRM perf. requirements. - Approval of Big CR |

- References

- RP-250107, Revised WID: XR (eXtended Reality) for NR Phase 3, Nokia, Qualcomm

- R4-2414027, Workplan for Rel-19 XR phase 3, Nokia