3GPP TSG-RAN WG4 Meeting #116bis				                                                              R4-2513095

Prague, Czech Republic, October 13th – 17th, 2025

Agenda Item:	7.12.2

Source: 	OPPO, InterDigital

Title: 	Work plan on RAN4 RRM for Rel-20 AI mobility

Document for:	Approval

- Introduction

The WID for Rel-20 AI mobility was approved in [1] and revised in [2]. The objectives of core part are as following:

The objectives of this work item focused on AI/ML-assisted mobility in RRC_CONNECTED mode, wherein RRM measurement prediction and measurement event prediction could be applied. Only functionality-based LCM procedures are supported. In general, the RRM measurement configuration and reporting frameworks in RRC layer are taken as baseline. The objectives are as the following: - Specify support for RRM measurement prediction and measurement event prediction for UE sided models [RAN2]: - Temporal domain prediction case A and case B, and Frequency domain prediction for co-located cases are supported. - L3 Cell level predication is supported Note 1: For UE sided model, spatial domain prediction is not supported. Note 2: For UE sided model, L3 beam level prediction is not supported. - For both RRM measurement prediction and measurement event prediction, specify signalling and protocol aspects to enable LCM functionality management for UE sided model including [RAN2]: - UE capability request and response procedure - Applicability report for both full and partial configuration approach - Inference configuration and inference report - Performance monitoring performed in UE or network side, based on which network can manage UE sided functionality - UE sided data collection - For measurement event prediction: - Measurement event A1~A6 are in the scope in this release Note3: Data transfer and model delivery for UE sided model are out of scope of this WI. And model related choices can be up to UE’s implementation. - For RRM measurement prediction, specify signalling and protocol aspects to enable LCM functionality management for network sided model including [RAN2]: - Inference input report for at least RRM sub-case 2 of intra-frequency temporal domain case A for L3 cell prediction - Inference input report for RRM sub-case 5 of all scenarios for L3 beam level prediction - Network sided data collection for all scenarios and all RRM sub-cases of both L3 cell level and L3 beam level prediction, at least - UE is configured to log RRM measurement results. - UE supports periodical logging and L3 event triggered logging. - UE can indicate logged data availability. Note 4: All scenarios in this objective refer to intra-frequency domain case A and case B, inter-frequency prediction and spatial domain prediction. Note5: The above objectives are to be based on the LCM framework for Rel-19 AI/ML for NR air interface WI as much as possible. - For both RRM measurement prediction and measurement event prediction for UE sided model [RAN4]: - Specify core requirements for the use cases and scenarios supported by the previous objectives for RRM measurement prediction and indirect measurement event prediction - Note 6: RAN4 is expected to investigate whether the core requirement for RRM measurement prediction can be reused for indirect measurement event prediction - For direct event prediction, study feasibility of core requirement in Q2 2026. - Specify LCM-related core requirements to support the LCM functionality management , if any Note 7: Can check in RAN#112 whether direct event prediction can be supported depending on RAN2 and RAN4 conclusions

And the TU allocation for RAN4 core part is shown as below which includes TUs from RAN4#116bis to RAN4#122 meeting for core requirements.

| leading WG | WI code | target | 116bis | 117 | 118 | 118bis | 119 | 120 | 120bis | 121 | 122 | 115 March 27 REL-20 freeze |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R2 | NR_AIML_Mob-Core | Mar.27 | 0.5 | 0.5 | 1 | 1 | 1 | 1 | 1 | 1 | 1 |  |

Based on the TU budget, the work plan on RAN4 RRM for Rel-20 AI mobility is proposed in this contribution.

- Work plan on RAN4 RRM for Rel-20 AI mobility

The following work plan only focuses on the core part of Rel-20 AI mobility:

| RAN4 meeting | Tasks |
| --- | --- |
| RAN4#116bis – October, 2025 (0.5TU, Core part) | - Discuss and approve on this work plan. For RRM measurement prediction: - Initial discussion on the simulation assumption for measurement prediction. - The performance metrics and ground truth definition may be discussed together. - Initial discussion on the measurement/prediction/reporting requirements for measurement prediction. |
| RAN4#117 – November, 2025 (0.5TU, Core part) | For RRM measurement prediction: - Continue discussion on the simulation assumption for measurement prediction. - Continue discussion on the measurement/prediction/reporting requirements for measurement prediction. |
| RAN4#118 – February, 2026 (1TU, Core part) | For RRM measurement prediction: - Continue discussion and conclude the simulation assumption for measurement prediction. - Continue discussion on the measurement/prediction/reporting requirements for measurement prediction. For indirect measurement event prediction: - Check whether core requirement of RRM measurement prediction can be reused for indirect measurement event prediction including LCM related aspect. |
| RAN4#118bis – April, 2026 (1TU, Core part) | For RRM measurement prediction: - Collect the simulation results for measurement prediction. If needed, Update the simulation assumption for measurement prediction. - Continue discussion on the measurement/prediction/reporting delay requirements for measurement prediction. For indirect measurement event prediction: - If there is any difference between RRM measurement prediction and indirect measurement event direction, address the difference. - Check if simulation is needed for indirect measurement event prediction. If needed, check if the simulation assumption for measurement prediction can be reused. For direct measurement event prediction: - Study based on RAN2's conclusion (LS) whether there is any feasibility issue to identify core and performance requirement. |
| RAN4#119 – May, 2026 (1TU, Core part) | For RRM measurement prediction: - Collect and align the simulation results for measurement prediction. Discuss the potential side conditions according to the results. - Continue discussion on the measurement/prediction/reporting delay requirements for measurement prediction. For indirect measurement event prediction: - If there is any difference between RRM measurement prediction and indirect measurement event direction, address the difference. - If simulation is needed, conclude the simulation assumption for indirect measurement event prediction. For direct measurement event prediction: - Study based on RAN2's conclusion (LS) whether there is any feasibility issue to identify core and performance requirement. - If it is feasible, whether any additional work e.g., simulation is needed. - Conclude a LS to RAN. |
| RAN4#120 – August, 2026 (1TU, Core part) | For RRM measurement prediction and indirect measurement event prediction (if any difference): - Collect and align the simulation results. Continue discussion on the potential side conditions according to the results. - Continue discussion on the measurement/prediction/reporting delay requirements for measurement prediction and indirect measurement event prediction. - Start to discuss on the LCM related core requirements based on RAN2's progress. - Discussion on the specification impact and work splitting. For direct measurement event prediction (if included based on RAN decision): - Discuss and conclude the simulation assumption if needed. - Discussion on the identified core requirements for direct measurement event prediction. |
| RAN4#120bis – October, 2026 (1TU, Core part) | For RRM measurement prediction and indirect measurement event prediction (if any difference): - Collect and align the simulation results. Continue discussion on the potential side conditions according to the results. - Continue discussion on the measurement/prediction/reporting delay requirements for measurement prediction and indirect measurement event prediction. - Continue discussion on the LCM related core requirements based on RAN2's progress. - Start to draft CR(s) based on work splitting. For direct measurement event prediction (if included based on RAN decision): - Collect and align the simulation results if any. Discuss on the potential side conditions according to the results. - Continue discussion on the identified core requirements for direct measurement event prediction. - Discuss on the specification impact and work splitting. |
| RAN4#121 – November, 2026 (1TU, Core part) | For RRM measurement prediction and indirect measurement event prediction (if any difference): - Conclude the side conditions and measurement/prediction/reporting delay requirements for measurement prediction and indirect measurement event prediction. - Conclude the LCM related core requirements. - Update and endorse the draft CR(s) as much as possible. For direct measurement event prediction (if included based on RAN decision): - Collect and align the simulation results if any. Continue discussion on the potential side conditions according to the results. - Continue discussion on the identified core requirements for direct measurement event prediction. - Start to draft CR(s). |
| RAN4#122 – February, 2027 (0.5TU, Core part) | For RRM measurement prediction and indirect measurement event prediction (if any difference): - Finalize the remaining issues for core requirements if any and endorse the draft CR(s). For direct measurement event prediction (if included based on RAN decision): - Finalize the side conditions and core requirements for direct measurement event prediction. - Update and endorse the draft CR(s). For the work item: - Rapporteur(s) consolidates endorsed draft CRs into big CR(s) for formal agreement. - Claim that core part of this WI is completed. |

- Conclusion

In this contribution, we provide the work plan for Rel-20 AI mobility core part. It is proposed to approve the work plan in the above table for further work.

Reference

- RP-251864 New WI: Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR, RAN#108

- RP-252899 Revised WI: Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR, RAN#109