TSG-RAN Working Group 4 (Radio) meeting #117	R4-2521048

Dallas, US, 17th to 21st November 2025

Source:	Ericsson

Title:	Update to workplan for NR BS RF requirement evolution WI

Agenda item:	7.2.2

Document for:	Approval

# Introduction

At the last RAN4 meeting (RAN4#116-bis in Prague) a work plan for Rel-20 NR BS RF requirement evolution WI (NR_BS_RF_req_evo_Ph2-Core) was captured in way-forward as guidance for coming meetings. The work plan includes information for both topics included in the WI.

After last meeting some errors were identified, therefore we have provided an updated version to this meeting in this contribution.

# Discussion

The updated workplan is captured in Table 2-1 with corrections highlighted using MS Word change marks.

# Figure 2-1: Workplan

| Timeline | Work plan |
| --- | --- |
| RAN4#116bis (0.5 TU) -Core part October, 2025 | Agree on WI work plan Enhancement of co-location requirements: - Initial discussion SBFD BS to SBFD BS adjacent channel co-existence: - Initial discussion - Approve the TR skeleton |
| RAN4#117 (0.5 TU) -Core part November, 2025 | Enhancement of co-location requirements - Continue the discussion on co-location scenario assumptions and the impacts on the OTA co-location requirements. - Continue the coupling loss analysis focusing on missing cases from Rel-19 (e.g. band combination and coupling types). - Establish measurement and simulation assumptions (co-location scenario, coupling type, bands, etc.) - Continue the discussion on OTA co-location requirement improvements including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Establish simulation assumptions - Initial simulation results for SBFD BS to SBFD BS adjacent channel coexistence |
| RAN4#118 (1 TU) -Core part February, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Continue the coupling loss analysis for missing cases from Rel-19 (e.g. band combination and coupling types). - Establish measurement and simulation assumptions (co-location scenario, coupling type, bands, etc.) - Continue the discussion on the OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Updated simulation results for SBFD BS to SBFD BS adjacent channel coexistence - Initial simulation results for SBFD BS to SBFD BS adjacent channel coexistence |
| RAN4#118bis (1 TU) -Core part April, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Collect input for coupling loss based on simulation and measurement results - Continue the discussion on OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Align the simulation results and try to draw conclusion on the simulation results for SBFD coexistence - Continue discussing the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements based on the co-existence simulation study. |
| RAN4#119 (1 TU) -Core part May, 2026 | Enhancement of co-location requirements - Continue the discussion on the impact on the OTA co-location requirements. - Collect input for coupling loss based on simulation and measurement results - Continue the discussion on OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics - TP to TR if needed SBFD BS to SBFD BS adjacent channel co-existence - Identify the necessity and feasibility of BS Tx unwanted emission and Rx in-band blocking RF requirements based on the co-existence simulation study - Initial discuss how to define the RF requirements based on the conclusion of co-existence simulation study. - TP to TR if needed |
| RAN4#120 (1 TU) -Core part August, 2026 | Enhancement of co-location requirements - Draw the conclusion on the coupling loss analysis for missing cases from Rel-19 - Continue the discussion on OTA co-location requirements improvement including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#120bis (1 TU) -Core part October, 2026 | Enhancement of co-location requirements - Continue the discussion on OTA co-location requirement improvements including: - CLRA/CLTA concept (e.g. alternative testing antenna or other feasible testing method) - The possibility to define requirements using the existing OTA metrics SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing how to define the new RF requirements. |
| RAN4#121 (1 TU) -Core part November, 2026 | Enhancement of co-location requirements - Draw the conclusion on the core requirement improvement - Discuss and endorse all draft CRs SBFD BS to SBFD BS adjacent channel co-existence - Agree on the definition of the new RF requirements. - Discuss and endorse all draft CRs. |
| RAN4#122 (0.5+0.5 TU)-Core part + Perf. part January 2027 | Core: Enhancement of co-location requirements - Complete the core requirement for co-location requirement improvement - Agree all formal CRs SBFD BS to SBFD BS adjacent channel co-existence - Complete the RF requirements for SBFD-SBFD BS adjacent channel co-existence. - Agree all formal CRs - Agree the final TR. Perf: Enhancement of co-location requirements - Initial discussion on conformance test aspects for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Initial discussion on the conformance testing of the new RF requirements including MU, test configuration, test procedures, and etc. |
| RAN4#122bis (0.5 TU)-Perf. part April, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location requirements. SBFD BS to SBFD BS adjacent channel co-existence - Continue discussing the conformance testing of the new RF requirements including MU, test configuration, test procedures, etc. |
| RAN4#123 (0.5 TU) -Perf. part May, 2027 | Enhancement of co-location requirements - Continue discussing the conformance testing for the improved of co-location - Discuss and endorse all draft CRs. SBFD BS to SBFD BS adjacent channel co-existence - Agree on the conformance testing of the new RF requirements including MU, test configuration, test procedures, etc. - Discuss and endorse all draft CRs |
| RAN4#124 (0.5 TU) -Perf. part August, 2027 | Enhancement of co-location requirements - Complete the discussion on the conformance testing for the improved of co-location - Agree all final CRs. SBFD BS to SBFD BS adjacent channel co-existence - Complete the discussion on the conformance testing of the new RF requirements - Agree all final CRs. |

Based on workplan updates include new updated workplan in next way-forward contribution to be used as guidance for coming meetings.

Proposal 1: Include updated work-plan in way-forward from this meeting.

# Conclusion

In this contribution we have proposed some improvements to the workplan for Rel-20 BS RF evolution WI.

To provide guidance for coming meetings and an overview on the work needed to be done, we suggest including the workplan in the next way-forward contribution.

Proposal 1: Include updated work-plan in way-forward from this meeting.

# References

[1]		R4-2515091, “Way-Forward for NR_BS_RF_Ph2”, Ericsson (Moderator)