## Slide 1: Proposed Work Plan for NBPS WI Performance Part
TruePosition
3GPP TSG RAN WG4 #68
Barcelona, Spain, 19-23 August 2013
Agenda Item: 7.7
R4-134322

## Slide 2: Work Plan
RAN4#68
  Agree on simulation approach for UL RTOA accuracy studies
  Agree on simulation assumptions for UL RTOA accuracy studies
  Agree on the need for a new specification for conformance tests
RAN4#68bis
  Discuss simulation results
  Discuss additional errors and implementation margins to be accounted for
  UL RTOA accuracy requirements need to be agreed
  36.111
    skeleton for capturing UL RTOA accuracy requirements needs to be agreed
  36.xxx
    skeleton for the new test specification for UTDOA needs to be agreed

## Slide 3: Work Plan
RAN4#69
  Discuss configuration for UL RTOA accuracy test cases
  Discuss configuration for UL RTOA measurement test cases
  Discuss configuration for RF test cases
  36.111
    TP for UL RTOA accuracy requirements need to be agreed
  36.xxx
    TP for UL RTOA accuracy test cases need to be agreed
    TP for UL RTOA measurement test cases need to be agreed
    TP for RF test cases need to be agreed