3GPP TSG-RAN WG4 (Radio) Meeting #74	R4-150460

Athens, Greece, 9 – 13 February 2015

Agenda Item:	7.9

Source: 	Alcatel-Lucent, Sprint

Title: 	TP for TR 36.833-8-41: Work plan for LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 41 for 4DL

Document for:	Approval

# 1.	Introduction

The LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 41 for 4 DL work item which was approved at TSG RAN #66 [1]. Considering the agreed deadline of the WI, this contribution presents a detailed work plan aiming to find an appropriate contributing timeline for each work task, and provides a text proposal to include the work plan into the TR [2] of this work item.

# 2.	Work plan proposal

To facilitate the discussion and simulation work, the work plan is proposed as follows:

- RAN4#74 (February 2015):

  - Approve skeleton TR

  - Approve project work plan

  - Identify specification changes

- RAN4#74bis (April 2015):

  - Discuss Tx and Rx requirements

- RAN4#75 (May 2015):

  - Discuss Tx and Rx requirements

- RAN4#75-AH-UE-RF (tbc) (Jun 2015):

  - Discuss Tx and Rx requirements

- RAN4#76 (August 2015):

  - Discuss Tx and Rx requirements

- RAN4#76bis (October 2015):

  - Determine Tx and Rx requirements

- RAN4#77 (November 2015):

  - Review proposed Core and Performance CRs

  - Resolve any remaining open issues

- RAN#70 (December 2015):

  - Approve Core and Performance CRs

  - Close Core and Performance WI

# 3.	Conclusion

In this contribution, a work plan is proposed to highlight the schedule for the LTE_CA_NC_B41_4DL WI led by RAN4. Interested companies are highly encouraged to make contributions based on this timescale, so as to complete the WI in a timely manner.

# 4.	Text proposal

<Start of change>

# 7	Project plan

## 7.1	Schedule and Work Task Status

To facilitate the discussion and simulation work, the work plan is approved as follows:

- RAN4#74 (February 2015):

  - Approve skeleton TR

  - Approve project work plan

  - Identify specification changes

- RAN4#74bis (April 2015):

  - Discuss Tx and Rx requirements

- RAN4#75 (May 2015):

  - Discuss Tx and Rx requirements

- RAN4#75-AH-UE-RF (tbc) (Jun 2015):

  - Discuss Tx and Rx requirements

- RAN4#76 (August 2015):

  - Discuss Tx and Rx requirements

- RAN4#76bis (October 2015):

  - Determine Tx and Rx requirements

- RAN4#77 (November 2015):

  - Review proposed Core and Performance CRs

  - Resolve any remaining open issues

- RAN#70 (December 2015):

  - Approve Core and Performance CRs

  - Close Core and Performance WI

<End of change>

# References

[1]	RP-142022, “New WID: LTE Advanced intra-band non-contiguous Carrier Aggregation in Band 41 for 4DL”, Sprint.

[2]	R4-150459, “Skeleton TR 36.833-8-41”, Alcatel-Lucent, Sprint.