3GPP TSG-WG4 Meeting #74bis	R4-151572

# Rio De Janeiro, Brazil, 20th – 24th April 2015

Agenda item: 	7.29.1

Source: 	Qualcomm Incorporated

Title: 	Updated Work Plan for HSPA Dual Band Uplink Carrier Aggregation

Document for:	Approval

# 1		Introduction

A new work item[1], [2] on HSPA Dual-Band UL carrier aggregation was proposed in RAN#66. The RAN time budget proposal is as follows:

Taking into account the time allocation, this contribution proposes a work plan to complete HSPA Dual-Band UL carrier aggregation WI.

# 2		Work Plan Proposal

Until RAN#68

- At RAN4#74-bis – April

  - Agree on potential UE Tx reference architectures

  - Discuss RF/RRM core requirement impact

- At RAN4#75 – May

  - Discuss RF/RRM core requirement impact

Until RAN#69

- At RAN4#76 – August

  - Discuss RF/RRM core requirement impact

  - Propose CRs on core requirements

- At RAN4#76-bis – October

  - Discuss RRM/performance requirements if any

  - Propose CRs on RRM/performance requirements if any

Until RAN#70

- At RAN4#77 – November

  - Agree on all CRs

Proposal: RAN4 should discuss the proposed work plan for HSPA dual band UL CA and approve with any additional modifcations if required.

# 3	Conclusion

This paper has proposed an updated RAN4 work plan for dual band uplink carrier aggregation for HSPA and made the following proposal:

Proposal: RAN4 should discuss the updated work plan for HSPA dual band UL CA and approve with any additional modifcations if required.

# 4	Reference

- RP-141990 "New WI proposal: HSPA Dual-Band UL carrier aggregation", Qualcomm Incorporated, Huawei, HiSilicon, Ericsson, China Unicom

- RP-141993, “HSPA Dual-Band UL carrier aggregation – Motivations”, Qualcomm Incorporated

- 3GPP TR 36.860 v0.9.0, “LTE Advanced Dual Uplink Inter-band Carrier Aggregation (Release 12)”