## Slide 1: Way Forward on TRP/TRS discussion
Source： NTT DOCOMO
Agenda Item: 7.1.1
Document for: Approval
3GPP TSG-RAN WG4 #75 R4-152690
Fukuoka, Japan, 25th – 29th, May 2015

## Slide 2: Background
In the past several meetings, UMTS TRP/TRS for BHH and LEE have been discussed.
LTE requirement and some types of device are remained without discussion. Below table is referred to GCF LS(R4-146601) extracted only high priority test item.
Considering time limit of the WI (Dec. 2015), it seems to be difficult to finalize the discussion for all type of the devices .
It should be considered the line of discussion and schedule.
Test Methods and Limits (both normative with pass/fail criteria and recommended) | RAT | Priority | Test Requirement | Situation in 3GPP
For handheld devices supporting voice and width < 72 mm | E-UTRA | 1 | Talk mode BHHR/L Browsing mode HR/L | Both are not discussed
For handheld devices supporting voice and width < 72 mm | UTRA | 1 | Talk mode BHHR/L Browsing mode HR/L | BHH is under discussion Browsing is not discussed
For data-centric devices | E-UTRA | 1 | Free Space measurements for Notebook LEE and Tablet LEE Free Space measurements (with ground plane phantom) for LME In addition, GCF requires RAN4 to develop a Test Specification or guideline for generic data centric devices, e.g.M2M device, SD Card Modem, etc. | UMTS: Notebook LEE is Fin.. LME and Tablet LEE are not discussed. LTE: all of them are not discussed.
For data-centric devices | UTRA | 1 |  | 

## Slide 3: Way forward
LTE requirement are discussed along the lines with below
  LTE TRP/TRS are defined based on the test results.
  LTE test results of each device category are called for parallel with the below schedule.
Proposal Schedule
  UMTS test results of tablet LEE are called for by RAN4#75-OTA-TRP/TRS in July.
  LTE test results of notebook LEE are called for by RAN4#75-OTA-TRP/TRS in July.
  LTE test results of BHH are called for by RAN4#76.
  LTE test results of tablet LEE are called for by RAN4#76bis.
Proposal is as follows