## Slide 1: WF on clean up of the CA requirements in TS 36.101
Huawei, Hisilicon, []…
3GPP TSG-RAN WG4 Meeting #77 R4-158222
Anaheim, CA, US, 16 – 20 Nov, 2015

## Slide 2: Background (1/2)
Carrier aggregation is an important feature but after the definition of hundreds of carrier aggregations, the specification is very complicated and not very clear now.
Some improvement on the existing specification is needed to make the spec more readable.

## Slide 3: Background (2/2)
Many carrier aggregation proposals were brought out in this meeting, any future new bands will bring new CA proposals, which will make much more trouble for the specification.
Basket CA WID approach will start from R14, some guidance is needed for the big CRs in order that the specification can be well written.

## Slide 4: Way Forward (1/2)
RAN4 will discuss the content of a big clean up CR for TS 36.101 to be implemented in the last version of TS 36.101 R13. This version will be the beginning of R14 specification to have a guidance on the big CRs for the basket CA WIs.
The time plan for this work is from RAN4#78 to RAN4#79, which has 3 meetings to finish the work.
The clean up in the 3 meetings prioritizes the structure (for example, CA REFSENS exception table organization, how the 2 bands, 3 bands, etc could be put in the tables, how the 1UL/2UL/3UL tables be ordered, etc) and the general guideline for the basket CA big CRs on how to introduce the new band combinations.
Other clean up work can continue after RAN4#79.

## Slide 5: Way Forward (2/2)
The detail meeting plan for the clean up work is as following.
  RAN4#78:
    Collect the views on the existing problems and the solutions.
    Decide what will be solved for the next two meetings.
    If possible, agree some possible solutions.
  RAN4#78b
    Continue the discussion on possible solutions on the existing problems.
    Discuss on the guidance for the basket CA big CRs of new band combinations introduction.
  RAN4#79
    Agree the clean up CRs for TS 36.101.
    Agree the final WF on the guidance for the basket CA big CRs of new band combinations introduction.