## Slide 1: Way forward on test case list for V2X RRM
CATT
3GPP TSG-RAN WG4 Meeting #82bis R4-1703021 Spokane, USA, 3 – 7 April, 2017

## Slide 2: Background
V2XRRM core requirements are completed in RAN4#82. All V2X RRM related CRs, which were approved in RAN4#82 meeting.
According V2X WI schedule, the performance requirements need to be completed in RAN#76 (September2017)
Candidate V2X RRM test cases were discussed in RAN4#82. A list of candidate V2X RRM test cases were proposed in R4-1703020.

## Slide 3: Way forward
The following V2X RRM test cases are suggested to be considered
UE Transmit Timing Accuracy test with SyncRef UE as timing reference
Interruption due to V2X sidelink communication
Interruption due to synchronous source switching
Initiation/Cease of SLSS Transmissions with SyncRef UE as timing reference
Selection/Reselection of V2X Synchronization Reference (GNSS/eNB as highest priority )
PSSCH-RSRP measurement accuracy test
S-RSSI measurement accuracy test
S-RSRP measurement accuracy test
Tests cases to verify other RRM requirements are not precluded
Companies are encouraged to check the necessity on above test cases.

## Slide 4: Way forward
Time plan
RAN4#82bis (April 2017)
  Agree the complete list of RRM test cases
RAN4#83 (May 2017)
  Discuss the drafts CRs with with detailed test configurations and parameter settings
RAN4#84 (August 2017)
  Agree the final CRs for RRM tests