## Slide 1: WF on framework and work plan for NR MU and test tolerance
CATR, Intel Corporation, CMCC, Keysight, Huawei, Anritsu, Qualcomm, Samsung, Mediatek, PCTEST Engineering Lab
3GPP TSG-RAN WG4 Meeting #82bis R4-1704396
Spokane, Washington, USA, 3-7 April, 2017

## Slide 2: Background
In RAN#75, NR testability Study Item was approved. One of the objectives is to define the measurement uncertainty budget and related test tolerances.
Measurement uncertainty and related test tolerances for UE requirements in the NR WI has high priority.
The baseline measurement setup for RF has been stabilized, it is feasible to initiate the activity to define the measurement uncertainty elements.
An agreed framework and detailed work plan is necessary to meet the accelerated timeline of NR standardization.

## Slide 3: Framework
Measurement uncertainty and test tolerance are defined as described as below:
Measurement uncertainty element descriptions shall be derived from the baseline testing setup in TR 38.803
All uncertainty budgets are applicable for above 6GHz, frequency ranges included in the NR work item are prioritized
Select smartphone as the baseline UE type
Developing MU and test tolerance shall follows the agreements in section 10.2.2.3 in TR 38.803
The uncertainty budget discussion for alternative methods are not precluded.
After finalizing the baseline setup for RRM or demod, the framework and work plan shall be improved accordingly.
TE vendors are encouraged to contribute to progress the topics listed in the work plan slides.

## Slide 4: Work Plan 1/2
RAN4#82bis:
  Agree on the framework and work plan for NR testability.
  Discuss mapping between MU elements and UE RF requirement definitions in the NR WI.
RAN4#83:
  Discuss MU budget format
  Make progress on mapping between MU elements and UE RF requirement definitions in the NR WI
  Aim for decision on measurement error contribution descriptions
  Collect uncertainty analysis data for each contribution source
  Further framework improvement if needed

## Slide 5: Work Plan 2/2
RAN4-NR#2:
  Further measurement uncertainty data collection
  High-level descriptions and values of sources of measurement uncertainty
  Finalize descriptions of MU budget contributions
  Discuss MU budget values
  Finalize mapping between MU elements and UE RF requirement definitions in the NR WI
RAN4#84:
  Finalize MU budget values
  Taking as input the parameters for UE RF requirements, finalize the MU assessment and test tolerances
  Further framework improvement

## Slide 6: RF related Time table
April | May | June | August
RAN4 #82bis | RAN4 #83 | RAN4 NR#2 | RAN4 #84
5G NR Testability Study Item
April
May
June
August
2017 |  |  |  | 2018 | 
Q1 | Q2 | Q3 | Q4 | Q1 | Q2
5G NR Work Item
MU&TT Completion for NR WI RF
5G NR NSA Completion
Stage 3 completion for Non-Standalone 5G-NR
5G NR SA Completion
Stage 3 completion for Standalone 5G-NR