3GPP TSG-RAN4 Meeting #92 	R4-1908230

Ljubljana, SI, 26th– 30th August, 2019

Agenda item:	9.14.1

Source:	Intel Corporation, ZTE Corporation

Title:	Work plan of R16 RRM enhancement WI

Document for:	Approval

# Introduction

A new Work Item of “NR RRM enhancement in R16” has been approved in RANP #84 meeting [1]. There are two points we need to notice, (1) it has work/study phases, (2) some topics replies on RF session progress. The objective of this WI are duplicated as below,

Work phase: To specify the following requirements: - RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC including - Delay and interruption requirements of the following cases - LTE SRS carrier switching impacting NR CC - NR SRS carrier switching impacting LTE CC - NR SRS carrier switching impacting NR CC - RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2 - Scell activation and deactivation delay and interruption requirements for multiple SCell activation/deactivation in FR1, and FR2, and FR1+FR2 - the corresponding delay requirements for both FR1 and FR2 should be power class agnostic - CGI reading requirements with autonomous gap for NR capable UE - CGI reading for NR cell (NR capable UE in LTE SA, NR SA UE, EN-DC UE, NE-DC UE, and NR-DC) - CGI reading for LTE cell (NR SA UE, EN-DC UE, NE-DC UE, and NR-DC UE) - RRM requirements of BWP switching - The Interruption requirement and BWP switching delay requirement when UE is configured or indicated to change BWP on multiple CCs - Inter-band CA requirement for FR2 UE measurement capability of independent Rx beam and/or common beam - Cell detection/measurement requirement, - Beam management requirements, - Scell activation requirement, - Interruption requirement, - Scheduling restriction requirement Note: RAN4 RRM work should be held until RF session concludes the feasibility study on beamforming with independent Rx beam and/or common beam for inter-band CA in Rel-16 FR2 RF Work Item (RP-190761) - Inter-frequency measurement requirement without MG - RRM requirements for inter-frequency measurement without MG when the SSB is completely contained in the active BWP of the UE Study phase: To study the feasibility or necessity to introduce the requirements for the following aspects: - RRM requirements for UE specific channel BW change in FR1 and FR2 - Study to introduce RRM requirements for UE specific channel BW change Note: If requirements are introduced, they should be power class agnostic for both FR1 and FR2 - Non-simultaneous UL carrier operation in FR2 - RRM requirements for non-simultaneous transmission on aggregated inter-band FR2 UL carriers - Phase 1: Based on the outcome of Phase 1 of the corresponding objective in the Rel-16 FR2 RF Work Item (RP-190761), study switching delays associated with UL BWP configuration and activation across non-simultaneous UL carriers and study potential impacts on RAN1 and/or RAN2 specifications - NOTE: This work to start after Phase 1 of the RF Work Item concludes that it is feasible - Phase 2: Define the corresponding delay and interruption requirements if identified - RRM requirements for non-simultaneous transmission on aggregated intra-band non-contiguous FR2 UL carriers - Phase 1: Based on the outcome of Phase 1 of the corresponding objective in the Rel-16 FR2 RF Work Item (RP-190761), study switching delays associated with UL BWP configuration and activation across non-simultaneous UL carriers and study potential impacts on RAN1 and/or RAN2 specifications - NOTE: This work to start after Phase 1 of the RF Work Item concludes that it is feasible - Phase 2: Define the corresponding delay and interruption requirements if identified

The target completion date is in RAN4 #94 for core part and in RAN4 #96 for performance part, respectively. In this contribution, we provide a work plan for this WI for approval.

# Work plan for R16 RRM enhancement

In this meeting we will only focus on the work plan discussion as per chairman’s guidance. Thus RAN4 has 4 meetings for core part before RANP #87(March, 2020) and after that RAN4 has 2 meetings for performance part before RANP #88 (June 2020).

- 3GPP RAN4 #92 meeting (August, 2019, 0.25TU, Core part)

  - Discuss to achieve consensus on the work plan

- 3GPP RAN4 #92bis meeting (October, 2019, 2TU, Core part)

Work phase

  - Initial discussion on RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC

  - Initial discussion on RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2

  - Initial discussion on CGI reading requirements with autonomous gap for NR capable UE

  - Initial discussion on RRM requirements of BWP switching on multiple CCs

  - Initial discussion on inter-frequency measurement requirement without MG

  - Initial draft CR(s) on TS38.133 is expected

Study phase

  - Initial study on the feasibility or necessity for RRM requirements for UE specific channel BW change in FR1 and FR2

- 3GPP RAN4 #93 meeting (November, 2019, 2TU, Core part)

Work phase

  - Further discussion on RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC

  - Initial draft CR(s) on TS38.133 is expected

  - Further discussion on RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2

  - Initial draft CR(s) on TS38.133 is expected

  - Further discussion on CGI reading requirements with autonomous gap for NR capable UE

  - Initial draft CR(s) on TS38.133 is expected

  - Further discussion on RRM requirements of BWP switching on multiple CCs

  - Initial draft CR(s) on TS38.133 is expected

  - Finalization on inter-frequency measurement requirement without MG

  - Agree CR(s) on TS38.133

Study phase

  - Further study and decision on the feasibility or necessity for RRM requirements for UE specific channel BW change in FR1 and FR2

Note: RAN4 will decide whether or not to move this topic to work phase in RAN4 #93 meeting

- 3GPP RAN4 #94 meeting (February, 2020, 1.5TU, Core part)

Work phase

  - Finalization on RRM requirement of SRS carrier switching requirements for NR SA, NR-DC, EN-DC and NE-DC

  - Agree CR(s) on TS38.133

  - Finalization on RRM requirements of multiple Scell activation/deactivation in both FR1 and FR2

  - Agree CR(s) on TS38.133

  - Finalization on CGI reading requirements with autonomous gap for NR capable UE

  - Agree CR(s) on TS38.133

  - Finalization on RRM requirements of BWP switching on multiple CCs

  - Agree CR(s) on TS38.133

  - Finalize RRM requirements for UE specific channel BW change in FR1 and FR2 if it was agreed to move to work phase in RAN4 #93

  - Agree CR(s) on TS38.133

Note: if RAN4 decides NOT define RRM requirement for UE specific channel BW change in FR1 and FR2, it shall be removed from WI scope

- 3GPP RAN4 #94bis meeting (April, 2020, 1.5TU, Performance part)

  - Initial discussion on test cases design for RRM core requirements specified in this WI.

  - Initial draft CR(s) on test cases in TS38.133 is expected

- 3GPP RAN4 #95 meeting (May, 2020, 1.5TU, Performance part)

  - Finalization on test cases design

  - Agree CR(s) on test cases in TS38.133

Work relevant to outcome of RF session

  - The RAN4 RRM work for “inter-band CA requirement for FR2 UE measurement capability of independent Rx beam and/or common beam” is held until RF session concludes the corresponding feasibility in WI (RP-190761)

Note: this work plan shall be updated accordingly once RAN4 has conclusions in RF session

  - The RAN4 RRM study on “Non-simultaneous UL carrier operation in FR2” is held until RF Work Item (RP-190761) concludes that it is feasible.

Note: this work plan shall be updated accordingly once RAN4 has conclusions in RF session

# Conclusion

In this contribution, we provide work plan for this WI for approval.

# References

[1] RP-191601, New WI Proposal: NR RRM enhancement in R16, Intel, RANP #84 meeting