3GPP TSG-RAN WG4 Meeting #92-bis	R4-1911067

Chongqing, China, 14th-18th Oct, 2019

Source: 	ZTE

Title:	Work plan on IAB EMC

Agenda Item:	8.5.5

Document for:	Approval

Introduction

It is agreed in the WID as adding IAB EMC into the objectives in[1]. In the last meeting, there is also a WF[2] on IAB EMC aspects has been approved. Plenty of areas of EMC technical discussion regarding EMC for IAB has been provided as:

EMC requirements

the test conditions, performance assessment

Other potential issues

To accomplish the IAB EMC contents in time to align with the WID[1], we propose the work plan in following discussion.

Discussion

Based on the newest IAB WID, the timeline for finish the RF core and performance part of IAB has been set to June 2020 as shown below:

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |
| 38.3XX | TS38 | NR; Backhaul Adaptation Protocol |  | RAN#87 | Core Part |
| 38.1YY | TS38 | NR; Integrated Access and Backhaul (IAB) radio transmission and reception |  | RAN#88 | RF core and performance requirements. |

The RAN#88 meeting starts from 2020-06-15, before that, there will be 5 RAN4 meetings including this meeting.

Plenty of IAB EMC aspects has been listed in the WF[2]. It has been summarized that different EMC requirements and test conditions as well as performance criteria might need to be revisited compared to current NR base station and UE EMC requirements. Hence we propose the following work plan to finish the IAB EMC work:

1, Decide whether to have a TS for IAB EMC within this meeting(RAN4#92-bis)

2, Finish the TS skeleton discussion and/or influenced chapters of current TS 38.113 in November meeting (RAN4#93)

- Initial technical discussion of core requirements.

- Indoor and outdoor requirements discussion

3, Finish the core-requirements in February meeting (RAN4#94)

- Radiated emission and radiated immunity requirement discussion

- How to deal with the situation as DU and MT has different requirements

4, Improvement and follow-up of core requirement and starts to discuss performance part in April meeting(RAN4#94Bis)

- How to set up the communication link

- How to assess the function of IAB itself

5, Finish all the requirements in May meeting.(RAN4#95)

- Finish all the core requirements

- Finish the performance part as test conditions and performance criteria

It can be seen that we don’t have a lot of time to finish our work. It is quite critical to decide the way how we are going to capture the IAB EMC requirements within this meeting so we can start our work early.

Plenty of work including core and performance part of IAB EMC has been listed in the work plan, companies are encouraged to bring further analysis based on the work plan.

Conclusion

In this contribution, we give analysis of IAB EMC timeline and encourage companies to provide technical discussion in the following meetings.

- References

RP-191558, Revised WID: Integrated Access and Backhaul for NR

R4-1910475 WF on IAB EMC aspects, ZTE, Ericsson