3GPP TSG-RAN4 Meeting #97-e	R4-2014286

# Online, 2-13 Nov., 2020

Agenda item:	12.4.1

Source:	Apple

Title:		Work plan for R17 Further RRM enhancement for NR and MR-DC WI

Document for:	Approval

# Introduction

In last RAN plenary #89e meeting, the new WID of Further RRM enhancement for NR and MR-DC [1] has been approved. The scope of this WI is:

- SRS antenna port switching [RAN4] - Specify RRM requirement for SRS antenna port switching, e.g. - Interruption requirement - Potential impact on other RRM requirements - HO with PSCell [RAN4] - Determine the scenarios for HO with PSCell for which RRM requirements are to be specified - from NR SA to EN-DC - from EN-DC to EN-DC - from NE-DC to NE-DC - from NR-DC to NR-DC - Study the UE behavior for HO with PSCell - Existing requirements for HO and PSCell addition as baseline - Timeline and interaction between HO and PSCell addition - Specify RRM requirements for HO with PSCell based on agreed UE behavior - PUCCH SCell activation/deactivation [RAN4] - Specify SCell Activation Delay Requirement for Deactivated PUCCH SCell (including valid TA and invalid TA) - Specify SCell Activation Delay Requirement for Deactivated PUCCH SCell with Multiple SCells (including valid TA and invalid TA) - Specify SCell Deactivation Delay Requirement for Activated PUCCH SCell - Specify SCell Deactivation Delay Requirement for Activated PUCCH SCell with Multiple SCells.

Based on the time budget in RP-202053, the following work plan is proposed.

# Work plan for R17 NR RRM further enhancement WI

  - 3GPP RAN4 #97e meeting (November, 2020)

    - Discuss to achieve consensus on the work plan

  - 3GPP RAN4 #98e meeting (February, 2021, 1.5TU, Core part)

    - SRS antenna port switching [RAN4]

  - Initial discussion on Interruption requirement

  - Discussion and conclude on impact to other RRM requirements

    - HO with PSCell [RAN4]

  - Discussion and conclude on scenarios for HO with PSCell

  - Initial discussion on UE behavior for HO with PSCell

    - PUCCH SCell activation/deactivation [RAN4]

  - Initial discussion on SCell Activation/Deactivation Delay Requirement for single PUCCH SCell (including valid TA and invalid TA)

  - 3GPP RAN4 #98bis-e meeting (April, 2021, 1.5TU, Core part)

    - SRS antenna port switching [RAN4]

  - Discussion on Interruption and other related RRM requirement

    - HO with PSCell [RAN4]

  - Discussion on UE behavior for HO with PSCell in all possible scenarios

    - PUCCH SCell activation/deactivation [RAN4]

  - Discussion on SCell Activation/Deactivation Delay Requirement for single PUCCH SCell (including valid TA and invalid TA)

    - Initial draft CR(s) on TS38.133 is expected

  - Initial discussion on SCell Activation/Deactivation Delay Requirement for multiple PUCCH SCells (including valid TA and invalid TA)

  - 3GPP RAN4 #99-e meeting (May, 2021, 1.5TU, Core part)

    - SRS antenna port switching [RAN4]

  - Further discussion on Interruption and other related RRM requirement

    - Initial draft CR(s) on TS38.133 is expected

    - HO with PSCell [RAN4]

  - Further discussion on requirements for HO with PSCell in all possible scenarios

    - Initial draft CR(s) on TS38.133 is expected

    - PUCCH SCell activation/deactivation [RAN4]

  - Discussion on SCell Activation/Deactivation Delay Requirement for single PUCCH SCell (including valid TA and invalid TA)

    - Agree CR(s) on TS38.133

  - Discussion on SCell Activation/Deactivation Delay Requirement for multiple PUCCH SCells (including valid TA and invalid TA)

    - Initial draft CR(s) on TS38.133 is expected

  - 3GPP RAN4 #100 meeting (August, 2021, 1.5TU, Core part)

    - SRS antenna port switching [RAN4]

  - Finalization on Interruption and other related RRM requirement

    - Agree CR(s) on TS38.133

    - HO with PSCell [RAN4]

  - Finalization on requirements for HO with PSCell in all possible scenarios

    - Agree CR(s) on TS38.133

    - PUCCH SCell activation/deactivation [RAN4]

  - Finalization on SCell Activation/Deactivation Delay Requirement for single and multiple PUCCH SCell(s) (including valid TA and invalid TA)

    - Agree CR(s) on TS38.133

  - Performance part would be planned in the future.

# References

[1] RP-202053, WID of Further RRM enhancement for NR and MR-DC, Apple, RANP #89e meeting