3GPP TSG RAN WG4 Meeting #97-e	R4-2016018

Electronic Meeting, November 2 – 13, 2020

Agenda Item:	7.5.3.2

Source: 	Ericsson

Title:	MR-DC test case list and time plan

Document for:	Approval

# Introduction

Core requirements for Rel-16 MR-DC were completed at RAN4#96e. Performance part, i.e. test cases, are still to be agreed and to be completed.

In this contribution we are proposing a test case list, a work split, and an updated time plan for completion of performance part.

# Test Case List

A high-level proposal on MR-DC test case list and work split for specifying the same is provided in Table 1 below.

Proposal 1: 	RAN4 develops test cases for MR-DC based on the test case list in Table 1.

Table 1: MR-DC test cases in TS 38.133

| Group of requirements | Requirement section | Test cases | Test case top section | Volunteering company |
| --- | --- | --- | --- | --- |
| Early Measurement Reporting | 4.4, 5.4 | Idle Mode measurements of inter-frequency CA/DC candidate cells in FR1 for early reporting - Camped on NR FR1 cell, CA/DC measurements on inter-frequency NR FR1 cell, 1 overlapped and 1 non-overlapped carrier. (Note 1) | A.6.1 (NR FR1) | Ericsson |
|  |  | Idle Mode measurements of inter-frequency CA/DC candidate cells in FR2 for early reporting - Camped on NR FR1 cell, CA/DC measurements on inter-frequency NR FR2 cell, 1 overlapped and 1 non-overlapped carrier. (Note 1) - Camped on NR FR2 cell, CA/DC measurements on inter-frequency NR FR2 cell, 1 overlapped and 1 non-overlapped carrier. (Note 1) | A.7.1 (NR FR2) |  |
|  |  | Idle Mode measurements of inter-RAT EUTRA DC candidate cells for early reporting - Camped on NR FR1 cell, CA/DC measurements on inter-RAT E-UTRA cell, 1 overlapped and 1 non-overlapped carrier. (Note 2) | A.6.1 (NR FR1) |  |
|  | 36.133 4.9.2.4 | Idle Mode measurements of inter-RAT NR DC candidate cells for early reporting - Camped on EUTRA cell, CA/DC measurements on inter-RAT NR FR1 cell, 1 overlapped and 1 non-overlapped carrier. (Note 3) - Camped on EUTRA cell, CA/DC measurements on inter-RAT NR FR2 cell, 1 overlapped and 1 non-overlapped carrier. (Note 4) | 36.133 A.4 |  |
| Direct SCell Activation | 8.2, 8.3.4, 8.3.9 | SCell addition with direct activation in FR1 - NR FR1 PCell, direct activation upon addition of known NR FR1 SCell | A.6.5 (NR FR1) |  |
|  |  | SCell addition with direct activation in FR2 - NR FR1 PCell, direct activation upon addition of known NR FR2 SCell - NR FR2 PCell, direct activation upon addition of intra-band NR FR2 SCell | A.7.5 (NR FR2) | Ericsson |
|  | 8.2, 8.3.5, 8.3.10 | Handover with direct activation of SCell in FR1 - NR FR1 PCell, direct activation of known NR FR1 SCell upon handover | A.6.5 (NR FR1) |  |
|  |  | Handover with direct activation of SCell in FR2 - NR FR1 PCell, direct activation of known NR FR2 SCell upon handover - NR FR2 PCell, direct activation of intra-band NR FR2 SCell upon handover | A.7.5 (NR FR2) | Ericsson |
|  | 8.2, 8.3.6, 8.3.11 | RRC resume with direct activation of SCell in FR1 - NR FR1 PCell, direct activation upon RRC Resume of unknown NR FR1 SCell | A.6.5 (NR FR1) |  |
|  |  | RRC resume with direct activation of SCell in FR2 - NR FR2 PCell, direct activation upon RRC Resume of intra-band NR FR2 SCell | A.7.5 (NR FR2) |  |
| SCell Dormancy | 8.2, 8.6.2, 8.6.2A | Dormancy switching of SCell(s) in FR1 - NR FR1 PCell, dormancy switching of single NR FR1 SCell - NR FR1 PCell, dormancy switching of multiple NR FR1 SCells | A.6.5 (NR FR1) |  |
|  |  | Dormancy switching of SCell(s) in FR2 - NR FR2 PCell, dormancy switching of single NR FR2 SCell - NR FR1 PCell, dormancy switching of NR FR1 SCell and NR FR2 SCell - NR FR2 PCell, dormancy switching of multiple NR FR2 SCells | A.7.5 (NR FR2) | Ericsson |
| Note 1: Applicable to UE supporting IdleInactiveMeasurements-r16. Note 2: Applicable to UE supporting idleInactiveEUTRA-MeasReport-r16 Note 3: Applicable to UE supporting endc-IdleInactiveMeasFR1-r16 Note 4: Applicable to UE supporting endc-IdleInactiveMeasFR2-r16 |  |  |  |  |

# Time Plan

The following time plan is proposed for the completion of MR-DC test cases. The plan follows the RAN4 convention on allowing 6 months / three meeting cycles for completion of performance part.

Proposal 2: 	Time plan for developing MR-DC test cases:

- RAN4#97-e (November 2020):

  - Agree on high-level list for test cases.

  - Agree on work split between interested companies.

- RAN4#98-e (January 2021):

  - Provide draft CRs for test cases.

- RAN4#98bis-e (April 2021):

  - Provide final CRs for test cases.

# Summary and Conclusion

In this contribution we are proposing the following:

Proposal 1: 	RAN4 develops test cases for MR-DC based on the test case list in Table 1.

Proposal 2: 	Time plan for developing MR-DC test cases:

- RAN4#97-e (November 2020):

  - Agree on high-level list for test cases.

  - Agree on work split between interested companies.

- RAN4#98-e (January 2021):

  - Provide draft CRs for test cases.

- RAN4#98bis-e (April 2021):

  - Provide final CRs for test cases.

Background on the test case list is provided in [1].

# References

- R4-2016017 “General discussion on MR-DC test case list”, Ericsson