## Slide 1: WF on NR-U continuation work
Skyworks Solutions Inc.,[]
R4-2017835
3GPP TSG-RAN WG4 Meeting #97-e
Electronic meeting, 2 – 13 November 2020

## Slide 2: Background
In order to Finalize release 16 NRU work in RAN4, a WI extension up to RAN4#97e was agreed in RAN#89e with a reduced scope compared to initial goals
For RAN4#97e meeting the exception sheet [1] focused in finalizing the essential features for NR-U UE and BS:
  Resolve all parameters in square brackets and TBDs, including UE REFSENS in [2]
  CR for 38.101-3
  Medium range base station requirements
  As second priority if time permits, 60kHz SCS, with separate discussions between (1) a single carrier 20 MHz SU with 60 kHz SCS and (2) wideband operation.
Compared to the initial goals for the R16 WI the following left overs are listed, and [3] discusses how some could be handled within R17 time frame:
  100 MHz channel bandwidth for single CC and wideband operation
  Power class 3 (at least with 2xPC5 since UL MIMO is one of NRU optional feature) with related MPR
    Potentially linked with higher power class for outdoor operation in n96.
  Contiguous UL CA
  CA and DC band combinations.

## Slide 3: WF on NR-U work continuation within RAN4
Based on the on-line discussions in RAN4#97e meeting the following recommendations and rationale are proposed for some of the leftovers:
  For CA and DC band combinations including n46 or n96, RAN4 recommends to cover these within the existing R17 band combination basket work items.
    B46 LAA related band combinations where handled this way after completion of LAA WI.
  For the introduction of 100MHz channel BW for n46 and/or n96, RAN4 recommends to cover this within the existing R17 “adding BW to existing bands work item” (NR_bands_R17_BWs).
  For NR-U power class 3, RAN4 recommends to postpone the work until R16 NR TxDiv work in TEI16 is completed.
Other NR-U aspects may still require a dedicated R17 WI

## Slide 4: References:
[1] RP-202099, Rel-16 Work Item Exception for Core Part: NR-based access to unlicensed spectrum, Qualcomm Incorporated, RAN#89e
[2] RP-202117, Introduction of NR-based access to unlicensed spectrum, Qualcomm Incorporated, Nokia, AT&T, Charter Communications, Inc., Verizon, Samsung, LGE, Skyworks Solutions, Inc.RAN#89e
[3] R4-2016501 NRU small enhancement and exception sheet leftovers beyond RAN4#97e Skyworks Solutions, Inc. RAN4#97e