3GPP TSG-RAN WG5 Meeting #81									R5-187181

Spokane, US, 12th - 16th November 2018

3GPP TSG RAN meeting #82										RP-18xxxx

Sorrento, Italy, December 10-13, 2018

## Status Report to TSG

Agenda item:			13.4.10

| WI / SI Name | UE Conformance Test Aspects – Further enhanced MTC for LTE |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | No |  | Perf. part: | No |  | Testing part: | Yes |
| Acronym | LTE_feMTC-UEConTest |  |  |  |  |  |  |  |
| Unique ID | 770063 |  |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-171885 |  |  |  |  |  |  |  |
| Target Completion Date | Core part: mm/yyyy |  | Performance part: m/yyyy |  |  | Testing part: 03/2019 |  |  |
| Is the WI/SI complete? | Core part: Yes/No |  | Performance Part: Yes/No |  |  | Testing part: No |  |  |

Source:

| Leading WG |  |  |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes/No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#80 an updated version of the Work Plan was provided in [1].

23 CRs were agreed ([2] to [24]). See clause 3 for the complete list of CRs.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

The estimated level of completion is 50%.

For a more detailed view of the level of completion, please see the Work Plan [1].

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-187180	WP UE Conformance Test Aspects – Further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.521-1:

[2] R5-187862	Editorial:  6.2.2EC, UE Maximum Output Power for UE category M2; Source: Ericsson

[3] R5-187075	Introduction of tc 6.2.3EC, Maximum Power Reduction (MPR) for UE category M2; Source: Ericsson

[4] R5-187076	Introduction of tc 6.2.5EC Configured UE transmitted Power for UE category M2; Source: Ericsson

[5] R5-187077	Introduction of tc 6.3.2EC, Minimum Output Power for UE category M2; Source: Ericsson

[6] R5-187078	Introduction of tc 6.3.3EC, UE Transmit OFF power for UE category M2; Source: Ericsson

[7] R5-187079	Introduction of 6.3.4EC.1, General ON/OFF time mask for UE category M2; Source: Ericsson

[8] R5-187080	Introduction of 6.3.5EC.1, Power Control Absolute power tolerance for UE category M2; Source: Ericsson

[9] R5-187081	Introduction of 6.3.5EC.2, Power Control Relative power tolerance for UE category M2; Source: Ericsson

[10] R5-187082	Introduction of 6.3.5EC.3, Aggregate power control tolerance for UE category M2; Source: Ericsson

CRs TS 36.521-2:

[11] R5-187358	Addition of applicability of feMTC test cases; Source: Ericsson

CRs TS 36.521-3:

[12] R5-187863	Updated RRM clause 4 tests to cover Cat-M2 requirement; Source: Bureau Veritas

[13] R5-187985	Updated RRM clause 5 tests to cover Cat-M2 requirement; Source: Bureau Veritas

[14] R5-187986	Updated RRM clause 6 tests to cover Cat-M2 requirement; Source: Bureau Veritas

[15] R5-187987	Updated RRM clause 7 tests to cover Cat-M2 requirement; Source: Bureau Veritas

[16] R5-187393	Addition of Cat. M2 Support to RRM CE tests - Chapter 8; Source: ROHDE & SCHWARZ

[17] R5-187394	Addition of Cat. M2 Support to RRM CE tests - Chapter 9; Source: ROHDE & SCHWARZ

[18] R5-187444	Introduction of RRM TC 4.2.25; Source: Bureau Veritas

[19] R5-187445	Introduction of RRM TC 4.2.26; Source: Bureau Veritas

[20] R5-187446	Introduction of RRM TC 4.2.27; Source: Bureau Veritas

CRs TS 36.508:

[21] R5-187643	New feMTC IEs; Source: Ericsson

CRs TS 36.523-1:

[22] R5-187644	New feMTC test case 21.2.2; Source: Ericsson

[23] R5-187178	Removal of feMTC test case 8.2.2.6.6; Source: Ericsson

CRs TS 36.523-2:

[24] R5-187645	Updates to feMTC test case applicabilities; Source: Ericsson

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template