## Slide 1: Feature List for SA Option 2 Test Cases (FR1 Bands) – Priorities for RAN5#83 Athens, Greece, RAN5#82
Feb 27, 2019
R5-192869

## Slide 2: Feature List for SA Option 2 Test Cases (FR1 Bands)
Feature | Work Plan Area\ Core Spec | Priority (1, 2 or 3) | Status | Open items\Issues | Action for RAN5#83
NR Voice service fallback to E-UTRAN (EPS Fallback) | Multilayer/ Test Environment | 1 | Scoping and Test Assignment in Progress | IMS Reg, MO & MT Calls Multi PDU Scope out handling of Multi PDU to E-UTRA TC needs to be added\updated in Multilayer WP | WP Scoping, Procedures and Test Prose
SMS over NAS | 5GC | 1 | 90% | Definition of SMS PDU’s FFS | Resolve the editor’s note
SMS over IP | IMS 5GS | 2 | WP not created | Dependent on GSMA NG114 profile, ETA – Oct 19. | Move it higher priority if SMS over IP can be done without NG114 profile
Inter-RAT between NR and LTE, for both Idle Mode, RRC connected state, NAS; | RRC Idle Mode 5GC | 1 | RRC WP Updates | RRC – Relevant TC scoped Idle – Relevant TC scoped, assigned 5GC - ?? | Test case to be submitted in RAN5#83
NR-NR Measurements and Handover (Intra and Inter Frequency) | RRC | 1 | Work Plan updated |  | Test case to be submitted in RAN5#83
NR-NR Measurements and Handover Inter-band) | RRC | 1 | Work Plan Updated |  | Test case to be submitted in RAN5#83
FR1 CA | RRC, L2, Test Environment | 1 | Work Plan Updated |  | Need FR1 1 CC Bands and Freq Tables ( Ericsson to own this Action Item) Test Cases to be submitted in RAN5#83
VoNR | IMS 5GS | 2 | WP not created | Not Scoped yet Dependency on GSMA NG114 Profile; A draft version might be available in April-19 | Dependent on GSMA NG114 Profile which needs to be defined for VoNR
Emergency Services | Multilayer | 2 | Scoping and Test Assignment in Progress | Not scoped yet | WP Scoping, Procedures and Test Prose
5GC Single Registration (with N26 interworking) | 5GC | 1 |  |  | All WP assumes single registration
5GC Dual Registration | Impact all areas | 3 |  |  | Not a initial deployment priority
Note - The scope of this document is to capture protocol\signaling related features and their priorities as requested by Operators

## Slide 3: Feature List for SA Option 2 Test Cases (FR1 Bands)
Feature | Work Plan Area\ Core Spec | Priority (1, 2 or 3) | Status | Open items\Issues | Action for RAN5#83
5GC Mobility Management Feature (Please refer to 5GC WP and identify priority-1 TC) | 5GC | 1 |  |  | CMCC Priority Received (attached)
5GC Session Management (Please refer to 5GC WP and identify priority-1 TC) | 5GC | 1 |  |  | CMCC Priority Received (attached)
5GC Authentication (5G AKA or EAP-AKA) | 5GC | 1 |  | EAP-AKA will be considered post RAN5#83 | 5G AKA is prioritized for current TTCN Implementation
Support of Multi-PDU | All | 1 | Multi-PDU related preambles are complete, however, several test case prose needs to be updated to reflect this new procedure. | Test case prose and other procedures needs to be updated. | Voice and Data PDU sessions will be required.
Note - The scope of this document is to capture protocol\signaling related features and their priorities as requested by Operators