3GPP TSG-RAN WG5 Meeting #83	R5-194272

Reno, Nevada (US), May 13th  2019 - May 17th 2019

3GPP TSG RAN Meeting #84	RP-19xxxx

Newport Beach, CA, US, June 3-6, 2019

## Status Report to TSG

Agenda item:			13.3.4

| WI / SI Name | UE Conformance Test Aspects – Further enhanced MTC for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_feMTC-UEConTest |  |  |  |  |
| Unique ID | 770063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 09/2019 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 65% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#83 an updated version of the Work Plan was provided in [1].

26 CRs were agreed ([2] to [27]). See clause 3 for the complete list of CRs.

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-194271	WP UE Conformance Test Aspects – Further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.521-1:

[2] R5-193950	Updating general demodulation clause for category M2; Source: Ericsson

[3] R5-193952	Updates to 8.11.1.1.3.2, FDD and half-duplex FDD PDSCH Transmit Diversity 2x1 for UE category M2; Source: Ericsson

[4] R5-195060	Adding 8.11.1.1.3.2_1, FDD and half-duplex FDD PDSCH Transmit Diversity 2x1 for UE category M2 CEmodeB; Source: Ericsson

[5] R5-193958	Updates to Annex G for category M2 test cases; Source: Ericsson

[6] R5-195061	Addition of new feMTC test case - A-MPR for category M2; Source: CETECOM GmbH

[7] R5-195062	Addition of new feMTC test case - A-SEM for category M2; Source: CETECOM GmbH

[8] R5-195063	Addition of new feMTC test case - additional spurious for category M2; Source: CETECOM GmbH

[9] R5-195064	Addition of new UL feMTC test cases - Annex F; Source: CETECOM GmbH

[10] R5-195065	Correction in configuration table of MPR test for cat M2; Source: CETECOM GmbH

[11] R5-195066	Correction in configuration table of SEM and ACLR tests for cat M2; Source: CETECOM GmbH

[12] R5-194431	Adding test case 6.5.2.1EC.2, PUSCH-EVM with exclusion period for UE category M2; Source: Ericsson

CRs TS 36.521-2:

[13] R5-195067	Addition of new UL feMTC test cases - applicability; Source: CETECOM GmbH

[14] R5-194433	Adding applicability for new test case 6.5.2.1EC.2; Source: Ericsson

CRs TS 36.905:

[15] R5-195068	Introduction of category M2 in section 4.1.1; Source: CETECOM GmbH

CRs TS 36.523-1:

[16] R5-194274	New feMTC test case 7.1.3.6a; Source: Ericsson

[17] R5-194860	New MAC test case for DL-SCH transport block size selection / DCI format 6-1A for UE Category M2; Source: Ericsson

[18] R5-194861	New MAC test case for DL-SCH transport block size selection / DCI format 6-1B for UE Category M2; Source: Ericsson

[19] R5-194862	New MAC test case for UL-SCH transport block size selection / DCI format 6-0A for UE Category M2; Source: Ericcson

[20] R5-194863	New MAC test case for UL-SCH transport block size selection / DCI format 6-0B for UE Category M2; Source: Ericsson

[21] R5-194864	Update of MAC test case 7.1.7.2.2 for extended max UL TBS for UE Category M1; Source: Ericsson

[22] R5-194865	Update of MAC test case 7.1.7.2.3 for extended max UL TBS for UE Category M1; Source: Ericsson

CRs TS 36.523-2:

[23] R5-194769	Addition of ICS for UE support of ce-PUSCH-NB-MaxTBS-r14; Source: Ericsson

[24] R5-195319	Addition and updates to PICs for feMTC; Source: Ericsson

[25] R5-194277	Applicability for new feMTC test case; Source: Ericsson

[26] R5-194278	Updates to Feature Group Indicators for feMTC; Source: Ericsson

[27] R5-195320	Addition of new feMTC test cases for transport block selection; Source: Ericsson