3GPP TSG RAN meeting #83										R5-194657

Reno, US, May 13-17, 2019

## Status Report to TSG

Agenda item:			7.4.2

| WI / SI Name | UE conformance Test Aspects – Enhancing LTE CA Utilization |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: Yes |
| Acronym | euCA-UEConTest |  |  |  |  |
| Unique ID | 750071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: 12/2019 | Testing part: 12/2019 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: 5% | Testing part: 25% |  |

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | Matti Kangas |
|  | Company | Nokia, Nokia Shanghai Bell |
|  | Email | matti.kangas@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Work item was introduced in RAN WG5 meeting #81 in Spokane and was accepted in RAN meeting #82 in Sorrento. Since that a work plan and status report have been introduced and noted in RAN WG5 meeting #82 in Athens. Work plan was accepted in RAN meeting #83 in Shenzen china.

Test cases covering idle mode measurements, which covers one third of the test coverage, with corresponding applicability information is introduced in RAN WG5 meeting #83 is Reno. Hence progress is increased to 30 %.

#### 2.5.2	Remaining Open issues

- Definition of common test environment for the euCA

- Applicability statements of RRM test cases for euCA

- Test cases for RRM requirements for euCA

- TT for RRM test cases for euCA

- Applicability statements of protocol test cases for euCA

- Test cases for protocol requirements for euCA

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template