RAN5#86-e-meeting AP update @ RF session end

## RF:Action Points at RAN5#85 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#85.21 | RF | Define framework for NR CA Rx test optimization by re-using higher order fallbacks results | E///, Huawei, Anritsu, Qualcomm, CAICT, Samsung, DCM, CMCC, DISH , WE Certrification | R5-198342 | RAN5#87 | Open |
| AP#85.22 | RF | Decide which test methodology is used for MU analysis for RRM FR2 | R&S, KEYS, Anritsu, Samsung, Qualcomm | R5-199500 R5-200330 R5-200741 | RAN5#86 | closed |
| AP#85.23 | RF | Identify MU elements from UE RF FR2 that can be reused for RRM FR2 | R&S, KEYS, Anritsu, Samsung, Qualcomm | R5-199500 | RAN5#86 | Open |
| AP#85.24 | RF | Choose representative test case (worst MU test case) to start FR2 RRM MU analysis | R&S, KEYS, Anritsu, Samsung, Qualcomm | R5-199500 R5-200159 R5-200811 | RAN5#86 | closed |
| AP#85.25 | RF | OEM/Chipset vendor to investigate ACLR metric change options and provide test data and antenna assumptions to justify metric change from TRP->EIRP | Qualcomm, Samsung, Apple | R5-199497 | RAN5#86 | Open |
| AP#85.26 | RF | OEM/Chipset vendor to provide antenna assumptions applicable for ACLR TRP metric definition | Qualcomm, Samsung, Apple | R5-199497 | RAN5#86 | Open |
| AP#85.27 | RF | Analyze and update NSA Tx and Rx tests to incorporate tx power levels assumptions provided by RAN4 (several Tx tests and all Rx tests) | RAN5 | R5-198774 | RAN5#87 | Open |
| AP#85.28 | RF | FR2c (band n259) MU estimate for Prioritized test cases (MOP TRP/EIRP , Refsense, Freq error, SEM) | KEYS, Anritsu, R&S | R5-198071 R5-200736 R5-200316 R5-200816 | RAN5#86 | Open |
| AP#85.29 | RF | Define upper limit of MU for TT calculation and ratio for FR2c (band n259) based on AP#85.27 | DCM, and RAN5 | R5-198071 | RAN5#86 | Open |

## Action Points at RAN5#84 Ljubljana

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#84.21 | RF | Alignment of MPR/ACLR/SEM test points for NR and come with a combined TP analysis (separate analysis required for FR1, FR2 and Interworking) to TR38.905, and associated CRs | Ericsson, KEYS, CAICT | R5-197586 | RAN5#86 | Open |
| AP#84.22 | RF | Provide the information on the Tx spectrum shape (PSD, slope), to help determine MU of FR2 OBW test | OEM, Chipset vendors | R5-197626 R5-198175 | RAN5#85 | closed |

## Action Points at RAN5#83 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#83.22 | RF | To provide feedback on the maximum difference in direction between the beam peak at NTC when compared to ETC to determine the Test procedure and framework for peak EIRP and peak EIS test cases | RAN5 | R5-194596 R5-196361 | RAN5#86 | Open |

## Action Points at RAN5#82 Athens

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#82.22 | RF | To provide an acceptable assumption for the CDF curve for Maximum Output Power (EIRP spherical coverage) and for EIS spherical coverage | UE vendors | R5-192663 R5-194361 R5-196360 | RAN5#85 | close |
| AP#82.23 | RF | To provide simulations on influence of noise for EIRP spherical coverage based on AP#82.22 | TE vendors | R5-192663 R5-193105 R5-195688 R5-196868 R5-197588 R5-198447 R5-198563 | RAN5#85 | Open |