3GPP TSG-RAN WG5 Meeting #86-e								R5-200294

Electronic Meeting, 17th – 28th February 2020

3GPP TSG RAN meeting #87-e									RP-20xxxx Electronic Meeting, 16th – 19th Mar 2020

## Status Report to TSG

Agenda item:			x.x.x

| WI / SI Name | UE Conformance Test Aspects – Further enhanced MTC for LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_feMTC-UEConTest |  |  |  |  |
| Unique ID | 770063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190935 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 03/2020 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Calle Hagenfeldt |
|  | Company | Ericsson |
|  | Email | calle[dot]hagenfeldt[at]ericsson[dot]com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#86-e an updated version of the Work Plan was provided in [1].

19 CRs were agreed ([2] to [20]), see clause 3 for the complete list of CRs. This work item is now complete. The remaining test tolerances will be handled by maintenance.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-200293	WP UE Conformance Test Aspects – Further enhanced MTC for LTE; Source: Ericsson

CRs TS 36.521-1:

[2] R5-200291	Addition of new test case 8.11.1.2.3.2, TDD PDSCH 2 Tx Antenna Port supporting wideband transmission for UE category M2; Source: Ericsson

[3] R5-200292	Addition of new test case 8.11.1.2.3.2_1, TDD PDSCH 2 Tx Antenna Port supporting wideband transmission for UE category M2 (CEModeB); Source: Ericsson

CRs TS 36.521-2:

[4] R5-200991	Adding test case 8.11.1.2.3.2 and 8.11.1.2.3.2_1 to applicability; Source: Ericsson

[5] R5-200535	Applicability of RRM feMTC Test Cases; Source: Ericsson

[6] R5-200994	Adding missing cat M2 test cases to applicability; Source: Ericsson

CRs TS 36.521-3:

[7] R5-200536	Correction of definitions of Bandwidth-reduced Low-complexity or Coverage Enhanced UE; Source: Ericsson

[8] R5-200537	Cell configuration mapping for RRM feMTC Test Cases; Source: Ericsson

[9] R5-200538	Addition of a new RRM feMTC Test Case 5.1.28; Source: Ericsson

[10] R5-200539	Addition of a new RRM feMTC Test Case 5.1.34; Source: Ericsson

[11] R5-200540	Addition of a new RRM feMTC Test Case 6.1.18; Source: Ericsson

[12] R5-200541	Addition of a new RRM feMTC Test Case 7.3.69; Source: Ericsson

[13] R5-200542	Correction of RRM feMTC Test Case 8.3.16; Source: Ericsson

[14] R5-200543	Correction of RRM feMTC Test Case 8.3.17; Source: Ericsson

[15] R5-200544	Correction of RRM feMTC Test Case 8.3.18; Source: Ericsson

[16] R5-200545	Correction of RRM feMTC Test Case 8.3.19; Source: Ericsson

[17] R5-200546	Correction of RRM feMTC Test Case 8.4.12; Source: Ericsson

[18] R5-200547	Correction of RRM feMTC Test Case 8.4.13; Source: Ericsson

[19] R5-200548	Correction of RRM feMTC Test Case 8.4.14; Source: Ericsson

[20] R5-200549	Correction of RRM feMTC Test Case 8.4.15; Source: Ericsson

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template