3GPP TSG WG RAN5 Meeting #87-e														R5-201304

Electronic Meeting

18th – 29th May 2020

| Agenda Item: | 2.1 |
| --- | --- |
| Source: | RAN5 Project Manager |
| Title: | TSG RAN WG5 Action Points after RAN5#86-e |
| Document for: | Information |

## RF:

## Action Points at RAN5#85 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#85.21 | RF | Define framework for NR CA Rx test optimization by re-using higher order fallbacks results | E///, Huawei, Anritsu, Qualcomm, CAICT, Samsung, DCM, CMCC, DISH , WE Certrification | R5-198342 R5-202375 R5-202376 R5-202377 | RAN5#87 | Open SA may be addressed NSA may not be and would need a new AP |
| AP#85.23 | RF | Identify MU elements from UE RF FR2 that can be reused for RRM FR2 | R&S, KEYS, Anritsu, Samsung, Qualcomm | R5-199500 R5-202312 R5-201605 Ron to summarize any other t-docs | RAN5#86 | Open |
| AP#85.25 | RF | OEM/Chipset vendor to investigate ACLR metric change options and provide test data and antenna assumptions to justify metric change from TRP->EIRP | Qualcomm, Samsung, Apple | R5-199497 R5-201327 R5-201852 R5-202321 | RAN5#86 | Open |
| AP#85.26 | RF | OEM/Chipset vendor to provide antenna assumptions applicable for ACLR TRP metric definition | Qualcomm, Samsung, Apple | R5-199497 R5-201327 R5-201852 R5-202321 | RAN5#86 | Open |
| AP#85.27 | RF | Analyze and update NSA Tx and Rx tests to incorporate tx power levels assumptions provided by RAN4 (several Tx tests and all Rx tests) | RAN5 | R5-198774 | RAN5#88e | Open |
| AP#85.28 | RF | FR2c (band n259) MU estimate for Prioritized test cases (MOP TRP/EIRP , Refsense, Freq error, SEM) | KEYS, Anritsu, R&S | R5-198071 R5-200736 R5-200316 R5-200816 | RAN5#86 | Open Can be closed |

## Action Points at RAN5#84 Ljubljana

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#84.21 | RF | Alignment of MPR/ACLR/SEM test points for NR and come with a combined TP analysis (separate analysis required for FR1, FR2 and Interworking) to TR38.905, and associated CRs | Ericsson, KEYS, CAICT | R5-197586 R5-201930 R5-201935 R5-201936/7 R5-201931 R5-201946 R5-201947/8 R5-201786/201919 | RAN5#87 | Open |

## Action Points at RAN5#83 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#83.22 | RF | To provide feedback on the maximum difference in direction between the beam peak at NTC when compared to ETC to determine the Test procedure and framework for peak EIRP and peak EIS test cases | RAN5 | R5-194596 R5-196361 | RAN5#88 | Open |

## Action Points at RAN5#82 Athens

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#82.23 | RF | To provide simulations on influence of noise for EIRP spherical coverage based on AP#82.22 | TE vendors | R5-192663 R5-193105 R5-195688 R5-196868 R5-197588 R5-198447 R5-198563 | RAN5#85 | Open Can be closed |