## Action Points at RAN5#88-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#88.01 | SIG | Add ICS definition for 'nr-HO-ToEN-DC-r16' capability in TS 38.508-2 and update applicability condition of Inter-RAT handover from NR to EN-DC test case 8.1.4.2.1.2 using this ICS | China Telecom | R5-203599r1 | RAN5#89 | Pending |
| AP#88.02 | SIG | Review and update as needed all existing ICS definition to be compliant with TS 38.306 definition - UE capability field can have a different value for FDD and TDD if 'FDD-TDD DIFF' is set as 'Yes', and for FR1 and FR2 if 'FR1-FR2 DIFF' is set as 'Yes' | Motorola Mobility (TS 38.508-2 Rapporteur) | R5-203288r2 | RAN5#89 | Pending |

## Action Points at RAN5#87-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#87.01 | SIG | Study into how to make NR multifrequency tests (test case using more than three radio frequencies) applicable for NR ‘Bands’ with limited frequency range | Huawei, TF160, Qualcomm | R5-201338 | RAN5#88 | Pending R5-203363 R5-203364 R5-203365 R5-203366 R5-203367 R5-203368 R5-203369 R5-203370 |
| AP#87.02 | SIG | Review how timer delays are being applied in NB-IoT test cases during SIB modification and come up with a generic proposal | R&S, TF160 | R5-203066 | RAN5#88 | Pending R5-203799 |

## Action Points at RAN5#86-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#86.01 | SIG | Study into impact on 5G Test Model and ASP when DAI value is not hard coded | Qualcomm, TF160, R&S, Keysight, Anritsu | R5-200584 | RAN5#87 | Closed R5-201572 R5-201581 |
| AP#86.02 | SIG | Update TCs 6.1.1.1 and 6.1.1.5 to mandate Rel-16 core requirements on Rel-16 & later UE | Huawei/HiSilicon | R5-201206 R5-201127 | RAN5#87 | Closed R5-201338 R5-201339 |
| AP#86.03 | SIG | Align TS 38.508-1 RRC IE/messages definitions with the PRD13 rule on "How to specify SEQUENCE of structures (e.g. IEs); the so called one or many "entries/pools/records" as specified in subclause 7.2.1.5 text and Example 3. If necessary, update PRD13 with more examples clarifying the rule. | Samsung, Ericsson, TF160 | R5-200113 R5-200133 R5-200136 | RAN5#87 | Closed R5-202257 R5-202258 |
| AP#86.04 | SIG | Review applicability of legacy LTE test cases for Cat M2 and update applicability definitions accordingly | Ericsson, TF160 | R5-200293 | RAN5#88 | Pending R5-202018 R5-202019 R5-204144 R5-204145 R5-204146 |

## Action Points at RAN5#85 - Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#85.01 | SIG | Propose generic test procedure for switching off UE in connected state based on test steps proposed to be added to TC 9.1.2.1 | R&S | R5-198945 | RAN5#86 | Closed R5-200631 |
| AP#85.02 | SIG | Try out SSB Index solution proposed by TF160 addressing intra-frequency interference issue | Qualcomm, TF160, Anritsu, R&S, Keysight | R5-198482 | RAN5#86 | Closed R5-200247 R5-200256 |
| AP#85.03 | SIG | Update impacted LTE test cases in VPLMN environment due to media restriction policy | Qualcomm, TF160, Anritsu, R&S, Keysight | R5-198276 | RAN5#88 | Pending R5-200387 R5-200624 R5-200626 R5-200677 R5-204279 R5-204295 R5-204300 R5-204345 R5-203812 |