3GPP TSG WG RAN5 Meeting #88-e														R5-xxxxx

Electronic Meeting

17th – 28th August 2020

| Agenda Item: | 2.1 |
| --- | --- |
| Source: | RAN5 Project Manager |
| Title: | TSG RAN WG5 Action Points after RAN5#87-e |
| Document for: | Information |

## RF:

## Action Points at RAN5#87-e

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#87e.21 | RF | Review the existing test point analysis of NR (FR1, FR2) RF tests for optimization. | DCM, E///, Huawei, Qualcomm, Oppo, DISH, China Unicom, TMO, CAICT, CMCC, Sporton | R5-201818 R5-202375 R5-204136 | RAN5#89e | Open |
| AP#87e.22 | RF | OEM vendors and Operators to provide feedback whether RAN5 conformance and regulatory test coverage for all sizes of devices is needed and by when, e.g., even if the maximum antenna separation is larger than the largest defined QZ size. | OEMs and Operators | R5-202082 R5-202083 R5-202084 R5-202085 R5-198262 R5-204191 Some FR2 MU papers at RAN5#88e may progress the discussions | RAN5#89e | Open |
| AP#87e.23 | RF | OEM vendors and Operators to provide feedback on how to handle test coverage for large devices in case 100% coverage cannot be ensured. Any TP allowance, MU relaxations allowed for meeting the requirements | OEMs and Operators | R5-202082 R5-202083 R5-202084 R5-202085 R5-198262 R5-198262 R5-204191 Some FR2 MU papers at RAN5#88e may progress the discussions | RAN5#89e | Open |
| AP#87e.24 | RF | OEM vendors and operators to provide data on max antenna separation distances and device size for NR FR2 devices that can currently not be tested with the largest QZ size of 30cm in diameter. | OEMs and Operators | R5-202082 R5-202083 R5-202084 R5-202085 R5-198262 R5-204191 Some FR2 MU papers at RAN5#88e may progress the discussions | RAN5#89e | Open |
| AP#87e.25 | RF | Define framework for NR CA (ENDC and FR2) Rx test optimization by re-using higher order fallbacks results | E///, Huawei, Anritsu, Qualcomm, CAICT, Samsung, DCM, CMCC, DISH , WE Certrification | R5-202375 R5-204214 | RAN5#88e | Open ( may be closed depending on the disc/CR progress) |
| AP#87e.26 | RF | OEM and chipset vendors provide an acceptable PC1 assumption for the CDF curve for MOP EIRP spherical coverage | OEMs and chipset vendors | R5-202124 R5-204282 | RAN5#88e | Open (may be closed depending on the disc. Progress) |

## Action Points at RAN5#85 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#85.27 | RF | Analyze and update NSA Tx and Rx tests to incorporate tx power levels assumptions provided by RAN4 (several Tx tests and all Rx tests) | RAN5 | R5-198774 | RAN5#88e RAN5#89e | Open |

## Action Points at RAN5#84 Ljubljana

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#84.21 | RF | Alignment of MPR/ACLR/SEM test points for NR and come with a combined TP analysis (separate analysis required for FR1, FR2 and Interworking) to TR38.905, and associated CRs | Ericsson, KEYS, CAICT | R5-197586 R5-201930 R5-201936/7 R5-201931 R5-201946 R5-201947/8 R5-201786/201919 | RAN5#89e | Open |

## Action Points at RAN5#83 Reno

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#83.22 | RF | To provide feedback on the maximum difference in direction between the beam peak at NTC when compared to ETC to determine the Test procedure and framework for peak EIRP and peak EIS test cases | RAN5 | R5-194596 R5-196361 R5-204189 | RAN5#88e | Open(may be closed if discussion is agreed) |

## Action Points at RAN5#82 Athens

| Action ID | sWG | Action | Responsible | Relevant Tdoc | Deadline | Status |
| --- | --- | --- | --- | --- | --- | --- |
| AP#82.23 | RF | To provide simulations on influence of noise for EIRP spherical coverage based on AP#82.22 | TE vendors | R5-192663 R5-193105 R5-195688 R5-196868 R5-197588 R5-198447 R5-198563 | RAN5#85 | Closed |