## Slide 1: RRC - RAN5#89-e (Nov-20) SA NR (Option 2)
Progress
  Maintenance of 24 RRC Test case CR’s were agreed
  TP of TC 8.2.5.2.2 NR-DC test cases was changed; 3 new NRDC test cases were completed
  NRDC Discussion Paper - R5-205340 highlighted missing gaps; test cases\default message\generic procedure were addressed.
  Below is the update of CA Freq addition in TS 38.508-1
  Note: No NR CA FR2 Inter-band configurations defined in TS 38.101-2 yet in Rel-15 or Rel-16.
Open issues for RAN5 attention
  Some NRDC test cases needs to be audited as per outcome of R5-205340, also need to remove FFS in some CA TC’s.
  FR1 and FR2 power levels are missing in few test cases
Frequency range | Intra-band Contiguous | Intra-Band Non-Contiguous | Inter-band
NR CA FR1 | Ready | Ready | Ready
NR CA FR2 | Ready | Ready | Not Ready (Note)
NR CA FR1+FR2 | N/A | N/A | Ready

## Slide 2: RRC - RAN5#89-e (Nov-20) EN-DC (Option 3)
Progress
  Maintenance of 6 RRC Test case CR’s were agreed
  Below is the update of CA Freq addition in TS 38.508-1
  Note 1: No SIG test frequencies introduced in TS 38.508-1 clause 6.2.3.4 yet.
  Note 2: No NR CA FR2 Inter-band configurations defined in TS 38.101-2 yet in Rel-15 or Rel-16.
Open issues for RAN5 attention
  FR2 Power levels are missing for few test cases
Frequency range | Intra-band Contiguous | Intra-Band Non-Contiguous | Inter-band
E-UTRA + NR CA FR1 | Ready | Not Ready (Note 1) | Ready
E-UTRA + NR CA FR2 | Ready | Not Ready (Note 1) | Not Ready (Note 2)
E-UTRA + NR CA FR1+FR2 | N/A | N/A | Ready